AGREEMENT FOR PROCUREMENT

OF

POWER

….2022

Contents

PART I

Preliminary

Recital												1

1.DEFINITIONS AND INTERPRETATION	3

1.1	Definitions	3

1.2	Interpretation	3

1.3	Measurements and arithmetic conventions	6

1.4	Priority of agreements, clauses and schedules	6

2. SCOPE OF THE PROJECT	8

2.1	Scope of the Project	8

3. GRANT OF PROCUREMENT CONTRACT	9

3.1	The Procurement Contract	9

3.2	Substitution of the Utility	10

CONDITIONS PRECEDENT	11

4.1	Conditions Precedent	11

4.2	Damages for delay by the Utility	12

4.3	Damages for delay by the Supplier	13

4.4	Deemed Termination upon delay	13

4.5	Extension of Term of Agreement	13

4.6	Date of Commencement of Supply	14

5. OBLIGATIONS OF THE SUPPLIER	15

5.1	Obligations of the Supplier	15

5.2	Obligations relating to Change in Ownership	15

5.3	Obligations relating to transmission charges	16

6. OBLIGATIONS OF THE UTILITY	18

6.1	Obligations of the Utility	18

7. REPRESENTATIONS AND WARRANTIES	19

7.1	Representations and warranties of the Supplier	19

7.2	Representations and warranties of the Utility	20

7.3	Disclosure	21

8. DISCLAIMER	22

8.1	Disclaimer	22

9. PERFORMANCE SECURITY BY THE SUPPLIER AND THE UTILITY	24

9.1	Performance Security	24

9.2 	Appropriation of Performance Security	24

9.3	References to Performance Security	25

10.1	Contracted Capacity	26

10.2	Dispatch of unutilised Contracted Capacity	26

10.3	Substitute Supply	26

10.4	Supply during Designated Hours	27

10.5	Supply on Round the Clock Basis	27

11. TARIFF	29

11.1	Tariff	29

11.2	Base Fixed Charge	29

11.3 	Fixed Charge	29

11.4	Computation of Fixed Charge	29

11.5	Declaration of Availability	30

11.6	Damages	31

11.7	Variable Charge	32

11.8	Taxes and duties	32

11.9	Billing and Payment	32

11.10	Disputed Amounts	33

11.11	Discount for early payment	34

12. 	VARIABLECHARGE	35

12.1	Variable Charge	35

12.2	Base Variable Charge	35

12.3	Computation of Variable Charge	35

12.4	Shortage of Fuel	36

13. 	PAYMENT SECURITY	37

13.1	Default Escrow Account	37

13.2	Letter of Credit	38

13.3	Recovery	38

13.4	Payment security for Termination	38

13.5	Operationalization of Payment security mechanism	39

12. DESPATCH OF CONTRACTED CAPACITY	40

14.1	Despatch of Contracted Capacity	40

14.2	Settlement of DSM charges	40

14.3	Overriding powers of the Utility	40

14.4	Ramp up of Despatch	41

15. INSURANCE	42

15.1	Insurance during Contract Period	42

15.2	Insurance Cover	42

15.3	Evidence of Insurance Cover	42

15.4	Remedy for failure to insure	42

15.5	Waiver of subrogation	43

15.6	Supplier’s waiver	43

15.7	Application of insurance proceeds	43

16. ACCOUNTS AND AUDIT	44

16.1	Audited accounts	44

16.2	Appointment of auditors	44

16.3	Certification of claims by Statutory Auditors	45

16.4	Set-off	45

16.5	Dispute resolution	45

17. FORCE MAJEURE	47

17.1	Force Majeure	47

17.2	Force Majeure Events	47

17.3	Other Events	48

17.4	Duty to report Force Majeure Event	48

17.5	Effect of Force Majeure Event on the Procurement Contract	49

17.6	Allocation of costs arising out of Force Majeure	49

17.7	Termination Notice for Force Majeure Event	50

17.8	Excuse from performance of obligations	50

18. COMPENSATION FOR BREACH OF AGREEMENT	51

18.1	Compensation for default by the Supplier	51

18.2	Compensation for default by the Utility	51

18.3	Extension of Contract Period	51

19. TERMINATION	52

19.1	Termination for Supplier Default	52

19.2	Termination for Utility Default	54

19.3	Termination Payment	55

19.4	Instructions to RLDC and SLDC	55

19.5	Survival of rights	56

20. ASSIGNMENT AND CHARGES	58

20.1	Restrictions on assignment and charges	58

20.2	Permitted assignment and charges	58

20.3	Assignment by the Utility	58

20.4	Approvals for assignment	58

21. CHANGE IN LAW	59

21.1	Increase in costs	59

21.3	No claim in the event of recovery from Buyers	59

21.4	Exclusions to the Change in Law	59

22. LIABILITY AND INDEMNITY	60

22.1	General indemnity	60

22.2	Indemnity by the Supplier	60

22.3	Notice and contest of claims	61

22.4	Defence of claims	61

22.5	No consequential claims	62

23. DISPUTE RESOLUTION	63

23.1	Dispute resolution	63

23.2	Adjudication by the Commission	63

23.3	Adjudication by a tribunal	63

24. DISCLOSURE	64

24.1	Disclosure of Specified Documents	64

24.2	Disclosure of Documents relating to safety	64

24.3	Withholding disclosure of Protected Documents	64

25. MISCELLANEOUS	65

25.1	Governing law and jurisdiction	65

25.2	Waiver of immunity	65

25.3	Interest	65

25.4	Delayed payments	65

25.5	Waiver	65

25.6	Exclusion of implied warranties etc.	66

25.7	Survival	66

25.8	Entire Agreement	66

25.9	Severability	67

25.10	No partnership	67

25.11	Third parties	67

25.12	Successors and assigns	67

25.13	Notices	67

25.14	Language	68

25.15	Counterparts	68

25.16	Transition to market based despatch mechanism	68

26. DEFINITIONS	69

26.1	Definitions	69

A. SITE OF THE POWER STATION	80

1	The Site	80

2	Power Station	80

Annex-I: Description of Coal-based Power Station$	81

B. PERFORMANCE SECURITY BY THE SUPPLIER AND THE UTILITY	86

C. DEFAULT ESCROW AGREEMENT	89

1	DEFINITIONS AND INTERPRETATION	89

2	DEFAULT ESCROW ACCOUNT	90

3	OBLIGATIONS OF THE DEFAULT ESCROW BANK	92

4	OBLIGATIONS OF THE UTILITY	93

5. 	OPERATION &MANAGEMENT OF DEFAULT ESCROW ACCOUNT	94

5.3	Irrevocable instructions	95

6	REPRESENTATIONS AND WARRANTIES	96

7. 	UTILITY’S COVENANTS	99

8	UTILITY ESCROW DEFAULT	100

9	TERMINATION OF DEFAULT ESCROW AGREEMENT	101

10	SUPPLEMENTARY DEFAULT ESCROW AGREEMENT	102

11	INDEMNITY	103

12	DISPUTE RESOLUTION	104

13. 	MISCELLANEOUS PROVISIONS	104

Annex-I: Utility’s Lenders	109

D. DEED OF HYPOTHECATION	110

1	DEFINITIONS AND INTERPRETATION	110

2	SECURITY INTEREST	111

3	FURTHER ENCUMBRANCES	112

4	REPRESENTATIONS AND WARRANTIES	113

5. 	UTILITY’S COVENANTS	114

6.	FURTHER ACTIONS	116

7	INDEMNITY	116

8.	CONTINUING SECURITY	116

9	DISPUTE RESOLUTION	117

10. 	MISCELLANEOUS PROVISIONS	117

E  LETTER OF CREDIT	122

FCHANGE IN LAW RULES*	125

G. TRANSITION TO MARKET BASED DESPATCH	126

H. METHODOLOGY FOR CALCULATION OF ECR FOR BLENDING WITH ALTERNATE SOURCES	127

I. METHODOLOGY FOR CALCULATION OF RAMP RATE PENALTY	129

I  LIST OF BID-SPECIFIC CLAUSES£	131

A.	Provisions with currency-based footnotes	131

B.	Provisions where curly brackets are used	131

C.	Provisions with blank spaces	131

D.	Schedules with blank spaces	131

Part I

Preliminary

AGREEMENT FOR PROCUREMENT OF POWER

THIS AGREEMENT is entered into on this the ……………………… day of.........., 20…..

BETWEEN

1	[The Distribution Company], a company incorporated under the provisions of the Companies Act, 1956/2013, represented by its [Managing Director/Authorised Person]and having its registered offices at ……… (hereinafter referred to as the “Utility” which expression shall, unless repugnant to the context or meaning thereof, include its administrators, successors and assigns) of One Part;

AND

2	............................ LIMITED, a company incorporated under the provisions of the Companies Act, 1956/2013 represented by its [Managing Director/Authorised Person]and having its registered office at ........................., (hereinafter referred to as the “Supplier” which expression shall, unless repugnant to the context or meaning thereof, include its successors and permitted assigns and substitutes) of the Other Part.

WHEREAS:

(A)	The Utility has resolved to procure electricity from a power generating station that would dedicate a contracted capacity of *** MW for production of electricity and supply thereof to the Utility on finance, own and operate (the “FOO”) basis, by sourcing coal from the Allocated Coal Linkage in terms of the Letter of Assurance issued/to be issued in the name of the Supplier and the Fuel Supply Agreement to be executed between the Supplier and the Coal Supplier, in accordance with the terms and conditions to be set forth in an agreement for procurement of power to be entered into under and in accordance with the provisions of the Electricity Act, 2003.

(B)	The Utility had accordingly invited proposals by its Request for Qualification dated *** (the “Request for Qualification” or “RFQ”) for short listing of Bidders who offer to supply electricity from power generating station, and had shortlisted certain Bidders including, inter alia, the selected bidder.

(C)	The Utility had prescribed the technical and commercial terms and conditions, and invited bids in accordance with the Guidelines issued by the Central Government under Section 63 of the Act vide Notification No. ……dated …….(the “Request for Proposals” or “RFP”) from the Bidders shortlisted pursuant to the RFQ for undertaking the Project.

(D)	After evaluation of the Bids received, the Utility had accepted the Bid of the selected bidder and issued its Letter of Award No. …….. dated …………. (hereinafter called the “LOA”) to the selected bidder requiring, inter alia, the execution of this Agreement for Procurement of Power within 30 (thirty) days of the date of issue thereof.

(E)	The Utility has obtained the Letter of Assurance, dated [**] issued by [**] (“Coal Supplier”) in the name of the Supplier for the supply on a linkage basis, [**] tonnes per annum of [**] grade coal for the entire Term of this Agreement (“Letter of Assurance” appended herein as Annexure 1) for the purposes of the Contracted Capacity;

(F)	In pursuance of the LOA, the Parties have agreed to enter into this Agreement for Procurement of Power on the terms and conditions set forth hereinafter.

NOW, THEREFORE, in consideration of the foregoing and the respective covenants and agreements set forth in this Agreement for Procurement of Power, the receipt and sufficiency of which is hereby acknowledged, and intending to be legally bound hereby, the Parties agree as follows:

ARTICLE 1

# 1.DEFINITIONS AND INTERPRETATION

## 1.1	Definitions

The words and expressions beginning with capital letters and defined in this Agreement (including those in Article 26) shall, unless the context otherwise requires, have the meaning ascribed thereto herein, and the words and expressions defined in the Schedules and used therein shall have the meaning ascribed thereto in the Schedules.

## 1.2	Interpretation

1.2.1	In this Agreement, unless the context otherwise requires,

(a)	references to any legislation or any provision thereof shall include amendment or re-enactment or consolidation of such legislation or any provision thereof so far as such amendment or re-enactment or consolidation applies or is capable of applying to any transaction entered into hereunder;

(b)	references to laws of the State, laws of India or Indian law or regulation having the force of law shall include the laws, acts, ordinances, rules, regulations, bye laws or notifications which have the force of law in the territory of India and as from time to time may be amended, modified, supplemented, extended or re-enacted;

(c)	references to a “person” and words denoting a natural person shall be construed as a reference to any individual, firm, company, corporation, society, trust, government, state or agency of a state or any association or partnership (whether or not having separate legal personality) of two or more of the above and shall include successors and assigns;

(d)	the table of contents, headings or sub-headings in this Agreement are for convenience of reference only and shall not be used in, and shall not affect, the construction or interpretation of this Agreement;

(e)	the words “include” and “including” are to be construed without limitation and shall be deemed to be followed by “without limitation”or “but not limited to” whether or not they are followed by such phrases;

(f)	references to “construction” or “building” include, unless the context otherwise requires, investigation, design, engineering, procurement, delivery, transportation, installation, processing, fabrication, testing, commissioning and other activities incidental to the construction, and “construct” or “build” shall be construed accordingly;

(g)	references to “development” include, unless the context otherwise requires, construction, renovation, refurbishing, augmentation, upgradation and other activities incidental thereto, and “develop” shall be construed accordingly;

(h)	any reference to any period of time shall mean a reference to that according to Indian Standard Time;

(i)	any reference to “hour” shall mean a period of 60 (sixty) minutes commencing either on the hour or on the half hour of the clock, which by way of illustration means 5.00 (five), 6.00 (six), 7.00 (seven) and so on being hours on the hour of the clock and 5.30 (five thirty), 6.30 (six thirty), 7.30 (seven thirty) and so on being hours on the half hour of the clock;

(j)	any reference to day shall mean a reference to a calendar day;

(k)	reference to a “business day” shall be construed as reference to a day (other than a Sunday) on which banks in the State where the Power Station is situate are generally open for business;

(l)	any reference to month shall mean a reference to a calendar month as per the Gregorian calendar;

(m)	references to any date, period or Project Milestone shall mean and include such date, period or Project Milestone as may be extended pursuant to this Agreement;

(n)	any reference to any period commencing “from” a specified day or date and “till” or “until” a specified day or date shall include both such days or dates; provided that if the last day of any period computed under this Agreement is not a business day, then the period shall run until the end of the next business day;

(o)	the words importing singular shall include plural and vice versa;

(p)	references to any gender shall include the other and the neutral gender;

(q)	“kWh” shall mean kilowatt hour and “kCal” shall mean kilo calories;

(r)	“lakh” shall mean a hundred thousand (100,000) and “crore” shall mean ten million (10,000,000);

(s)	“indebtedness” shall be construed so as to include any obligation (whether incurred as principal or surety) for the payment or repayment of money, whether present or future, actual or contingent;

(t)	references to the “winding-up”, “dissolution”, “insolvency”, or “reorganisation” of a company or corporation shall be construed so as to include any equivalent or analogous proceedings under the law of the jurisdiction in which such company or corporation is incorporated or any jurisdiction in which such company or corporation carries on business including the seeking of liquidation, winding-up, reorganisation, dissolution, arrangement, protection or relief of debtors;

(u)	save and except as otherwise provided in this Agreement, any reference, at any time, to any agreement, deed, instrument, licence or document of any description shall be construed as reference to that agreement, deed, instrument, licence or other document as amended, varied, supplemented, modified or suspended at the time of such reference; provided that this Sub-clause (u) shall not operate so as to increase liabilities or obligations of the Utility hereunder or pursuant hereto in any manner whatsoever;

(v)	any agreement, consent, approval, authorisation, notice, communication, information or report required under or pursuant to this Agreement from or by any Party shall be valid and effective only if it is in writing under the hand of a duly authorised representative of such Party, in this behalf and not otherwise;

(w)	the Schedules and Recitals to this Agreement form an integral part of this Agreement and will be in full force and effect as though they were expressly set out in the body of this Agreement;

(x)	references to Recitals, Articles, Clauses, Sub-clauses, Provisos or Schedules in this Agreement shall, except where the context otherwise requires, mean references to Recitals, Articles, Clauses, Sub-clauses, Provisos and Schedules of or to this Agreement; reference to an Annex shall, subject to anything to the contrary specified therein, be construed as a reference to an Annex to the Schedule in which such reference occurs; and reference to a Paragraph shall, subject to anything to the contrary specified therein, be construed as a reference to a Paragraph of the Schedule or Annex, as the case may be, in which such reference appears;

(y)	the damages payable by either Party to the other of them, as set forth in this Agreement, whether on per diem basis or otherwise, are mutually agreed genuine pre-estimated loss and damage likely to be suffered and incurred by the Party entitled to receive the same and are not by way of penalty (the “Damages”);

(z)	time shall be of the essence in the performance of the Parties’ respective obligations. If any time period specified herein is extended, such extended time shall also be of the essence; and

(za)	capitalised terms used in the Agreement, but not defined herein, shall have the meaning ascribed to such terms in the Electricity Act, 2003.

1.2.2 	Unless expressly provided otherwise in this Agreement, any Documentation required to be provided or furnished by the Supplier to the Utility shall be provided free of cost and in three copies, and if the Utility is required to return any such Documentation with its comments and/or approval, they shall be entitled to retain two copies thereof.

1.2.3	The rule of construction, if any, that a contract should be interpreted against the parties responsible for the drafting and preparation thereof, shall not apply.

1.2.4	Any word or expression used in this Agreement shall, unless otherwise defined or construed in this Agreement, bear its ordinary English meaning and, for these purposes, the General Clauses Act, 1897 shall not apply.

## 1.3	Measurements and arithmetic conventions

All measurements and calculations shall be in the metric system and calculations done to 3 (three) decimal places, with the fourth digit of 5 (five) or above being rounded up and below 5 (five) being rounded down.

## 1.4	Priority of agreements, clauses and schedules

1.4.1	This Agreement, and all other agreements and documents forming part of or referred to in this Agreement are to be taken as mutually explanatory and, unless otherwise expressly provided elsewhere in this Agreement, the priority of this Agreement and other documents and agreements forming part hereof or referred to herein shall, in the event of any conflict between them, be in the following order:

(a)	this Agreement; and

(b)	all other agreements and documents forming part hereof or referred to herein,

i.e. the Agreement at (a) above shall prevail over the agreements and documents at (b) above.

1.4.2	Subject to the provisions of Clause 1.4.1, in case of ambiguities or discrepancies within this Agreement, the following shall apply:

(a)	between two or more Clauses of this Agreement, the provisions of a specific Clause relevant to the issue under consideration shall prevail over those in other Clauses;

(b)	between the Clauses of this Agreement and the Schedules, the Clauses shall prevail and between Schedules and Annexes, the Schedules shall prevail;

(c)	between any two Schedules, the Schedule relevant to the issue shall prevail;

(d)	between the written description on the drawings and the Specifications and Standards, the latter shall prevail;

(e)	between the dimension scaled from the drawing and its specific written dimension, the latter shall prevail; and

(f)	between any value written in numerals and that in words, the latter shall prevail.

Part II

The Procurement Contract

ARTICLE 2

# 2. SCOPE OF THE PROJECT

## 2.1	Scope of the Project

The scope of the Agreement (the “Scope of the Agreement”) shall mean and include, during the Contract Period:

(a)	ensure the operation and maintenance of the Power Station, situated at the Site described in Schedule-A and having the principal features stated therein, in accordance with the provisions of this Agreement utilizing the Coal Linkage/ Allocated Coal Linkage in accordance with the terms contained herein read with the terms and conditions of the Fuel Supply Agreement and the Letter of Assurance;

(b)	supply of electricity to the Utility in accordance with the provisions of this Agreement; and

(c)	performance and fulfilment of all other obligations of the Supplier and the Utility, as the case may be, in accordance with the provisions of this Agreement and matters incidental thereto or necessary for the performance of any or all of the obligations of the Supplier under this Agreement.

ARTICLE 3

# 3. GRANT OF PROCUREMENT CONTRACT

## 3.1	The Procurement Contract

3.1.1	Subject to and in accordance with the provisions of this Agreement, Applicable Laws and the Applicable Permits, the Utility hereby awards to the Supplier the procurement contract set forth herein for supply thereof to the Utility (the “Procurement Contract”) for a period of[*]years and the Supplier hereby accepts the Procurement Contract and agrees to implement the same subject to and in accordance with the terms and conditions set forth herein.

Provided that at any time 3 (three) months, prior to the expiry of the Contract Period specified hereinabove, the Parties may with mutual agreement and as per the provisions of Applicable Law extend the Contract Period for such further period as they may determine, but not exceeding the lower of 25% (twenty five per cent) of initial contract period or one year whichever is lower. [Provided further that the Utility shall arrange for the extension of the Fuel Supply Agreement commensurate to the period of extension of this Agreement to ensure continuous coal supply.]

3.1.2	Subject to and in accordance with the provisions of this Agreement, the Procurement Contract hereby awarded shall oblige or entitle (as the case may be) the Supplier to:

(a)	finance, own, operate and maintain the Power Station in accordance with this Agreement”;

(b)

(c)	to receive Fixed Charge from the Utility in respect of the Availability of Contracted Capacity;

(d)	to receive Variable Charge in accordance with the provisions of this Agreement;

(e)	perform and fulfil all of the Supplier’s obligations under and in accordance with this Agreement;

(f)	save as otherwise expressly provided in this Agreement, bear and pay all costs, expenses and charges in connection with or incidental to the performance of the obligations of the Supplier under this Agreement.

## 3.2	Substitution of the Utility

3.2.1	The Parties expressly agree that the Utility may, in pursuance of any re-organisation or restructuring undertaken in pursuance of Applicable Laws, or if it is unable to discharge its liabilities and obligations under this Agreement, substitute itself by another Distribution Licensee(s) and upon such substitution, all the functions, rights and obligations of the Utility under this Agreement shall be deemed to be transferred to the substituted entity in accordance with and subject to Applicable Laws. Provided, however, that prior to any substitution hereunder, the Parties shall, on a best endeavour basis, make such arrangements and enter into such further agreements as may be necessary for performance of their respective obligations hereunder, including the rights and obligations arising out of the provisions of Article 13. Provided further that prior intimation of the substitution shall be given to the Supplier..

3.2.2In the event of additional Licensees operating in the same area of supply post the signing of this Agreement,  the existing PPA may be reallocated in full or part by the competent authority to the other licensees in proportion  to the number of consumers/ demand of power with the different licensees and the present Agreement shall apply to all such subsequent Licensees.

ARTICLE 4

# CONDITIONS PRECEDENT

## 4.1	Conditions Precedent

4.1.1	Save and except as expressly provided in Articles 4, 5, 6, 7, 8, 9,17, 19, 23 and 25, or unless the context otherwise requires, the respective rights and obligations of the Parties under this Agreement shall be subject to the satisfaction in full of the conditions precedent specified in this Clause 4.1 (the “Conditions Precedent”). Provided, however, that a Party may grant waiver from satisfaction of any Condition Precedent by the other Party in accordance with the provisions of Clauses 4.1.2 or 4.1.3, as the case may be, and to the extent of such waiver, that Condition Precedent shall be deemed to be fulfilled for the purposes of this Clause 4.1.1.

4.1.2	The Supplier may, upon providing the Performance Security to the Utility in accordance with Article 9, at any time after [15 (fifteen) days] from the date of this Agreement or on an earlier day acceptable to the Utility, by notice require the Utility to satisfy any or all of the Conditions Precedent set forth in this Clause 4.1.2 within a period of [30 (thirty) days]4 of the notice, and the Conditions Precedent required to be satisfied by the Utility shall be deemed to have been fulfilled when the Utility shall have:

(a) 	executed and procured execution of the Default Escrow Agreement in accordance with the provisions of Clause 13.1;

(b)	executed the Deed of Hypothecation in accordance with the provisions of Clause 13.1.2;

(c)	procured approval of the Commission for payment of Tariff by the Utility to the Supplier in accordance with the provisions of this Agreement; and

[(d)	Obtained the letter of assurance, dated [**] issued by [**] (“Coal Supplier”) in the name of the Supplier for the supply on a linkage basis, [**] tonnes per annum of [**] grade coal for the entire Term of this Agreement (“Letter of Assurance” appended herein as Annexure 1) for the purposes of the Project.]

(e)	provided Performance Security to the Supplier;

(f)	Provided to the Supplier, an unconditional, revolving and irrevocable Letter of Credit in accordance with the provisions of Clause 13.2.1.

Provided that upon request in writing by the Utility, the Supplier may, in its discretion, grant extension of time, not exceeding 90 (Ninety) days, for fulfilment of the Conditions Precedent set forth in this Clause 4.1.2.

4.1.3	The Conditions Precedent required to be satisfied by the Supplier within a period of [90 (ninety) days] from the date of this Agreement shall be deemed to have been fulfilled when the Supplier shall have:

(a)	provided Performance Security to the Utility;

(b) 	delivered to the Utility a legal opinion from the legal counsel of the Supplier with respect to the authority of the Supplier to enter into this Agreement and the enforceability of the provisions thereof;

(c)	deposited a certified true copy of this Agreement with the RLDC and SLDC having jurisdiction and obtained a receipt thereof, in accordance with the provisions of Clauses14.3.3 and 19.4.1;

(d)	submitted the Capacity Certificate and evidence of the capacity of the Power Station;

(e)	[The Supplier shall have executed the Fuel Supply Agreement upon the fulfillment of all the conditions laid down in the Letter of Assurance;

(f)	procured access to the intra state transmission system required for carrying electricity from the Power Station to the Delivery Point;

Provided that upon request in writing by the Supplier, the Utility may, in its discretion, waive any of the Conditions Precedent set forth in this Clause 4.1.3 or grant extension of time, not exceeding 90 (ninety) days, for fulfilment thereof, as the case may be. For the avoidance of doubt, the Utility may, in its sole discretion, grant any waiver hereunder, with such conditions as it may deem fit.

4.1.4	Each Party shall make all reasonable endeavours to satisfy the Conditions Precedent within the time stipulated and shall provide the other Party with such reasonable cooperation as may be required to assist that Party in satisfying the Conditions Precedent for which that Party is responsible.

4.1.5	The Parties shall notify each other in writing at least once a fortnight on the progress made in satisfying the Conditions Precedent. Each Party shall promptly inform the other Party when any Condition Precedent for which it is responsible has been satisfied.

## 4.2	Damages for delay by the Utility

In the event that (i) the Utility does not procure fulfilment or waiver of any or all of the Conditions Precedent set forth in Clause 4.1.2 within the period specified in respect thereof, and (ii) the delay has not occurred as a result of breach of this Agreement by the Supplier or due to Force Majeure, the Utility shall pay to the Supplier Damages in an amount calculated at the rate of 0.5% (zero point five per cent) of the Performance Security for each day’s delay until the fulfilment of such Conditions Precedent, subject to a maximum of the Performance Security-and upon making such maximum, the Supplier may at its sole discretion, terminate this Agreement

## 4.3	Damages for delay by the Supplier

In the event that (i) the Supplier does not procure fulfilment or waiver of any or all of the Conditions Precedent set forth in Clause 4.1.3 within the period specified in that Clause and (ii) the delay has not occurred as a result of failure to fulfil the obligations under Clause 4.1.2 or other breach of this Agreement by the Utility or due to Force Majeure, the Supplier shall pay to the Utility Damages in an amount calculated at the rate of 0.5% (zero point five per cent) of the Performance Security for each day’s delay until the fulfilment of such Conditions Precedent, subject to a maximum amount equal to the Bid Security, and upon reaching such maximum, the Utility may, in its sole discretion, terminate the Agreement. Provided that in the event of delay by the Utility in procuring fulfilment of the Conditions Precedent specified in Clause 4.1.2, no Damages shall be due or payable by the Supplier under this Clause 4.3 until the date on which the Utility shall have procured fulfilment of the Conditions Precedent specified in Clause 4.1.2.

## 4.4	Deemed Termination upon delay

Without prejudice to the provisions of Clauses 4.2 and 4.3, and subject to the provisions of Clause 9.2, the Parties expressly agree that in the event the Appointed Date does not occur, for any reason whatsoever, [120 (one hundred twenty) days]from the date of this Agreement or the extended period provided in accordance with this Agreement, all rights, privileges, claims and entitlements of the Supplier and the Utility under or arising out of this Agreement shall be deemed to have been waived by, and to have ceased with the concurrence of the parties, and the  Agreement for Procurement of Power shall be deemed to have been terminated by mutual agreement of the Parties. Provided, however, that in the event the delay in occurrence of the Appointed Date is for reasons attributable to the Supplier, the Performance Security of the Supplier shall be encashed and appropriated by the Utility as Damages thereof. Provided further that in the event the delay in occurrence of the Appointed Date is for reasons attributable to the Utility, the Performance Security given by the Utility shall be encashed and appropriated by the Supplier as Damages thereof.

## 4.5	Extension of Term of Agreement

In the event the damages are paid by the defaulting party as per provisions of clause 4.2 and 4.3 and the Agreement has not been terminated as per the provisions of Clause 4.4, the term of the Agreement shall be deemed to have been extended corresponding to the period of delay in fulfilment of conditions precedent. [For eg – If there is a delay of 15 days in the fulfilment of conditions precedent and the defaulting party has paid the applicable damages, the Appointed date shall start after 15 days from the originally stipulated Appointed Date.]

## 4.6	Date of Commencement of Supply

The date of commencement of supply shall be [******]. The date of commencement shall be advanced by such number of days by which the Appointed Date has been extended as per Clause 4.5

ARTICLE 5

# 5. OBLIGATIONS OF THE SUPPLIER

## 5.1	Obligations of the Supplier

5.1.1	Subject to and on the terms and conditions of this Agreement, the Supplier shall, at its own cost and expense”, procure finance for and undertake the development, operation and maintenance of the Power Station and observe, fulfil, comply with and perform all its obligations set out in this Agreement or arising hereunder

5.1.2	The Supplier shall operate and maintain the Power Station in accordance with the Specifications and Standards and the Maintenance Requirements such that the Availability of the Contracted Capacity of the Power Station is at least [85% (eighty five per cent) thereof during [Hours of each year of the Contract Period (the “Normative Availability”).

Explanation:

Availability of the Power Station to its full capacity shall, in respect of any hour, mean the capacity of the Power Station to the extent it is offered by the Supplier for producing and supplying electrical energy equal to [](kWh per mega watt of Contracted Capacity over a period of one hour, after accounting for auxiliary consumption, and transmission losses upto the Delivery Point, and for any month or year, as the case may be, the hours during that month or year when the Contracted Capacity of the Power Station is fully available for production of electricity shall be expressed as a percentage of total hours in that month or year, as the case may be, (the “Availability”). For the avoidance of doubt, the Parties agree that Availability shall, during the months when Appointed Date or the date of Termination occurs, be determined with reference to the number of days when the Power Station was in operation, and shall be determined likewise for any single day of operation. The Parties further agree that if the Contracted Capacity of the Power Station is not Available for production of electricity to its full capacity during any hour, or part thereof, not being less than a quarter of an hour, such hour or part thereof shall, in the computation of Availability, be reduced proportionate to the Non-Availability during that hour. The Parties also agree that the determination of Availability hereunder shall be solely for the purposes of this Agreement and shall not in any manner affect the rights and obligations of the Supplier for and in respect of scheduling and despatch of electricity under Applicable Laws and the rules and regulations thereunder.

## 5.2	Obligations relating to Change in Ownership

The Supplier shall not undertake or permit any Change in Ownership without giving prior information to Utility.

## 5.3	Obligations relating to transmission charges

The inter-state transmission of electricity shall be undertaken solely at the risk and cost of the Utility and all liabilities arising out of any failure of inter-state transmission shall be borne by the Utility. If the Power Station is connected to intra-state transmission system of a state other than the state where the Utility is located, such intra-state transmission of electricity shall be undertaken solely at the risk and cost of the Supplier and all liabilities arising out of any failure of intra-state transmission shall, subject to the provisions of Clause 11.4.3, be borne by the Supplier.

A. 	Inter State Transmission Charges

The Utility shall be liable for inter-state transmission charges under Applicable Laws.

B. 	Intra State Transmission Charges

Transmisison Charges up to the Deliver Point shall be borne by the Supplier.

5.4	Obligations relating to transmission losses

5.4.1     A. 	Inter-State Transmission losses:

The Utility shall be liable for inter-state transmission losses under Applicable Laws.

B. 	Intra-State Transmission Losses

The Supplier shall bear transmission losses up to the Delivery Point.  For avoidance of doubt the parties agree that the Contracted Capacity shall be delivered at the Delivery Point.

5.5	Obligations relating to SLDC and RLDC charges

The Supplier shall be liable for payment of all the charges, due and payable under Applicable Laws by the Supplier to the SLDC and RLDC for and in respect of all its supplies to the Utility.

5.6	Obligations relating to taxes

The Supplier shall pay, at all times during the subsistence of this Agreement, all taxes, levies, duties, cesses and all other statutory charges payable in respect of the Power Station. Provided, however, that all payments made by the Supplier with respect to Goods and Services tax, value added tax, general sales tax or electricity duty, if any, levied on or in respect of the supply of electricity to the Utility under this Agreement shall be reimbursed by the Utility upon receipt of particulars thereof.

5.7	Obligations relating to reporting requirements

All information provided by the Supplier to the SLDC and RLDC as a part of its operating and reporting requirements under Applicable Laws, including the Grid Code, shall also be provided by it to the Utility simultaneously.

ARTICLE 6

# 6. OBLIGATIONS OF THE UTILITY

## 6.1	Obligations of the Utility

6.1.1	The Utility agrees to provide support to the Supplier and undertakes to observe, comply with and perform, subject to and in accordance with the provisions of this Agreement and Applicable Laws, the following:

(a)	upon written request from the Supplier, and subject to the Supplier complying with Applicable Laws, provide reasonable support and assistance to the Supplier in procuring the Applicable Permits required from any Government Instrumentality for operation of the Project; Utility shall ensure adequate GNA for drawal of power from inter-state transmission system for contracted capacity and under Applicable Laws;

6.1.2	The Utility shall provide and facilitate non-discriminatory open access to its network for enabling the Supplier to supply electricity to Buyers in the licence area of the Utility in accordance with the provisions of sections 42 and 49 of the Act.

ARTICLE 7

# 7. REPRESENTATIONS AND WARRANTIES

## 7.1	Representations and warranties of the Supplier

The Supplier represents and warrants to the Utility that:

(a)	it is duly organised and validly existing under the laws of India, and has full power and authority to execute and perform its obligations under this Agreement and to carry out the transactions contemplated hereby;

(b)	it has taken all necessary corporate and other actions under Applicable Laws to authorise the execution and delivery of this Agreement and to validly exercise its rights and perform its obligations under this Agreement;

(c)	this Agreement constitutes its legal, valid and binding obligation, enforceable against it in accordance with the terms hereof, and its obligations under this Agreement will be legally valid, binding and enforceable obligations against it in accordance with the terms hereof;

(d)	it is subject to the laws of India, and hereby expressly and irrevocably waives any immunity in any jurisdiction in respect of this Agreement or matters arising thereunder including any obligation, liability or responsibility hereunder;

(e)	the information furnished in the Bid and as updated on or before the date of this Agreement is true and accurate in all respects as on the date hereof;

(f)	the execution, delivery and performance of this Agreement will not conflict with, result in the breach of, constitute a default under, or accelerate performance required by any of the terms of its Memorandum and Articles of Association or any Applicable Laws or any covenant, contract, agreement, arrangement, understanding, decree or order to which it is a party or by which it or any of its properties or assets is bound or affected;

(g) 	there are no actions, suits, proceedings, or investigations pending before any court or before any other judicial, quasi-judicial or other authority, the outcome of which may result in the breach of this Agreement or which individually or in the aggregate may result in any material impairment of its ability to perform any of its obligations under this Agreement;

(h) 	it has no knowledge of any violation or default with respect to any order, writ, injunction or decree of any court or Government Instrumentality which may result in any material adverse effect on its ability to perform its obligations under this Agreement and no fact or circumstance exists which may give rise to such proceedings that would adversely affect the performance of its obligations under this Agreement;

(i) 	it has complied with Applicable Laws in all material respects and has not been subject to any fines, penalties, injunctive relief or any other civil or criminal liabilities which in the aggregate have or may have a material adverse effect on its ability to perform its obligations under this Agreement;

(j) 	it shall at no time undertake or permit any Change in Ownership except in accordance with the provisions of Clause 5.2; and that its promoters together with their Associates, hold not less than 51% (fifty one per cent) of its issued and paid up Equityas on the date of this Agreement;

(k) 	the selected bidder and its Associates have the financial standing and resources to fund the required Equity and to raise the debt necessary for undertaking and implementing the Project in accordance with this Agreement;

(l) 	the selected bidder is duly organised and validly existing under the laws of the jurisdiction of its incorporation or registration, as the case may be, and has requested the Utility to enter into this Agreement with {itself/the Supplier} pursuant to the Letter of Award, and has agreed to and unconditionally accepted the terms and conditions set forth in this Agreement;

(m) 	it has entered into a Fuel Supply Agreement for assured supply of Fuel required for meeting obligations under this Agreement;

(n)	it has a good and valid right to the Station has a good and valid right to the Station Premises;

(o) 	no representation or warranty by it contained herein or in any other document furnished by it to the Utility or to any Government Instrumentality in relation to Applicable Permits contains or will contain any untrue or misleading statement of material fact or omits or will omit to state a material fact necessary to make such representation or warranty not misleading;

(p) 	no sums, in cash or kind, have been paid or will be paid, by it or on its behalf, to any person by way of fees, commission or otherwise for securing the Supply Contract or entering into this Agreement or for influencing or attempting to influence any officer or employee of the Utility in connection therewith;

(q) 	all information provided by the selected bidder in response to the Request for Qualification and Request for Proposals or otherwise, is to the best of its knowledge and belief, true and accurate in all material respects; and

(r)	all undertakings and obligations of the Supplier arising from the Request for Qualification and Request for Proposals or otherwise shall be binding on the Supplier as if they form part of this Agreement.

## 7.2	Representations and warranties of the Utility

The Utility represents and warrants to the Supplier that:

(a)	it has full power and authority to execute, deliver and perform its obligations under this Agreement and to carry out the transactions contemplated herein and that it has taken all actions necessary to execute this Agreement, exercise its rights and perform its obligations, under this Agreement;

(b)	it has taken all necessary actions under Applicable Laws to authorise the execution, delivery and performance of this Agreement;

(c)	it has the financial standing and capacity to perform its obligations under this Agreement;

(d)	this Agreement constitutes a legal, valid and binding obligation enforceable against it in accordance with the terms hereof;

(e)	it has no knowledge of any violation or default with respect to any order, writ, injunction or any decree of any court or any legally binding order of any Government Instrumentality which may result in any material adverse effect on the Utility’s ability to perform its obligations under this Agreement; and

(f)	it has complied with Applicable Laws in all material respects.

## 7.3	Disclosure

In the event that any occurrence or circumstance comes to the attention of either Party that renders any of its aforesaid representations or warranties untrue or incorrect, such Party shall immediately notify the other Party of the same. Such notification shall not have the effect of remedying any breach of the representation or warranty that has been found to be untrue or incorrect nor shall it adversely affect or waive any right, remedy or obligation of either Party under this Agreement.

ARTICLE 8

# 8. DISCLAIMER

## 8.1	Disclaimer

8.1.1	The Supplier acknowledge that prior to the execution of this Agreement, the Supplier has, after a complete and careful examination, made an independent evaluation of the Request for Qualification, Request for Proposals, Scope of the Agreement, Specifications and Standards, transmission network, Site, existing structures, local conditions, and any information provided by the Utility or obtained, procured or gathered otherwise, and has determined to its satisfaction the accuracy or otherwise thereof and the nature and extent of difficulties, risks and hazards as are likely to arise or may be faced by it in the course of performance of its obligations hereunder..

8.1.2. The Utility affirm,  the accuracy, adequacy, correctness reliability and/or completeness of assessment, assumption, statement or information provided by it.

8.1.3	The Parties agree that any mistake or error in or relating to any of the matters set forth in Clause 8.1.1 above shall not vitiate this Agreement, or render it voidable.

8.1.4	In the event that either Party becomes aware of any mistake or error relating to any of the matters set forth in Clause 8.1.1 above, that Party shall immediately notify the other Party, specifying the mistake or error;

Part III

Operations

ARTICLE 9

# 9. PERFORMANCE SECURITY BY THE SUPPLIER AND THE UTILITY

## 9.1	Performance Security

9.1.1	The Supplier shall, for the performance of its obligations hereunder, provide to the Utility no later than 30 (thirty) days from the date of this Agreement, an irrevocable and unconditional guarantee from a Schedule Bank for a sum equivalent to Rs. ***** crore (Rupees ***** crore) in the form set forth in Schedule-B (the “Performance Security”) valid for a period ending 6 (six) months after date of commencement of supply.

9.1.2	The Utility shall, for the performance of its obligations hereunder, provide to the Supplier no later than 30 (thirty) days from the date of this Agreement, an irrevocable and unconditional guarantee from a Schedule Bank for a sum equivalent to Rs. ***** crore (Rupees ***** crore) in the form set forth in Schedule-B (the “Performance Security-Utility”) valid for a period ending 6 (six) months after date of commencement of supply.

9.1.3	Until such time the Performance Security is provided by the Supplier pursuant hereto and the same comes into effect, the Bid Security shall remain in force and effect, and upon such provision of the Performance Security pursuant hereto, the Utility shall release the Bid Security to the Supplier.

9.1.4	Notwithstanding anything to the contrary contained in this Agreement, in the event Performance Security is not provided by the Supplier within a period of  45 (forty five) days from the date of this Agreement the Utility may encash the Bid Security and appropriate the proceeds thereof as Damages, and thereupon all rights, privileges, claims and entitlements of the Supplier under or arising out of this Agreement shall be deemed to have been waived by, and to have ceased with the concurrence of the Supplier, and this Agreement, shall be deemed to have been terminated with the consent of the Supplier.

## 9.2 	Appropriation of Performance Security

9.2.1	Upon occurrence of a Supplier Default or failure to meet any Condition Precedent, the Utility shall, without prejudice to its other rights and remedies hereunder or in law, be entitled to encash and appropriate from the Performance Security the amounts due to it for and in respect of such Supplier Default or for failure to meet any Condition Precedent. Upon such encashment and appropriation from the Performance Security, the Supplier shall, within 15 (fifteen) days thereof, replenish, in case of partial appropriation, to the original level of the Performance Security, and in case of appropriation of the entire Performance Security provide a fresh Performance Security, as the case may be, failing which the Utilityshall be entitled to terminate this Agreement in accordance with Article 19. Upon such replenishment or furnishing of a fresh Performance Security, as the case may be, the Supplier shall be entitled to an additional Cure Period of 120 (one hundred and twenty) days for remedying the Supplier Default or to meet any Condition Precedent, and in the event of the Supplier not curing its default or meeting such Condition Precedent within such Cure Period, the Utility shall be entitled to encash and appropriate the Performance Security as Damages, and to terminate this Agreement in accordance with Article 19.

9.2.2	Upon occurrence of a Utility Default or failure to meet any Condition Precedent, the Supplier shall without prejudice to its other rights and remedies hereunder or in law, be entitled to encash and appropriate from the Performance Security- Utility. Upon such encashment and appropriation from the Performance Security-Utility, the Utility shall, within 15 (fifteen) days thereof, replenish, in case of partial appropriation, to the original level of the Performance Security-Utility, and in case of appropriation of the entire Performance Security-Utility provide a fresh Performance Security-Utility, as the case may be, failing which the Supplier shall be entitled to terminate this Agreement in accordance with Article 19. Upon such replenishment or furnishing of a fresh Performance Security-Utility, as the case may be, the Utility shall be entitled to an additional Cure Period of 120 (one hundred and twenty) days for remedying the default and in the event of the Utility not curing its default within such Cure Period, the Supplier shall be entitled to encash and appropriate the Performance Security-Utility as Damages, and to terminate this Agreement in accordance with Article 19.

## 9.3	References to Performance Security

References to Performance Security or Performance Security-Utility occurring in this Agreement for and in respect of any period prior to the delivery of the Performance Security by one party to the other, or in respect of any period subsequent to the expiry or release thereof, as the case may be, shall be construed solely for the purposes of calculating the amount of Damages payable by the parties.

Provided that in case of Damages payable by the Supplierso determined shall be appropriated from the Bid Security  prior to the submission of the Performance Security.

ARTICLE 10

10. ALLOCATION OF CAPACITY

## 10.1	Contracted Capacity

Pursuant to the provisions of this Agreement, the Supplier shall dedicate a capacity of *****MW to the Utility as the capacity contracted hereunder [for and in respect of Designated Hours] (the “Contracted Capacity”) and the Contracted Capacity shall at all times be operated and utilised in accordance with the provisions of this Agreement.

## 10.2	Dispatch of unutilised Contracted Capacity

10.2.1 	In the event the Utility, does not schedule a quantum of power out of its Contracted Capacity before opening of bidding window of power exchange for day ahead collective transactions, the Supplier shall be entitled to sell such un requisitioned power on power exchange under day ahead or real time collective transaction or intra day transaction.

Provided that in such cases, Utility shall not be entitled to recall full or part of its unrequisitioned capacity.

Provided further that if the Supplier is able to sell the unrequisitioned power to any Buyer, sharing of gain from sale of such power shall be as per applicable rules issued by the Ministry of Power.

## 10.3	Substitute Supply

In the event the Availability of the Power Station is reduced on account of scheduled maintenance, unscheduled maintenance, delay in commercial operation, shortage of Fuel or Force Majeure, the Supplier may, supply electricity from any alternative source, and such supply shall, for payment of Fixed Charge and Variable Charge, be deemed to be supply under and in accordance with the provisions of this Agreement. Provided further that such supply of electricity from any alternative source shall be limited to 180 (one eighty) days at a time and 365 (three hundred and sixty five) days for the entire Contract Period. For the avoidance of doubt, the Parties agree that in the event the Utility rejects any supply of electricity offered hereunder from an alternative source, the Supplier shall be deemed to be in compliance with this Agreement for the purpose of determination of Availability and payment of Fixed Charge.

Provided also that the Supplier may supply the Contracted Capacity in a flexible manner by bundling with renewable sources and storage power as per Government of India orders in this regard.

## 10.4	Supply during Designated Hours

The Supplier shall ensure the Availability of the Power Station during designated hours of the day comprising [*********hours]  and [*********hours]  (“Designated Hours”). However, the Utility may with a notice of 30 (thirty) days, require the Supplier a change in the Designated Hours subject to mutual agreement between the parties.

## 10.5	Supply on Round the Clock Basis

The Supplier shall ensure the Availability of the Power Station on round the clock basis. The Utility may opt for a lower capacity requirement during pre specified hours comprising [*****hours between ********** hours and********hours

Part IV

Financial Covenants

ARTICLE 11

# 11. TARIFF

## 11.1	Tariff

11.1.1	The Utility shall pay to the Supplier tariff comprising the sum of Fixed Charge and Variable Charge payable by the Utility to the Supplier for Availability and for supply of electricity, as the case may be, in accordance with the provisions of this Agreement (the “Tariff”).

11.1.2	As a part of the Tariff, the Utility shall pay to the Supplier an amount, determined in accordance with the provisions of this Article 11, as the Fixed Charge for Availability of the Power Station to the extent of Normative Availability thereof (the “Fixed Charge”).

## 11.2	Base Fixed Charge

The Parties agree that the fixed charge payable for Availability [during Designated Hours]shall, in accordance with the offer of the Supplier for the Base Year, be Rs......(Rupees .....)$ per kWh (the “Base Fixed Charge”), which shall be revised annually in accordance with the provisions of Clause 11.3 to determine the Fixed Charge for the relevant Accounting Year.

## 11.3 	Fixed Charge

For determining the Fixed Charge due and payable to the Supplier, the Base Fixed Charge shall be revised annually to reflect 20% (twenty per cent) of the variation in WPI occurring between January 31 immediately preceding the Bid Date and January 31 immediately preceding the Accounting Year for which such revision is undertaken. For the avoidance of doubt and by way of illustration, if (a) the Bid Date occurs in March 2015; (b)the appointed date occurs in May 2019; and (c) WPI increases by 20% (twenty percent) between January 31, 2015 and January 31, 2019, the Fixed Charge for the Accounting Year commencing from April 1, 2019 shall be 104% (one hundred and four percent) of the Base Fixed Charge.

## 11.4	Computation of Fixed Charge

11.4.1	Subject to the provisions of this Clause 11.4, the Base Fixed Charge, as corrected for variation in WPI Index in accordance with Clause 11.3 shall be the Fixed Charge payable for Availability in each month of the relevant Accounting Year.

11.4.2	The obligations of the Utility to pay Fixed Charges in any Accounting Year shall in no case exceed an amount equal to the Fixed Charge due and payable for and in respect of the Normative Availability of 85% (eighty five per cent) [during Designated Hours] computed with reference to the Contracted Capacity(the “Capacity Charge”).

Provided that the Availability to be considered for calculation of Fixed Charges shall be reconciled annually on cumulative basis.

11.4.3	In the event that any shortfall in supply of electricity to the Utility occurs on account of deficiency in intra state transmission system in accordance with the provision of Clause 5.3, Availability shall be deemed to be reduced in accordance with the provisions of Clause 11.5.2 and the Non-Availability arising as a consequence thereof shall, for the purposes of payment of Fixed Charge, be deemed to be Availability to the extent of 50% (fifty per cent) of the Non-Availability hereunder. Provided, however, that the Supplier may, in its sole discretion, Despatch the Power Station to the extent of full or part Non-Availability hereunder for supply to other Utilities or Buyers, as the case may be, and to the extent of full or part Non-Availability hereunder for supply to other Buyers, and to the extent of such Despatch, the Utility shall not be liable to payment of any Fixed Charge due and payable in accordance with the provisions of this Clause 11.4.3. Provided further that sharing of gain from sale of such power shall be in the same manner as provided for sale of un-requisitioned power in applicable rules issued by the Ministry of Power. For the avoidance of doubt, the Parties expressly agree that if such deficiency in transmission is caused by an action or omission attributable to the Supplier, it shall not be reckoned for the purposes of computing Availability hereunder.

11.4.4	In the event that any shortfall in supply of electricity to the Utility occurs on account of shortage of Fuel, Availability shall be deemed to be reduced in accordance with the provisions of Clause 11.5.3. Provided, however, that the Non-Availability arising as a consequence of shortage of Fuel caused by any event of Force Majure shall, for the purpose of payment of Fixed Charge, be deemed to be availability to the extent of 30% (thirty per cent) of the Non-Availability hereunder.

## 11.5	Declaration of Availability

11.5.1	Unless otherwise notified by the Supplier, the declared Availability shall, be deemed to be 100% (one hundred per cent) thereof at all times.

11.5.2	In the event that any shortfall in supply of electricity to the Utility occurs on account of any deficiency in intra state transmission system in accordance with clause 5.3, the Availability shall be deemed to be reduced to the extent of reduction in transmission of electricity, and the reduction referred to hereinabove shall be deemed as Non-Availability on account of deficiency in transmission. For the avoidance of doubt and by way of illustration, the Parties agree that if such deficiency in transmission is equal to 20% (twenty per cent) of the entitlement of the Utility in the Contracted Capacity, the Availability shall be deemed to be 80% (eighty per cent) and the Non-Availability hereunder shall be notified by the Supplierto the Utility forthwith.

11.5.3	In the event that any shortfall in supply of electricity to the Utility occurs on account of shortage of Fuel, the Availability shall be deemed to be reduced to the extent of reduction in generation of electricity, and such reduction shall be deemed as Non-Availability on account of shortage of Fuel. For the avoidance of doubt and by way of illustration, the Parties agree that if the deficiency in generation is equal to 20% (twenty per cent) of the Contracted Capacity, the Availability shall be deemed to be 80% (eighty per cent) and the Non-Availability hereunder shall be notified by the Supplier to the Utility forthwith.

Provided that where the Fuel is being supplied under allocated coal linkage, the Supplier shall have an option to arrange the Fuel from an alternate source. The Utility shall be intimated if the increase in Variable Charge is greater than 30 % (thirty percent). .

Provided that if the Utility does not schedule the power, the Supplier shall have the option to offer such power in the power exchange.

Provided further that compliance of any order issued by the central government in respect of blending of imported fuel shall be binding on the parties.

Provided also that in case of shortage of linkage coal and the Supplier arranges coal from alternate sources, the Energy Charge shall be calculated as per methodology specified in Schedule H.

11.5.4	The Supplier shall notify, no later than 15 (fifteen) days prior to the commencement of a month, maintenance schedule for that month and any reduction in Availability arising as a result thereof. The Supplier shall, as soon as may be, notify any modifications of maintenance schedule and shall confirm, with or without modifications, the reduction in Availability no later than 48 (forty eight) hours prior to its occurrence.

11.5.5	In the event that the Availability at any time is determined to be lower than 100% (one hundred per cent) of the Contracted Capacity or the reduced Availability notified hereunder, an event of mis-declaration of Availability (the “Mis-declaration”) shall be deemed to have occurred. In such an event, the Availability for the relevant month shall, for the purposes of payment of Fixed Charge, be deemed to be reduced by the same proportion that Availability bears to Mis-declaration, as if the Mis-declaration had occurred for a period of one month. For the avoidance of doubt, the Parties agree that deductions on account of Mis-declaration shall be made from the subsequent payments due to the Supplier under this Agreement.

11.5.6	Notwithstanding the provisions of Clause 11.5.5, any reduction in Availability arising out of outage due to Emergency or a Force Majeure Event shall not be deemed to be Mis-declaration if the Supplier shall have notified the Utility in accordance with the provisions of Clauses17.5.

## 11.6	Damages

11.6.1 In the event that Availability in any month is less than the Normative Availability, the Fixed Charge for such month shall be reduced to the extent of shortfall in Normative Availability and in addition, any reduction below the Normative Availability shall be multiplied by a factor of 0.25 (zero point two five) to determine the Damages payable for such reduction in Availability. For the avoidance of doubt, the Parties agree that the Damages to be deducted for any reduction in Normative Availability shall be 25% (twenty five per cent) of the Fixed Charge which is reduced on account of shortfall in Availability below Normative availability.

Provided that a penalty at the rate of upto 1 % (one per cent) of annual Fixed Charge shall be applicable in case of failure to achieve ramp rate of 1% per minute as per methodology described in Schedule-I.

11.6.2	The Parties expressly agree that within 30 (thirty) days of the close of every Accounting Year, the cumulative monthly Availability for such year shall be determined and the Damages, if any, shall be computed with reference to the Normative Availability for that year. The amount so arrived at shall be adjusted against the Damages determined for the respective months of the year and the balance remaining shall be adjusted in the following Monthly Invoice.

## 11.7	Variable Charge

The Utility shall pay to the Supplier, as part of Tariff, a Variable Charge to be determined in accordance with the provisions of Article 12.

## 11.8	Taxes and duties

11.8.1	The Parties expressly agree that the Tariff shall be inclusive of all taxes and duties, save and except the taxes and duties specified in Clause 11.8.2. It is further agreed that the Supplier shall pay all taxes and duties, including the taxes and duties specified in Clauses 11.8.2, in accordance with Applicable Laws.

11.8.2 The Tariff payable by the Utility under this Article 11 shall be exclusive of Goods and Service Tax, Electricity Duty, Value Added Tax or Goods and Service  Tax, Custom Duty on Fuel or any replacement thereof, if applicable, and any Goods and Service Tax, Electricity Duty, Value Added Tax or Goods and Service  Tax and Custom Duty on fuel thereon shall be paid by the Supplier and reimbursed by the Utility upon submission of necessary particulars by the Supplier.

11.8.3	Any payment to be made by the Utility shall be subject to any tax deduction at source, if required to be made by the Utility as per Applicable Laws.

## 11.9	Billing and Payment

11.9.1	Commencing from the month following the month in which the Appointed Date  occurs, the Supplier shall, by the 5th (fifth) day of such and each succeeding month (or, if such day is not a Business Day, the immediately following Business Day), submit in triplicate to the Utility, an invoice in the agreed form (the “Monthly Invoice”) signed by the authorised signatory of the Supplier setting out the computation of the Fixed Charge and Variable Charge to be paid by the Utility to the Supplier in respect of the immediately preceding month in accordance with the provisions of this Agreement.

Provided that the Monthly Invoice and supporting documents specified in 11.9.2 submitted through email shall also be acceptable to the Utility. However, hard copies of Monthly Invoice and supporting documents specified in 11.9.2 should reach office of the Utility within 5 days of email.

11.9.2	The Supplier shall, with each Monthly Invoice submit, (a) a certificate that the amounts claimed in the invoice are correct and in accordance with the provisions of the Agreement; (b) proof of Availability for the period billed, comprising evidence of communications regarding the extent of Non-Availability from time to time; (c) official documents in support of the variation in WPI as specified in Clause 11.3; (d) detailed calculations of the Fixed Charge for Availability in accordance with this Article 11; (e) detailed calculations of the Variable Charge, in respect of the electricity dispatched, computed in accordance with Article 12; (f) detailed calculations of the Damages in accordance with the provisions of Clause 11.6; (g) details in respect of taxes/duties payable/reimbursable in accordance with the provisions of this Agreement; (h) details of the Fixed Charge to be adjusted by the Supplier in respect of sale of power to Buyers; (i) details in respect of Damages payable in accordance with the provisions of this Agreement; (j) adjustments, if any, on account of revision of the transmission charges referred to in Clause 5.3; (k) proportionate adjustment on account of transmission losses to be determined in accordance with Clause 5.4; and (l) the net amount payable under the Monthly Invoice.

11.9.3	The Utility shall, within 30 (thirty) days of receipt of a Monthly Invoice in accordance with Clause 11.9.1 (the “Payment Due Date”), make payment of the amount claimed directly, through electronic transfer, to the nominated bank account of the Supplier, save and except any amounts which it determines as not payable or disputed (the “Disputed Amounts”).

11.9.4	All Damages and any other amounts due and payable by the Supplier in accordance with the provisions of this Agreement may be deducted from the Tariff due and payable to the Supplier and in the event the deductions hereunder exceed the Tariff in that month, the balance remaining shall be deducted from the Tariff due and payable to the Supplier for the immediately following month.

## 11.10	Disputed Amounts

11.10.1The Utility shall, within 10 (ten) days of receiving an invoice, notify the Supplier of the Disputed Amounts, with particulars thereof. Within 7 (seven) days of receiving such notice, the Supplier shall present any information or evidence as may reasonably be required for determining that such Disputed Amounts are payable. The Utility may, if necessary, meet a representative of the Supplier for resolving the dispute and in the event that the dispute is not resolved amicably, the Dispute Resolution Procedure shall apply. For the avoidance of doubt, even if a dispute is resolved amicably, any amount paid after the Payment Due Date shall be deemed as delayed payment for the purposes of payment of interest thereon and provisions of the applicable rules issued by the Ministry of Power shall be applicable on such delayed payments. For the avoidance of doubt, the Utility shall be entitled to raise a dispute regarding any Disputed Amounts, whether due or already paid in accordance with this Agreement, at any time.

11.10.2If any amount is payable by either Party to the other Party upon determination of a dispute regarding any Disputed Amount under the Dispute Resolution Procedure, such amount shall be deemed to be payable on the date when it first became due under this Agreement, and provisions of the applicable rules issued by the Ministry of Power s shall be applicable on such amounts.

## 11.11	Discount for early payment

The Parties expressly agree that in the event the Utility pays the Tariff within 5 (five) days of the date of submission of the invoice thereof, it shall be entitled to deduct 1.5% (one point five per cent) of the amount comprising the Tariff by way of discount for early payment.

Provided that the counting of five (5) days shall be exclusive of the day of submission of invoice.

Provided further that in case of computation of ’5 days’, the number of days shall be counted consecutively without considering any holiday. However, in case the last day or 5th day is official holiday, the 5th day for the purpose of discount shall be construed as the immediate succeeding working day (as per the official State Government’s calendar, where the Office of the Authorised Signatory or Representative of the Utility, for the purpose of receipt or acknowledgement of Bill is situated).

Provided further that where payments are made on any day after 5 days and within a period of 30 days of submission of invoice by the Supplier the Utility shall be entitled to deduct 1% (one per cent) of the amount comprising the Tariff by way of discount for early payment.

Provided also that as and when there is migration to market based despatch mechanism, the additional discount, if any, on account of early settlement of fuel charge in accordance with relevant rules or regulations shall become applicable.

ARTICLE 12

# 12. 	VARIABLECHARGE

## 12.1	Variable Charge

As part of the Tariff, the Utility shall pay to the Supplier for supply of a kWh of electricity to the Utility, a Variable Charge determined from time to time in accordance with the provisions of this Article 12 and expressed in Rupees per kWh (the “Variable Charge”).

## 12.2	Base Variable Charge

The Parties agree that the variable charge, in accordance with the offer of the Supplier for the Base Year, shall be Rs. ....(Rupees ....)$ per kWh, [comprising Rs....(Rupees...)per kWh as the cost of Fuel/generating cost and Rs....(Rupees....) per kWh as the cost of transportation of which Rs......(Rupees....) per kWh shall be in respect of domestic transportation, (the “Base Variable Charge”) which shall be revised in accordance with the provisions of Clause 12.3 to determine the Variable Charge for the relevant period.

## 12.3	Computation of Variable Charge

Coal from Linkage Coal

12.3.1. For the Fuel supplied by CIL/SCCL [through Letter of Assurance/ FSA arranged by the Utility], the price of Fuel shall be deemed to be the lower of, (i) the indicative price of Fuel which shall be computed from the Variable Charge, as specified in the Bid; and (ii) 100.8% (one hundred and zero point eightper cent) of the price payable by the Supplier to CIL/SCCL, For the avoidance of doubt, the Parties agree that if the indicative price as computed hereunder from the Variable Charge specified in the Bid shall be lower than 100.8% (one hundred and zero point eight per cent) of the price payable by the Supplier to CIL/SCCL, the proportion by which the amount computed from the Bid is lower than the aforesaid 100.8% (one hundred and zero point eight per cent) of CIL/SCCL price shall apply at all times for determining the price of Fuel.] The Parties further agree that the amount specified in Bid is equivalent to or less than the aforesaid 100.8% (one hundred and zero point eight per cent) of the amount payable to CIL. The Supplier accordingly represents and warrants that the aforesaid amount has been derived from CIL/SCCL’s notified price of Rs. .... (Rupees ....) .per tonne and GCV of … kCal/kg as on the Bid Date and the cost of Fuel shall be revised only in proportion to the revision in CIL/SCCL price as compared to the rate specified hereinabove.

12.3.2	The total cost of transportation of domestic Fuel shall be the cost of transportation specified by the Supplier in the Bid. For the avoidance of doubt, the Parties agree that the amount specified in Clause 12.2 is equivalent to or less than the aforesaid 110% (one hundred and ten per cent) of the amount payable to the Indian Railways. The Supplier represents and warrants that the aforesaid amount has been derived from the railway freight rate of Rs..... (Rupees ....) per tonne as on the Bid Date and the transportation charge specified in Clause 12.2 shall be revised only in proportion to the revision in rail freight as compared to the rate specified hereinabove.]

12.3.3	The distance of road transport, if any, shall be considered as per the information furnished by the Supplier in its bid. Any change in the distance of road transportation shall be intimated by the Supplier to the Utility. The cost of fuel transport as on the 7 days prior to the publication of RfS shall be considered as ----- Rs per tonne per km. Provided that this rate shall be escalated on monthly basis based on the appropriate component in the CPI.

12.3.4	Additional claim of the supplier for compensation due to change in distance of road transport shall be settled as per the rate specified in the clause 12.3.3.

## 12.4	Shortage of Fuel

In the event the Supplier anticipates a shortfall in the production of electricity for supply to the Utility from Contracted Capacity on account of a shortfall in Fuel for reasons beyond the control of the Supplier, the Supplier shall, as soon as practicable but in any event no later than 7 (seven) days from the date when it anticipated the shortage of Fuel, notify the Utility of the nature, extent and period of shortage of Fuel and the reasons thereof.  For the avoidance of doubt, the Parties expressly agree that no Tariff shall be payable to the Supplier for any shortfall in Availability occurring on account of shortage of Fuel, save and except as provided in Clause 11.4.4.

ARTICLE 13

# 13. 	PAYMENT SECURITY

## 13.1	Default Escrow Account

13.1.1	The Utility and the Supplier shall, prior to the Appointed Date, execute a default escrow agreement with the Utility’s bank substantially in the form specified in Schedule-C (the “Default Escrow Agreement”) for the establishment and operation of the default escrow account (the “Default Escrow Account”) in favour of the Supplier. The Parties agree and acknowledge that the Default Escrow Account shall be established and maintained at a bank where at least 30% (thirty per cent) of the Utility’s total monthly Revenues are normally deposited (the “Default Escrow Bank”).The Utility expressly agrees and undertakes that throughout the term of the Contract Period, no less than 30% (thirty per cent) of its total Revenues shall continue to be deposited at that bank or any substitute thereof that the Parties may by mutual agreement determine and Revenues equivalent to 1.1 times the sum of 1/12th of the applicable annual Capacity Charge for the relevant year and 1/12th of the total amount paid on account of variable charge for the last year  (the “Monthly Payment”) shall be routed every month through the Default Escrow Account in accordance with the provisions of this Clause 13.1 and the Default Escrow Agreement.

Provided that in the first year of operation, total amount of variable charge shall be assessed by  multiplying energy generation at normative availability and applicable variable charge.

13.1.2	The Utility and the Supplier shall, prior to the Appointed Date, execute a deed of hypothecation substantially in the form specified at of Schedule-D (the “Deed of Hypothecation”), whereby the Utility shall hypothecate to the Supplier an amount equal to Monthly Payment, to be deposited every month in the Default Escrow Account for discharging the liabilities arising out of and in relation to the Secured Obligations.

13.1.3	The Parties acknowledge and agree that during the period commencing from the 25th (twenty fifth) day of every month and until discharge of any Monthly Invoice due and payable on or prior to that day, an amount equal to the  Monthly Payment shall be withheld in the Default Escrow Account for payment to the Supplier against such Monthly Invoice and the balance remaining shall be available to the Utility for withdrawal or transfer in accordance with the provisions of the Default Escrow Agreement.

13.1.4	The Utility shall ensure that the Supplier has the first priority charge on the Revenues deposited into the Default Escrow Account, in accordance with the terms of the Default Escrow Agreement and the Deed of Hypothecation, but not exceeding the Monthly Payment for and in respect of any month.

## 13.2	Letter of Credit

13.2.1	The Utility shall, no later than 30 (thirty) days prior to the likely date of the Appointed Date, provide to the Supplier, an unconditional, revolving and irrevocable letter of credit for an amount equivalent to the Monthly Payment (the “Letter of Credit”), which may be drawn upon by the Supplier for recovery of payment due against the Monthly Invoice in accordance with the provisions of this Agreement. The Letter of Credit shall be substantially in the form specified in Schedule-E and shall come into effect on the Appointed Date, and shall be modified once every year to reflect the revision in Monthly Payment in accordance with the provisions of this Agreement.

13.2.2	The Letter of Credit shall be procured by the Utility from a bank where at least 30% (thirty per cent) of the Utility’s total monthly Revenues are normally deposited, and which shall have been appointed as the Default Escrow Bank. All costs and expenses relating to opening and maintenance of the Letter of Credit shall be borne by the Utility.

## 13.3	Recovery

13.3.1	In the event the Utility fails to pay the Monthly Invoice on or before the relevant Payment Due Date(s) or the amount covered by the Letter of Credit is at any time less than the Monthly Payment or is insufficient for recovery of payment due against the Monthly Invoice or the Supplier is unable to recover its Tariff through the Default Escrow Account and the Letter of Credit, as the case may be, and if the Tariff or part thereof remains unpaid for a period of 1 (one) month from the Payment Due Date, then the recovery shall be made in accordance with the procedure provided in the applicable rules issued by the Ministry of Power, which is annexed hereto and marked as Annexure-2 to Schedule -F.

13.3.2	The sale of Contracted Capacity pursuant to Clause 13.3.1 shall not extinguish any liability of the Utility or any claim that the Supplier may have against the Utility, save and except to the extent of amounts recovered under the provisions of Clause 13.3.1.

13.3.3	Supply of electricity to the Utility in accordance with the provisions of this Agreement shall be restored no later than 7 (seven) days from the day on which the Utility pays, or is deemed to have paid, the arrears due to the Supplier in accordance with the provisions of this Agreement, restores the Default Escrow Account and renews the Letter of Credit.

## 13.4	Payment security for Termination

The Parties agree and acknowledge that upon Termination and on failure of the Utility to make the Termination Payment within 30 (thirty) days of demand by the Supplier, Revenues equal to the Monthly Payment, deposited into the Default Escrow Account in accordance with the provisions of this Agreement and the Default Escrow Agreement, shall be appropriated every month and paid to the Supplier until discharge of the Termination Payment and any interest thereon. For the avoidance of doubt, the Utility expressly agrees and undertakes that 30% (thirty per cent) of its total monthly Revenues shall continue to be deposited into its account with the Default Escrow Bank until its liability for an in respect of the Termination Payment is fully discharged.

## 13.5	Operationalization of Payment security mechanism

In case of non-maintenance of adequate payment security mechanism provisions of applicable  rules issued by the Ministry of Power shall apply.

ARTICLE 14

# 12. DESPATCH OF CONTRACTED CAPACITY

## 14.1	Despatch of Contracted Capacity

14.1.1The Utility shall, in accordance with Applicable Laws, issue instructions to the Supplier for production of electricity and despatch thereof to the Grid during such period and in such volume as it may specify in its instructions (the “Despatch”). Provided that the Utility shall not Despatch in excess of the Contracted Capacity, unless mutually agreed between the Parties. For the avoidance of doubt, the Parties agree that the Utility may, in its discretion, direct the Supplier to Despatch on its behalf, all or part of the Contracted Capacity, in favour of the third parties designated by it from time to time on the express understanding that the payment therefor shall be made by the Utility to the Supplier as if the electricity has been Despatched in favour of the Utility.

14.1.2	Pursuant to the provisions of Clause 14.1.1, the Supplierplan the production and Despatch of electricity and convey its availability for scheduling thereof by the SLDC or RLDC, as the case may be, and shall supply electricity in accordance with the provisions of the Grid Code and the Act.

14.1.3	In the event the Supplier schedules any electricity, produced from Contracted Capacity, for sale to Buyers in breach of this Agreement, the Supplier shall pay Damages equal to the higher of: (a) twice the Fixed Charge; and (b) the entire sale revenue accrued from Buyers. For the avoidance of doubt, no Fixed Charge or any amount in lieu thereof shall be due or payable to the Supplier for and in respect of any electricity sold hereunder.

However, if the Utility does not schedule the full or part of Contracted Capacity, Supplier may sell the same through the power exchange in line with the applicable rules issued by the Ministry of Power.

## 14.2	Settlement of DSM charges

14.2.1	All payments due to or from the Supplier on account of any deviation in terms of the DSM Regulations (the “Deviation Settlement Mechanism” or “DSM”) shall be solely to the account of and borne by the Supplier

## 14.3	Overriding powers of the Utility

14.3.1	Upon occurrence of a Supplier’s Default, the Utility may, in its discretion, direct the Supplier to stop any or all its sale of electricity to Buyers from and in respect of Contracted Capacity, and to sell all such electricity to the Utility in accordance with the provisions of this Agreement. Upon receipt of any directions hereunder from the Utility, the Supplier shall comply forthwith and issue despatch and scheduling instruction to the RLDC and SLDC in conformity with the directions of the Utility.

14.3.2	In the event the Supplier does not comply with the directions of the Utility issued in pursuance of Clause 14.3.1, the Utility may issue directions to the RLDC and SLDC to undertake despatch and scheduling in accordance with such instructions as the Utility may issue hereunder from time to time.

14.3.3	The Supplier shall, prior to the Appointed Date, furnish a certified true copy of this Agreement to the RLDC and SLDC and obtain a receipt thereof. By furnishing a copy of this Agreement to the RLDC and SLDC, the Supplier shall be deemed to have agreed and undertaken to abide by the provisions of this Clause 14.3 and to have given irrevocable instructions to the RLDC and SLDC to carry out all the directions given by the Utility hereunder. For the avoidance of doubt, the Parties expressly agree that the provisions of this Clause 14.3 shall remain in force and effect until the Termination Payment, if any, has been made by the Supplier to the Utility.

14.3.4	The exercise of any overriding powers by the Utility under this Clause 14.3 shall not in any manner affect or diminish the liability and obligation of the Utility to make payments to the Supplier for the electricity supplied or the Availability of Contracted Capacity and the Utility shall, for this purpose, ensure and procure compliance of the provisions of Article 13. Notwithstanding anything to the contrary contained in this Clause 14.3, the Utility shall not be entitled to issue any directions hereunder nor shall the RLDC and SLDC comply with such directions to the extent and for the period during which Utility is in material breach of the provisions of Article 13 or of its payment obligations to the Supplier under this Agreement, and in such an event the provisions of Clause 13.3 shall apply.

## 14.4	Ramp up of Despatch

In the event the Utility Despatches less than 2% (two per cent) of Contracted Capacity at any time and requires ramping up of generation thereafter, it shall allow a period of 4 (four)hours to the Supplier for reaching Availability equal to the Contracted Capacity. For the avoidance of doubt, the Parties agree that in the event the Supplier fails to reach such Availability within [4 (four)]hours, the shortfall thereof shall be deemed to be Mis-declaration under the provisions of Clause 11.5.5. The Parties further agree that the liability of the Utility hereunder shall at all times be reckoned with reference to the Contracted Capacity.

ARTICLE 15

# 15. INSURANCE

## 15.1	Insurance during Contract Period

The Supplier shall effect and maintain at its own cost, such insurances for such maximum sums as may be necessary or prudent in accordance with Good Industry Practice. The Supplier shall also effect and maintain such insurances as may be necessary for mitigating the risks that may devolve on the Utility as a consequence of any act or omission of the Supplier [and/or the Developer if Supplier is a Trading Licensee] during the Contract Period.

## 15.2	Insurance Cover

Without prejudice to the provisions contained in Clause 15.1, the Supplier shall, during the Operations Period, procure and maintain] Insurance Cover including but not limited to the following:

(a)	Loss, damage or destruction of the Project Assets at replacement value;

(b)	comprehensive third party liability insurance including injury to or death of personnel of the Utility or others caused by the Project;

(c)	the Supplier’s general liability arising out of the Procurement Contract;

(d)	liability to thirdparties for goods or property damage;

(e)	workmen’s compensation insurance; and

(f)	any other insurance that may be necessary to protect the Supplier and its employees, including all Force Majeure Events that are insurable at commercially reasonable premiums and not otherwise covered in items (a) to (e) above.

## 15.3	Evidence of Insurance Cover

All insurances obtained by the Supplier in accordance with this Article 15 shall be maintained with insurers on terms consistent with Good Industry Practice. Within 15 (fifteen) days of obtaining any insurance cover, the Supplier shall furnish to the Utility, notarised true copies of the certificate(s) of insurance, copies of insurance policies and premia payment receipts in respect of such insurance, and no such insurance shall be cancelled, modified, or allowed to expire or lapse until the expiration of at least 45 (forty five) days after notice of such proposed cancellation, modification or non-renewal has been delivered by the Supplier to the Utility.

## 15.4	Remedy for failure to insure

If the Supplier shall fail to effect and keep in force all insurances for which it is responsible pursuant hereto, the Utility shall have the option to either keep in force any such insurances, and pay such premia and recover the costs thereof from the Supplier, or in the event of computation of a Termination Payment, treat an amount equal to the Insurance Cover as deemed to have been received by the Supplier [.

## 15.5	Waiver of subrogation

All insurance policies in respect of the insurance obtained by the Supplier pursuant to this Article 15 shall include a waiver of any and all rights of subrogation or recovery of the insurers thereunder against, inter alia, the Utility, and its assigns, successors, undertakings and their subsidiaries, affiliates, employees, insurers and underwriters, and of any right of the insurers to any set-off or counterclaim or any other deduction, whether by attachment or otherwise, in respect of any liability of any such person insured under any such policy or in any way connected with any loss, liability or obligation covered by such policies of insurance.

## 15.6	Supplier’s waiver

The Supplier hereby further releases, assigns and waives any and all rights of subrogation or recovery against, inter alia, the Utility and its assigns, undertakings and their subsidiaries, affiliates, employees, successors, insurers and underwriters, which the Supplier may otherwise have or acquire in or from or in any way connected with any loss, liability or obligation covered by policies of insurance maintained or required to be maintained by the Supplier pursuant to this Agreement (other than third party liability insurance policies) or because of deductible clauses in or inadequacy of limits of any such policies of insurance.

## 15.7	Application of insurance proceeds

The proceeds from all insurance claims, except life and injury, shall be paid to the Supplier and it shall, notwithstanding anything to the contrary contained in Clause 19.3, apply such proceeds for any necessary repair, reconstruction, reinstatement, replacement, improvement or development of the Power Station.

ARTICLE 16

# 16. ACCOUNTS AND AUDIT

## 16.1	Audited accounts

16.1.1	The Supplier shall maintain books of accounts recording all its receipts (including Tariff, revenues from sale of power to the Utility, other Distribution Licensees and Buyers, and all incomes derived/collected by it from or on account of the Power Station and/or sale of electricity from the Power Station), income, expenditure, payments, assets and liabilities, in accordance with this Agreement, Good Industry Practice, Applicable Laws and Applicable Permits. The Supplier shall provide 2 (two) copies of its Balance Sheet, Cash Flow Statement and Profit and Loss Account, along with a report thereon by its Statutory Auditors, within 90 (ninety) days of the close of the Accounting Year to which they pertain and such audited accounts, save and except where expressly provided to the contrary, shall form the basis of payments by either Party under this Agreement. The Utility shall have the right to inspect the records of the Supplier during office hours and require copies of relevant extracts of books of accounts, duly certified by the Statutory Auditors, to be provided to the Utility for verification of basis of payments, and in the event of any discrepancy or error being found, the same shall be rectified and such rectified account shall form the basis of payments by either Party under this Agreement.

16.1.2	The Supplier shall, within 30 (thirty) days of the close of each quarter of an Accounting Year, furnish to the Utility its unaudited financial results in respect of the preceding quarter, in the manner and form prescribed by the Securities and Exchange Board of India for publication of quarterly results by the companies listed on a stock exchange.

16.1.3	On or before the thirty-first day of May each Year, the Supplier shall provide to the Utility, for the preceding Accounting Year, a statement duly audited by its Statutory Auditors giving summarised information on (a) receipts on account of Tariff, (b) revenues from sale of electricity to other Distribution Licensees and Buyers, and (c) such other information as the Utility may reasonably require.

## 16.2	Appointment of auditors

16.2.1 The Supplier shall appoint, and have during the subsistence of this Agreement as its Statutory Auditors, a firm chosen by it and acceptable to the Utility. All fees and expenses of the Statutory Auditors shall be borne by the Supplier.

16.2.2	The Supplier may terminate the appointment of its Statutory Auditors after a notice of 45 (forty five) days to the Utility, subject to the replacement Statutory Auditors being appointed in the manner specified in Clause 16.2.1.

16.2.3	Notwithstanding anything to the contrary contained in this Agreement, the Utility shall have the right, but not the obligation, to appoint at its cost from time to time and at anytime, another firm (the “Additional Auditors”) of Chartered Accountants to audit and verify all those matters, expenses, costs, realisations and things which the Statutory Auditors are required to do, undertake or certify pursuant to this Agreement.

## 16.3	Certification of claims by Statutory Auditors

Any claim or document provided by the Supplier to the Utility in connection with or relating to receipts, income, payments, costs, expenses, accounts or audit, and any matter incidental thereto shall be valid and effective only if certified by its Statutory Auditors. For the avoidance of doubt, such certification shall not be required for exchange of information in the normal course of business.

## 16.4	Set-off

In the event any amount is due and payable by the Utility to the Supplier, it may set-off any sums payable to it by the Supplier and pay the balance remaining. Any exercise by the Utility of its rights under this Clause 16.4 shall be without prejudice to any other rights or remedies available to it under this Agreement or otherwise.

## 16.5	Dispute resolution

In the event of there being any difference between the findings of the Additional Auditors and the certification provided by the Statutory Auditors, such Auditors shall meet to resolve the differences and if they are unable to resolve the same, such Dispute shall be resolved by the Utility by recourse to the Dispute Resolution Procedure.

Part V

Force Majeure and Termination

ARTICLE 17

# 17. FORCE MAJEURE

## 17.1	Force Majeure

As used in this Agreement, the expression “Force Majeure” or “Force Majeure Event” shall, mean occurrence in India of any or all of the events defined in Clauses 17.2 and17.3, if it affects the performance by the Utility(s) or the Supplier claiming the benefit of Force Majeure (the “Affected Party”) of its obligations under this Agreement and which act or event (a) is beyond the reasonable control of the Affected Party, and (b) the Affected Party could not have prevented or overcome by exercise of due diligence and following Good Industry Practice, and (c) has Material Adverse Effect on the Affected Party.

## 17.2	Force Majeure Events

Force Majeure Events shall mean one or more of the following acts or events:

(a)	act of God, epidemic, extremely adverse weather conditions, lightning, earthquake, landslide, cyclone, flood, volcanic eruption, chemical or radioactive contamination or ionising radiation, fire or explosion (to the extent of contamination or radiation or fire or explosion originating from a source external to the Station Premises);

(b)	strikes or boycotts (other than those involving the Supplier, Contractors or their respective employees/representatives, or attributable to any act or omission of any of them) interrupting supplies and services to the Power Station for a continuous period of 24 (twenty four) hours and an aggregate period exceeding 7 (seven) days in an Accounting Year;

(c)	any judgement or order of any court of competent jurisdiction or statutory authority made against the Supplier in any proceedings for reasons other than (i) failure of the Supplier to comply with any Applicable Law or Applicable Permit, or (ii) on account of breach of any Applicable Law or Applicable Permit or of any contract, or (iii) enforcement of this Agreement, or (iv) exercise of any of its rights under this Agreement by the Utility;

(d)	the discovery of geological conditions, toxic contamination or archaeological remains on the Station Premises that could not reasonably have been expected to be discovered through an inspection of the Station Premises; or

(e)	any event or circumstances of a nature analogous to any of the foregoing.

(f)	an act of war (whether declared or undeclared), invasion, armed conflict or act of foreign enemy, blockade, embargo, riot, insurrection, terrorist or military action, civil commotion or politically motivated sabotage;

(g)	any political or economic upheaval, disturbance, movement, struggle or similar occurrence which could not have been anticipated or foreseen by a prudent person and which causes the construction or operation of the Project to be financially unviable or otherwise not feasible;

(h)	industry-wide or State-wide strikes or industrial action for a continuous period of 24 (twenty four) hours and exceeding an aggregate period of 7 (seven) days in an Accounting Year;

(i)	any civil commotion, boycott or political agitation which prevents generation or transmission of electricity by the Supplier for an aggregate period exceeding 7 (seven) days in an Accounting Year;

(j)	any event or circumstances of a nature analogous to any of the foregoing.

## 17.3	Other Events

One or more of the following acts or events by or on account of any Government Instrumentality:

(a) 	Change in Law, only if consequences thereof cannot be dealt with under and in accordance with the provisions of Article 21 and its effect, in financial terms, exceeds the sum specified in Clause 21.1;

(b)	compulsory acquisition in national interest or expropriation of any Project Assets or rights of the Supplier, or of the Contractors;

(c)	unlawful or unauthorised or without jurisdiction revocation of, or refusal to renew or grant without valid cause, any clearance, licence, permit, authorisation, no objection certificate, consent, approval or exemption required by the Supplier, or any of the Contractors to perform their respective obligations under this Agreement and the Project Agreements; provided that such delay, modification, denial, refusal or revocation did not result from the Supplier’s, or any Contractor’s inability or failure to comply with any condition relating to grant, maintenance or renewal of such clearance, licence, authorisation, no objection certificate, exemption, consent, approval or permit;

(d)	any failure or delay of a Contractor but only to the extent caused by another Event mentioned in 17.3 and which does not result in any offsetting compensation being payable to the Supplier by or on behalf of such Contractor; or

(e)	any event or circumstance of a nature analogous to any of the foregoing.

## 17.4	Duty to report Force Majeure Event

17.4.1	Upon occurrence of a Force Majeure Event, the Affected Party shall by notice report such occurrence to the other Party forthwith. Any notice pursuant hereto shall include full particulars of:

(a)	the nature and extent of each Force Majeure Event which is the subject of any claim for relief under this Article 17 with evidence in support thereof;

(b)	the estimated duration and the effect or probable effect which such Force Majeure Event is having or will have on the Affected Party’s pe©rmance of its obligations under this Agreement;

(c)	the measures which the Affected Party is taking or proposes to take for alleviating the impact of such Force Majeure Event; and

(d)	any other information relevant to the Affected Party’s claim.

17.4.2	The Affected Party shall not be entitled to any relief for or in respect of a Force Majeure Event unless it shall have notified the other Party of the occurrence of the Force Majeure Event as soon as reasonably practicable, and in any event no later than 7 (seven) days after the Affected Party knew, or ought reasonably to have known, of its occurrence, and shall have given particulars of the probable material effect that the Force Majeure Event is likely to have on the performance of its obligations under this Agreement.

17.4.3 	For so long as the Affected Party continues to claim to be materially affected by such Force Majeure Event, it shall provide the other Party with regular (and not less than weekly) reports containing information as required by Clause 17.4.1, and such other information as the other Party may reasonably request the Affected Party to provide.

## 17.5	Effect of Force Majeure Event on the Procurement Contract

17.5.1	Upon the occurrence of any Force Majeure Event prior to the Appointed Date, the period set forth in Clause 4.1 for fulfilment of Conditions Precedent shall be extended by a period equal in length to the duration of the Force Majeure Event.

17.5.2	If any force Majeure Event occurs at any time after the Appointed Date, whereupon the Supplier is unable to transmit electricity to the Griddespite making best efforts or it is directed by the Utility, RLDCor SLDC or any Government Instrumentality to suspend generation ortransmission during the subsistence of such Force Majeure Event, the Contract Period shall be extended by a period equal in length to the period during which the Supplier was prevented from generating or transmitting electricity on account thereof; provided that in the event of reduction in generation on account of partial inability or suspension, as the case may be, which cause theAvailability on any day is to decline below80% (eighty per cent) of the Normative Availability, the Utility shall extend the Contract Period in proportion to the loss of Availability due to Force Majeure. For the avoidance of doubt, loss of 25% (twenty five per cent) of Availability for 4(four) days shall entitle the Supplier to extension of 1 (one) day in the Contract Period.

## 17.6	Allocation of costs arising out of Force Majeure

Upon occurrence of a Force Majeure Event after the Appointed Date, the Parties shall bear their respective Force Majeure Costs and neither Party shall be required to pay to the other Party any costs thereof.

## 17.7	Termination Notice for Force Majeure Event

If a Force Majeure Event subsists for a period of 180 (one hundred and eighty) days or more within a continuous period of 365 (three hundred and sixty five) days, either Party may in its discretion terminate this Agreement by issuing a Termination Notice to the other Party without being liable in any manner whatsoever, save as provided in this Article 17, and upon issue of such Termination Notice, this Agreement shall, notwithstanding anything to the contrary contained herein, stand terminated forthwith; provided that before issuing such Termination Notice, the Party intending to issue the Termination Notice shall inform the other Party of such intention and grant 15 (fifteen) days time to make a representation, and may after the expiry of such 15 (fifteen) days period, whether or not it is in receipt of such representation, in its sole discretion issue the Termination Notice.

## 17.8	Excuse from performance of obligations

If the Affected Party is rendered wholly or partially unable to perform its obligations under this Agreement because of a Force Majeure Event,it shall be excused from performance of such of its obligations to the extent it is unable to perform on account of such Force Majeure Event; provided that:

(a)	the suspension of performance shall be of no greater scope and of no longer duration than is reasonably required by the Force Majeure Event;

(b)	the Affected Party shall make all reasonable efforts to mitigate or limit damage to the other Party arising out of or as a result of the existence or occurrence of such Force Majeure Event and to cure the same with due diligence; and

(c)	when the Affected Party is able to resume performance of its obligations under this Agreement, it shall give to the other Party notice to that effect and shall promptly resume performance of its obligations hereunder.

ARTICLE 18

# 18. COMPENSATION FOR BREACH OF AGREEMENT

## 18.1	Compensation for default by the Supplier

In the event of the Supplier being in material breach or default of this Agreement, it shall, upon receipt of the demand supported by necessary particulars thereof, pay to the Utility by way of compensation, all direct costs suffered or incurred by the Utility as a consequence of such material breach or default; provided that no compensation shall be payable under this Clause 18.1 for any material breach or default in respect of which Damages are expressly specified and payable under this Agreement. For the avoidance of doubt, the Parties agree that the compensation payable under this Article 18 shall be in addition to, and not in substitution for, or derogation of, Termination Payment, if any. The Parties further agree that the non-defaulting Party shall make all reasonable efforts to mitigate or limit the costs and damage arising as a result of breach of Agreement by the other Party or for any consequential losses incurred by the Utility.

## 18.2	Compensation for default by the Utility

In the event of the Utility being in material breach or default of this Agreement at any time after the Appointed Date, then the recovery by the Supplier shall be made in accordance with the procedure provided in the applicable rules issued by the Ministry of Power, which is annexed hereto and marked as Annexure-2 to Schedule -F.

## 18.3	Extension of Contract Period

In the event that a material breach or default of this Agreement causes delay in achieving the Appointed Date  or leads to reduction in Availability, as the case may be, the Utility shall, in addition to payment of compensation under Clause 18.2, extend the Contract Period, such extension being equal in duration to the period by which the Appointed Date was delayed or Availability was reduced on account thereof, as the case may be; and in the event of reduction in Availability below 80% (eighty per cent) of the Normative Availability, the Utility shall, in addition to payment of compensation hereunder, extend the Contract Period in proportion to the loss of Availability. For the avoidance of doubt, loss of 25% (twenty five per cent) of Availability for 4(four) days shall entitle the Supplier to extension of 1 (one)day in the Contract Period. [Provided further that the Utility shall arrange for the extension of the Fuel Supply Agreement commensurate to the period of extension of this Agreement to ensure continuous coal supply.]

ARTICLE 19

# 19. TERMINATION

## 19.1	Termination for Supplier Default

19.1.1 Subject to Applicable Laws and save as otherwise provided in this Agreement, in the event that any of the defaults specified below shall have occurred, and the Supplier fails to cure the default within the Cure Period set forth below, or where no Cure Period is specified, then within a Cure Period of 90 (ninety) days, the Supplier shall be deemed to be in default of this Agreement (the “Supplier Default”), unless the default has occurred as a result of any breach of this Agreement by the Utility or due to Force Majeure. The defaults referred to herein shall include the following:

- The Performance Security has been encashed and appropriated in accordance with Clause 9.2 and the Supplier fails to replenish or provide fresh Performance Security within a Cure Period of 15 (fifteen) days;

- subsequent to the replenishment or furnishing of fresh Performance Security in accordance with Clause 9.2, the Supplier fails to meet any Condition Precedent or cure the Supplier Default, as the case may be, for which whole or part of the Performance Security was appropriated, within a Cure Period of 120 (one hundred and twenty) days;

- the Supplier has failed to make any payment to the Utility within the period specified in this Agreement;

- a breach of the Fuel Supply Agreement or any other Project Agreements by the Supplier has caused a Material Adverse Effect;

- the Supplier creates any Encumbrance in breach of this Agreement;

- the Supplier repudiates this Agreement or otherwise takes any action or evidences or conveys an intention not to be bound by the Agreement and fails to pay Damages in accordance with the provisions of this Agreement;

- the Supplier schedules electricity, produced from Contracted Capacity, for sale to Buyers in breach of this Agreement and fails to pay Damages in accordance with the provisions of Clause 14.1.3;

- a Change in Ownership has occurred in breach of the provisions of Clause5.2;

- the Supplier fails to achieve a monthly Availability of 70% (seventy per cent) for a period of 4 (four) consecutive months or for a cumulative period of 4 (four) months within any continuous period of 12 (twelve) months, save and except to the extent of Non-Availability caused by(i) a Force Majeure Event, (ii) an act or omission of the Utility, not occurring due to any default of the Supplier or (iii) shortage of Fuel occurring for reasons not attributable to the Supplier;

Provided that duration of outage due to approved planned outage shall not be considered as Non Availability for the purpose of this clause.

- there is a transfer, pursuant to law either of (i) the rights and/or obligations of the Supplier under any of the Project Agreements, or of (ii) all or part of the assets or undertaking of the Supplier, without prior intimation to the Utility, and such transfer causes a Material Adverse Effect;

- an execution levied on any of the assets of the Supplier has caused a Material Adverse Effect;

- the Supplier is adjudged bankrupt or insolvent, or if a trustee or receiver is appointed for the Supplier or for the whole or material part of its assets that has a material bearing on the Project;

- the Supplier has been, or is in the process of being liquidated, dissolved, wound-up, amalgamated or reconstituted in a manner that would cause, in the reasonable opinion of the Utility, a Material Adverse Effect;

- a resolution for winding up of the Supplier is passed;

- any petition for winding up of the Supplier is admitted by a court of competent jurisdiction and a provisional liquidator or receiver is appointed and such order has not been set aside within 90 (ninety) days of the date thereof or the Supplier is ordered to be wound up by a court except for the purpose of amalgamation or reconstruction; provided that, as part of such amalgamation or reconstruction, the entire property, assets and undertaking of the Supplier” are transferred to the amalgamated or reconstructed entity and that the amalgamated or reconstructed entity has unconditionally assumed the obligations of the Supplier under this Agreement and the Project Agreements; and provided that:

  - the amalgamated or reconstructed entity has the capability and operating experience necessary for the performance of its obligations under this Agreement and the Project Agreements;

  - the amalgamated or reconstructed entity has the financial standing to perform its obligations under this Agreement and the Project Agreements and has a credit worthiness at least as good as that of the Supplier as at the Appointed Date;

  - each of the Project Agreements remains in full force and effect; and

  - such amalgamation or reconstruction is approved by the Commission.

- any representation or warranty of the Supplier herein contained which is, as of the date hereof, found to be materially false, incorrect or misleading or the Supplier is at any time hereafter found to be in breach thereof;

- the Supplier submits to the Utility any statement, notice or other document, in written or electronic form, which has a material effect on the Utility’s rights, obligations or interests and which is false in material particulars;

- the Supplier has failed to fulfil any obligation, for which failure Termination has been specified in this Agreement;

- the Supplier issues a Termination Notice in violation of the provisions of this Agreement; or

- the Supplier commits a default in complying with any other provision of this Agreement if such default causes or may cause a Material Adverse Effect on the Utility.

19.1.2 Without prejudice to any other rights or remedies which the Utility may have under this Agreement, upon occurrence of a Supplier Default, the Utility shall be entitled to terminate this Agreement by issuing a Termination Notice to the Supplier; provided that before issuing the Termination Notice, the Utility shall by a notice inform the Supplier of its intention to issue such Termination Notice and grant 15 (fifteen) days to the Supplier to make a representation, and may after the expiry of such 15 (fifteen) days, whether or not it is in receipt of such representation, issue the Termination Notice.

## 19.2	Termination for Utility Default

19.2.1 In the event that any of the defaults specified below shall have occurred, and the Utility fails to cure such default within a Cure Period of 90 (ninety) days or such longer period as has been expressly provided in this Agreement, the Utility shall be deemed to be in default of this Agreement (the “Utility Default”) unless the default has occurred as a result of any breach of this Agreement by the Supplier or due to Force Majeure. The defaults referred to herein shall include the following:

- The Performance Security-Utility has been encashed and appropriated in accordance with Clause 9.2 and the Utility fails to replenish or provide fresh Performance Security-Utility within a Cure Period of 15 (fifteen) days;

- subsequent to the replenishment or furnishing of fresh Performance Security-Utility in accordance with Clause 9.2, the Utility fails to meet any Condition Precedent or cure the Utility Default, as the case may be, for which whole or part of the Performance Security-Utility was appropriated, within a Cure Period of 120 (one hundred and twenty) days;

- The Utility commits a material default in complying with any of the provisions of this Agreement and such default has a Material Adverse Effect on the Supplier;

(d)	the Utility has failed to make any payment to the Supplier, and the Supplier is unable to recover any unpaid amounts in accordance with the provisions of the applicable rules issued by the Ministry of Power; or

(e) 	the Utility repudiates this Agreement or otherwise takes any action that amounts to or manifests an irrevocable intention not to be bound by this Agreement.

19.2.2 Without prejudice to any other right or remedy which the Supplier may have under this Agreement, upon occurrence of a Utility Default, the Supplier shall be entitled to terminate this Agreement by issuing a Termination Notice to the Utility; provided that before issuing the Termination Notice, the Supplier shall by a notice inform the Utility of its intention to issue the Termination Notice and grant 15 (fifteen) days to the Utility to make a representation, and may after the expiry of such 15 (fifteen) days, whether or not it is in receipt of such representation, issue the Termination Notice.

## 19.3	Termination Payment

19.3.1	Apart from the other payments to be made by the Supplier on Supplier Default, upon Termination on account of a Supplier Default, the Supplier shall pay to the Utility, by way of Termination Payment, an amount equal to the Fixed Charge that would have been due and payable for Normative Availability for a period of [6 (six) months] as if the Contracted Capacity was Available for such [6 (six) months] from the date of Termination.

19.3.2	Apart from the other payments to be made by the Utility on Utility Default, upon Termination on account of a Utility Default, the Utility shall pay to the Supplier, by way of Termination Payment, an amount equal to the Fixed Charge that would have been due and payable for Normative Availability for a period of [6(six) months] as if the Contracted Capacity was Available for such [6(six) months] from the date of Termination.

19.3.3	Termination Payment shall be due and payable within 15 (fifteen) days of a demand being made with the necessary particulars, and in the event of any delay, the defaulting Party shall pay interest at a rate equal to 3% (three per cent) above the Bank Rate on the amount of Termination Payment remaining unpaid; provided that such delay shall not exceed 90 (ninety) days. For the avoidance of doubt, it is expressly agreed that Termination Payment and payment of Delayed payments shall constitute full discharge by the Utility of its payment obligations in respect thereof hereunder.

19.3.4	The Supplier expressly agrees that Termination Payment and payment of Delayed payments under this Article 19 shall constitute a full and final settlement of all claims of the Supplier on account of Termination of this Agreement for any reason whatsoever and that the Supplier or any shareholder thereof shall not have any further right or claim under any law, treaty, convention, contract or otherwise.

## 19.4	Instructions to RLDC and SLDC

19.4.1	The Supplier shall, prior to the Appointed Date, furnish a certified true copy of this Agreement to the RLDC and SLDC and obtain a receipt thereof. By furnishing such copy hereunder, the Supplier shall be deemed to have given irrevocable instructions and authority to the RLDC and SLDC to follow the instructions of the Utility in accordance with the provisions of this Article 19. The Supplier agrees and undertakes that it shall not in any manner challenge or revoke the provisions of this Article 19 or in any manner prevent the Utility, RLDC or SLDC from giving effect thereto.

19.4.2	The Utility agrees and undertakes to exercise its rights hereunder only to the extent of the Contracted Capacity and the Supplier may supply electricity to Buyers in accordance with the provisions of this Agreement.

## 19.5	Survival of rights

Notwithstanding anything to the contrary contained in this Agreement, but subject to the provisions of Clause 19.3.4, any Termination pursuant to the provisions of this Agreement shall be without prejudice to the accrued rights of either Party including its right to claim and recover money damages, insurance proceeds, security deposits, and other rights and remedies, which it may have in law or contract. All rights and obligations of either Party under this Agreement, including Termination Payments, shall survive the Termination to the extent such survival is necessary for giving effect to such rights and obligations.

[19.6	The expiry of this Agreement on account of efflux of time or earlier Termination thereof shall lead to the automatic termination of Fuel Supply Agreement in accordance with the terms thereof]

Part VI

Other Provisions

ARTICLE 20

# 20. ASSIGNMENT AND CHARGES

## 20.1	Restrictions on assignment and charges

20.1.1	Subject to Clauses 20.2 and 20.3, this Agreement shall not be assigned by the Supplier to any person, save and except with the prior consent in writing of the Utility, which consent the Utility shall be entitled to decline without assigning any reason.

20.1.2	Subject to the provisions of Clause 20.2, the Supplier shall not create nor permit to subsist any Encumbrance, or otherwise transfer or dispose of all or any of its rights and benefits under this Agreement or any Project Agreement to which the Supplier is a party, except with prior consent in writing of the Utility, which consent the Utility shall be entitled to decline without assigning any reason.

## 20.2	Permitted assignment and charges

The restraints set forth in Clause 20.1 shall not apply to:

(a)	liens arising by operation of law (or by an agreement evidencing the same) in the ordinary course of business of the Power Station;

(b)	mortgages/pledges/hypothecation of Project Assets and their related documents of title, arising or created in the ordinary course of business of the Power Station, and as security only for indebtedness to its Lenders and/or for working capital arrangements for the Power Station;

(c)	assignment of rights, interest and obligations of the Supplier to or in favour of its as security for financing provided by them; and

(d)	liens or encumbrances required by any Applicable Law.

## 20.3	Assignment by the Utility

Notwithstanding anything to the contrary contained in this Agreement, the Utility may, after giving 60 (sixty) days’ notice to the Supplier, assign and/ or transfer any of its rights and benefits and/or obligations under this Agreement to an assignee who is, in the reasonable opinion of the Utility, capable of fulfilling all of the Utility’s then outstanding obligations under this Agreement and has the financial standing necessary for this purpose.

## 20.4	Approvals for assignment

Any assignment under this Article 20 shall be subject to the approvals and consents required therefor under Applicable Laws, including approval of the Commission. Provided, however, that the grant of any consent or approval under Applicable Laws shall not oblige the Utility to grant its approval to such assignment, save and except as provided herein.

ARTICLE 21

# 21. CHANGE IN LAW

## 21.1	Increase in costs

If as a result of Change in Law, the Supplier suffers an increase in costs or reduction in net after-tax return or other financial burden, the aggregate financial effect of which exceeds 0.1% (zero point one percent) of the Capacity Charge in any Accounting Year or if as a result of Change in Law, the Supplier benefits from a reduction in costs or increase in net after-tax return or other financial gains the aggregate financial effect of which exceeds 0.1% (zero point one percent) of the Capacity Charge in any Accounting Year, the impact of Change in Law to be adjusted and recovered shall be computed in accordance with the procedure provided in the Change in Law Rules, which is annexed hereto and marked as Annexure-2 to Schedule -F .

## 21.3	No claim in the event of recovery from Buyers

Notwithstanding anything to the contrary contained in this Agreement, the Utility shall not in any manner be liable to reimburse to the Supplier any sums on account of a Change in Law if the same are recoverable from the Buyers.

## 21.4	Exclusions to the Change in Law

The term ‘Change in Law’ shall not include any change in any withholding tax on income or dividends distributed to the shareholders of the Seller.

ARTICLE 22

# 22. LIABILITY AND INDEMNITY

## 22.1	General indemnity

22.1.1	The Supplier shall indemnify, defend, save and hold harmless the Utility and its officers, servants, agents, Government Instrumentalities and Utility owned and/or controlled entities/enterprises,(the “Utility Indemnified Persons”) against any and all suits, proceedings, actions, demands and claims from third parties for any loss, damage, cost and expense of whatever kind and nature, whether arising out of any breach by the Supplier of any of its obligations under this Agreement or any related agreement or on account of any defect or deficiency in the provision of services to the Utility or sale by the Supplier to any Buyer or from any negligence of the Supplier under contract or tort or on any other ground whatsoever, except to the extent that any such suits, proceedings, actions, demands and claims have arisen due to any negligent act or omission, or breach or default of this Agreement on the part of the Utility Indemnified Persons.

22.1.2	The Utility shall indemnify, defend, save and hold harmless the Supplier against any and all suits, proceedings, actions, demands and claims from third parties for any loss, damage, cost and expense of whatever kind and nature arising out of  breach by the Utility of any of its obligations under this Agreement or any related agreement, which materially and adversely affect the performance by the Supplier of its obligations under this Agreement, save and except that where any such claim, suit, proceeding, action, and/or demand has arisen due to a negligent act or omission, or breach of any of its obligations under any provision of this Agreement or any related agreement and/or breach of its statutory duty on the part of the Supplier, its subsidiaries, affiliates, contractors, servants or agents, the same shall be the liability of the Supplier.

## 22.2	Indemnity by the Supplier

22.2.1 Without limiting the generality of Clause 22.1, the Supplier shall fully indemnify, hold harmless and defend the Utility and the Utility Indemnified Persons from and against any and all loss and/or damages arising out of or with respect to:

(a)	failure of the Supplier to comply with Applicable Laws and Applicable Permits;

(b)	payment of taxes required to be made by the Supplier in respect of the income or other taxes of the Supplier’s contractors, suppliers and representatives; or

(c)	non-payment of amounts due as a result of materials or services furnished to the Supplier or any of its contractors which are payable by the Supplier or any of its contractors.

22.2.2 Without limiting the generality of the provisions of this Article 22, the Supplier shall fully indemnify, hold harmless and defend the Utility Indemnified Persons from and against any and all suits, proceedings, actions, claims, demands, liabilities and damages which the Utility Indemnified Persons may hereafter suffer, or pay by reason of any demands, claims, suits or proceedings arising out of claims of infringement of any domestic or foreign patent rights, copyrights or other intellectual property, proprietary or confidentiality rights with respect to any materials, information, design or process used by the Supplier or by the Supplier’s Contractors in performing the Supplier’s obligations or in any way incorporated in or related to the Project. If in any such suit, action, claim or proceedings, a temporary restraint order or preliminary injunction is granted, the Supplier shall make every reasonable effort, by giving a satisfactory bond or otherwise, to secure the revocation or suspension of the injunction or restraint order. If, in any such suit, action, claim or proceedings, the Power Station, or any part thereof or comprised therein, is held to constitute an infringement and its use is permanently enjoined, the Supplier promptly make every reasonable effort to secure for the Utility a licence, at no cost to the Utility, authorising continued use of the infringing work. If the Supplier is unable to secure such licence within a reasonable time, the Supplier shall, at its own expense, and without impairing the Specifications and Standards, either replace the affected work, or part, or process thereof with non-infringing work or part or process, or modify the same so that it becomes non-infringing.

## 22.3	Notice and contest of claims

In the event that either Party receives a claim or demand from a third party in respect of which it is entitled to the benefit of an indemnity under this Article 22 (the “Indemnified Party”) it shall notify the other Party (the “Indemnifying Party”) within 15 (fifteen) days of receipt of the claim or demand and shall not settle or pay the claim without the prior approval of the Indemnifying Party, which approval shall not be unreasonably withheld or delayed. In the event that the Indemnifying Party wishes to contest or dispute the claim or demand, it may conduct the proceedings in the name of the Indemnified Party, subject to the Indemnified Party being secured against any costs involved, to its reasonable satisfaction.

## 22.4	Defence of claims

22.4.1	The Indemnified Party shall have the right, but not the obligation, to contest, defend and litigate any claim, action, suit or proceeding by any third party alleged or asserted against such Party in respect of, resulting from, related to or arising out of any matter for which it is entitled to be indemnified hereunder, and reasonable costs and expenses thereof shall be indemnified by the Indemnifying Party. If the Indemnifying Party acknowledges in writing its obligation to indemnify the Indemnified Party in respect of loss to the full extent provided by this Article 22, the Indemnifying Party shall be entitled, at its option, to assume and control the defence of such claim, action, suit or proceeding, liabilities, payments and obligations at its expense and through the counsel of its choice; provided it gives prompt notice of its intention to do so to the Indemnified Party and reimburses the Indemnified Party for the reasonable cost and expenses incurred by the Indemnified Party prior to the assumption by the Indemnifying Party of such defence. The Indemnifying Party shall not be entitled to settle or compromise any claim, demand, action, suit or proceeding without the prior written consent of the Indemnified Party, unless the Indemnifying Party provides such security to the Indemnified Party as shall be reasonably required by the Indemnified Party to secure the loss to be indemnified hereunder to the extent so compromised or settled.

22.4.2	If the Indemnifying Party has exercised its rights under Clause 22.3, the Indemnified Party shall not be entitled to settle or compromise any claim, action, suit or proceeding without the prior written consent of the Indemnifying Party (which consent shall not be unreasonably withheld or delayed).

22.4.3	If the Indemnifying Party exercises its rights under Clause 22.3, the Indemnified Party shall nevertheless have the right to employ its own counsel, and such counsel may participate in such action, but the fees and expenses of such counsel shall be at the expense of the Indemnified Party, when and as incurred, unless:

(a)	the employment of counsel by such party has been authorised in writing by the Indemnifying Party;

(b)	the Indemnified Party shall have reasonably concluded that there may be a conflict of interest between the Indemnifying Party and the Indemnified Party in the conduct of the defence of such action;

(c)	the Indemnifying Party shall not, in fact, have employed independent counsel reasonably satisfactory to the Indemnified Party, to assume the defence of such action and shall have been so notified by the Indemnified Party; or

(d)	the Indemnified Party shall have reasonably concluded and specifically notified the Indemnifying Party either:

(i)	that there may be specific defences available to it which are different from or additional to those available to the Indemnifying Party; or

(ii) 	that such claim, action, suit or proceeding involves or could have a material adverse effect upon it beyond the scope of this Agreement:

Provided that if Sub-clauses (b), (c) or (d) of this Clause 22.4.3 shall be applicable, the counsel for the Indemnified Party shall have the right to direct the defence of such claim, demand, action, suit or proceeding on behalf of the Indemnified Party, and the reasonable fees and disbursements of such counsel shall constitute legal or other expenses hereunder.

## 22.5	No consequential claims

Notwithstanding anything to the contrary contained in this Article 22, the indemnities herein provided shall not include any claim or recovery in respect of any cost, expense, loss or damage of an indirect, incidental or consequential nature, including loss of profit, except as expressly provided in this Agreement.

ARTICLE 23

# 23. DISPUTE RESOLUTION

## 23.1	Dispute resolution

23.1.1	Any dispute, difference or controversy of whatever nature howsoever arising under or out of or in relation to this Agreement (including its interpretation) between the Parties, and so notified in writing by either Party to the other Party (the “Dispute”) shall, in the first instance, be attempted to be resolved amicably.

23.1.2	The Parties agree to use their best efforts for resolving all Disputes arising under or in respect of this Agreement promptly, equitably and in good faith, and further agree to provide each other with reasonable access during normal business hours to all non-privileged records, information and data pertaining to any Dispute.

23.1.3	If in spite of their best efforts, the parties fail to resolve the dispute, the same  shall be referred for resolution under a Dispute Resolution Mechanism set up by the Appropriate Government.

## 23.2	Adjudication by the Commission

23.2.1	In the event a Dispute is required under Applicable Laws to be adjudicated upon by the Commission, such Dispute shall, , be submitted for adjudication by the Commission in accordance with Applicable Laws and all references to Dispute Resolution Procedure shall be construed accordingly. For the avoidance of doubt, the Parties hereto agree that the adjudication hereunder shall not be final and binding until an appeal, if any, against such adjudication has been decided by the appellate tribunal, or no such appeal has been preferred within the time specified in the Applicable Law.

.

## 23.3	Adjudication by a tribunal

In the event of constitution of a statutory tribunal with powers to adjudicate upon disputes between the Supplier and the Utility, all Disputes arising after such constitution shall,  be adjudicated upon by such tribunal in accordance with Applicable Laws and all references to Dispute Resolution Procedure shall be construed accordingly.

ARTICLE 24

# 24. DISCLOSURE

## 24.1	Disclosure of Specified Documents

The Supplier shall make available for inspection by any person, copies of this Agreement (hereinafter collectively referred to as the “Specified Documents”), free of charge, during normal business hours on all working days at the Supplier’s Registered Office and the Power Station and shall provide copies of the same to any person upon payment of copying charges on a ‘no profit no loss’ basis.

## 24.2	Disclosure of Documents relating to safety

The Supplier shall make available for inspection by any person copies of all Documents and data relating to safety of the Power Station, free of charge, during normal business hours on all working days, at the Supplier’s Registered Office and the Power Station. The Supplier shall make copies of the same available to any person upon payment of copying charges on a ‘no profit no loss’ basis.

## 24.3	Withholding disclosure of Protected Documents

Notwithstanding the provisions of Clauses 24.1 and 34.2, but subject to Applicable Laws, theUtility shall be entitled to direct the Supplier, from time to time, to withhold the disclosure of Protected Documents (as defined herein below) to any person in pursuance of the aforesaid Clauses.

Explanation:

The expression Protected Documents shall mean such of the Specified Documents or documents referred to in Clauses 24.1 and 24.2, or portions thereof, the disclosure of which the Utility is entitled to withhold under the provisions of the Right to Information Act, 2005.

ARTICLE 25

# 25. MISCELLANEOUS

## 25.1	Governing law and jurisdiction

This Agreement shall be construed and interpreted in accordance with and governed by the laws of India, and the courts in the State shall have exclusive jurisdiction over matters arising out of or relating to this Agreement.

## 25.2	Waiver of immunity

Each Party unconditionally and irrevocably:

(a)	agrees that the execution, delivery and performance by it of this Agreement constitute commercial acts done and performed for commercial purpose;

(b)	agrees that, should any proceedings be brought against it or its assets, property or revenues in any jurisdiction in relation to this Agreement or any transaction contemplated by this Agreement, no immunity (whether by reason of sovereignty or otherwise) from such proceedings shall be claimed by or on behalf of the Party with respect to its assets;

(c)	waives any right of immunity which it or its assets, property or revenues now has, may acquire in the future or which may be attributed to it in any jurisdiction; and

(d)	consents generally in respect of the enforcement of any judgement or award against it in any such proceedings to the giving of any relief or the issue of any process in any jurisdiction in connection with such proceedings (including the making, enforcement or execution against it or in respect of any assets, property or revenues whatsoever irrespective of their use or intended use of any order or judgement that may be made or given in connection therewith).

## 25.3	Interest

Unless otherwise specified, any interest payable under this Agreement shall accrue on a daily outstanding basis and shall be compounded on the basis on quarterly rests.

## 25.4	Delayed payments

The Parties hereto agree that payments due from one Party to the other Party under the provisions of this Agreement shall be made within the period set forth therein, and in the event of delay beyond such periodthe recovery thereof shall be in accordance with the applicable rules issued by the Ministry of Power.

## 25.5	Waiver

25.5.1	Waiver, including partial or conditional waiver, by either Party of any default by the other Party in the observance and performance of any provision of or obligations under this Agreement:

(a)	shall not operate or be construed as a waiver of any other or subsequent default hereof or of other provisions of or obligations under this Agreement;

(b)	shall not be effective unless it is in writing and executed by a duly authorised representative of the Party; and

(c)	shall not affect the validity or enforceability of this Agreement in any manner.

25.5.2	Neither the failure by either Party to insist on any occasion upon the performance of the terms, conditions and provisions of this Agreement or any obligation thereunder nor time or other indulgence granted by a Party to the other Party shall be treated or deemed as waiver of such breach or acceptance of any variation or the relinquishment of any such right hereunder.

## 25.6	Exclusion of implied warranties etc.

This Agreement expressly excludes any warranty, condition or other undertaking implied at law or by custom or otherwise arising out of any other agreement between the Parties or any representation by either Party not contained in a binding legal agreement executed by both Parties.

## 25.7	Survival

25.7.1 	Termination shall:

(a)	not relieve the Supplier or the Utility, as the case may be, of any obligations hereunder which expressly or by implication survive Termination hereof, including any rights and obligations under Article 22; and

(b)	except as otherwise provided in any provision of this Agreement expressly limiting the liability of either Party, not relieve either Party of any obligations or liabilities for loss or damage to the other Party arising out of, or caused by, acts or omissions of such Party prior to the effectiveness of such Termination or arising out of such Termination.

25.7.2	All obligations surviving Termination shall only survive for a period of 3 (three) years following the date of such Termination.

## 25.8	Entire Agreement

This Agreement and the Schedules together constitute a complete and exclusive statement of the terms of the agreement between the Parties on the subject hereof, and no amendment or modification hereto shall be valid and effective unless such modification or amendment is agreed to in writing by the Parties and duly executed by persons especially empowered in this behalf by the respective Parties. All prior written or oral understandings, offers or other communications of every kind pertaining to this Agreement are abrogated and withdrawn. For the avoidance of doubt, the Parties hereto agree that any obligations of the Supplier arising from the Request for Qualification or Request for Proposals, as the case may be, shall be deemed to form part of this Agreement and treated as such.

## 25.9	Severability

If for any reason whatsoever, any provision of this Agreement is or becomes invalid, illegal or unenforceable or is declared by any court of competent jurisdiction or any other instrumentality to be invalid, illegal or unenforceable, the validity, legality or enforceability of the remaining provisions shall not be affected in any manner, and the Parties will negotiate in good faith with a view to agreeing to one or more provisions which may be substituted for such invalid, unenforceable or illegal provisions, as nearly as is practicable to such invalid, illegal or unenforceable provision. Failure to agree upon any such provisions shall not be subject to the Dispute Resolution Procedure set forth under this Agreement or otherwise.

## 25.10	No partnership

This Agreement shall not be interpreted or construed to create an association, joint venture or partnership between the Parties, or to impose any partnership obligation or liability upon either Party, and neither Party shall have any right, power or authority to enter into any agreement or undertaking for, or act on behalf of, or to act as or be an agent or representative of, or to otherwise bind, the other Party.

## 25.11	Third parties

This Agreement is intended solely for the benefit of the Parties, and their respective successors and permitted assigns, and nothing in this Agreement shall be construed to create any duty to, standard of care with reference to, or any liability to, any person not a Party to this Agreement.

## 25.12	Successors and assigns

This Agreement shall be binding upon, and inure to the benefit of the Parties and their respective successors and permitted assigns.

## 25.13	Notices

Any notice or other communication to be given by any Party to the other Party under or in connection with the matters contemplated by this Agreement shall be in writing and shall:

(a)	in the case of the Supplier, be given by facsimile or e-mail and by letter delivered by hand to the address given and marked for attention of the person set out below or to such other person as the Supplier may from time to time designate by notice to the Utility; provided that notices or other communications to be given to an address outside the city specified in Sub-clause (b) below may, if they are subsequently confirmed by sending a copy thereof by registered acknowledgement due, or by courier, be sent by facsimile or e-mail to the number as the Supplier may from time to time designate by notice to theUtility.

{Attention:

Designation:

Address:

Fax No:

Email:}

(b)	in the case of the Utility, be given by facsimile or e-mail and by letter delivered by hand at the address given and marked to the attention of the person set out below with a copy delivered to the UtilityRepresentative or such other person as the Utilitymay from time to time designate by notice to the Supplier; provided that if the Supplierdoes not have an office in the same city as the Utility, it may send such notice by facsimile or e-mail and by registered acknowledgement due, or by courier.

{Name:

Designation:

Address:

Fax No:

Email:}; and

(c)	any notice or communication by a Party to the other Party, given in accordance herewith, shall be deemed to have been delivered when in the normal course of post it ought to have been delivered and in all other cases, it shall be deemed to have been delivered on the actual date of delivery; provided that in the case of facsimile or e-mail, it shall be deemed to have been delivered on the working day following the date of its delivery.

## 25.14	Language

All notices required to be given by one Party to the other Party and all other communications, Documentation and proceedings which are in any way relevant to this Agreement shall be in writing and in English language.

## 25.15	Counterparts

This Agreement may be executed in two counterparts, each of which, when executed and delivered, shall constitute an original of this Agreement.

## 25.16	Transition to market based despatch mechanism

The Parties agree that they will transition and operate under the market based despatch mechanism as and when it is made fully operational under relevant regulations issued by CERC. The same shall be implemented as per the provisions of Schedule {*}.

ARTICLE 26

# 26. DEFINITIONS

## 26.1	Definitions

In this Agreement, the following words and expressions shall, unless repugnant to the context or meaning thereof, have the meaning hereinafter respectively assigned to them:

“Accounting Year” means the financial year commencing from the first day of April of any calendar year and ending on the thirty-first day of March of the next calendar year;

“Act” means the Electricity Act, 2003;

“Affected Party” shall have the meaning as set forth in Clause 17.1;

“Agreement” or “Agreement for Procurement of Power” means this Agreement, its Recitals, the Schedules hereto and any amendments thereto made in accordance with the provisions contained in this Agreement;

[“Allocated Coal Linkage” shall mean [Insert coal linkage arranged by Utility]]

“Applicable Laws” means all laws, brought into force and effect by GOI or the State Government including rules, regulations and notifications made thereunder, and judgements, decrees, injunctions, writs and orders of any court of record, applicable to this Agreement and the exercise, performance and discharge of the respective rights and obligations of the Parties hereunder, as may be in force and effect during the subsistence of this Agreement;

“Applicable Permits” means all clearances, licences, permits, authorisations, no objection certificates, consents, approvals and exemptions required to be obtained or maintained under Applicable Laws in connection with the construction, operation and maintenance of the Power Station during the subsistence of this Agreement;

“Appointed Date” means the date on which all the Conditions Precedent are achieved and every Condition Precedent is either satisfied or waived, as the case may be, in accordance with the provisions of this Agreement, and such date shall be the date of commencement of the Contract Period;

“Associate” or “Affiliate” means, in relation to either Party, a person who controls, is controlled by, or is under the common control with such Party (as used in this definition, the expression “control” means, with respect to a person which is a company or corporation, the ownership, directly or indirectly, of more than 50% (fifty per cent) of the voting shares of such person, and with respect to a person which is not a company or corporation, the power to direct the management and policies of such person, whether by operation of law or by contract or otherwise);

“Availability” shall have the meaning as set forth in Clause 5.1.2 and the term “Available” shall be construed accordingly;

“Bank Rate” means the rate of interest specified by the Reserve Bank of India from time to time in pursuance of section 49 of the Reserve Bank of India Act, 1934 or any replacement of such Bank Rate for the time being in effect;

“Base Fixed Charge” shall have the meaning as set forth in Clause 11.2;

“Base Year” means the Accounting Year in which the Bid was received;

“Bid” means the documents in their entirety comprised in the bid submitted by the selected bidder in response to the Request for Proposals in accordance with the provisions thereofand “Bids” shall mean the bids submitted by any and all pre-qualified bidders;

“Bid Date” means the last date on which the Bid may have been submitted in accordance with the provisions of the Request for Proposals;

“Bid Security” means the security provided by the Supplier to the Utility along with the Bid in accordance with the Request for Proposals, and which is to remain in force until substituted by the Performance Security;

“Buyer(s)” shall mean the third parties buying electricity from the Power Station, in accordance with the provisions of this Agreement and Applicable Laws;

“CIL” means Coal India Limited or any subsidiary thereof, and shall include any substitute or successor thereof;

“Capacity Certificate” means the certificate issued by the duly authorised representative of the Supplier certifying the installed capacity, plant configuration, station Heat Rate and other principal parameters of the Power Station;

“Capacity Charge” shall have the meaning as set forth in Clause 11.4.2;

[“Captive Mine” means a mine, acquired through any form of auction or bidding which specifically allows the owner or allottee, as the case may be, to use the coal for production of electricity and sale thereof to any purchaser; and includes a mine which is owned by a third party that has entered into a long-term agreement with the Supplier for dedicated supply of Fuel for use at the Power Station for a period not less than the Contract Period;]

“Change in Law” means the occurrence of any of the following after the Bid Date:

(a)	the enactment, bringing into effect, adoption, promulgation, amendment, modification or repeal  of any Applicable Law;

(b)	the commencement of any Applicable Law which has not entered into effect until the Bid Date;

(c)	a change in the interpretation or application of any Applicable Law by a judgement of a court of record which has become final, conclusive and binding, as compared to such interpretation or application by a court of record prior to the Bid Date; or

(d)	any change in the rates of any of the Taxes that have a direct effect on the Projec (e)	change in any Applicable Permits, available or obtained for the Project, otherwise than for default of the Supplier;

“Change in Law Rules” means the Electricity (Timely Recovery of Costs due to Change in Law) Rules, 2021 as notified on [October 22, 2021] and amendments thereof

“Change in Ownership” means a transfer of the direct and/or indirect legal or beneficial ownership of any shares, or securities convertible into shares, that causes the aggregate holding of the promoters, together with their Associates in the total Equity to decline, at any time prior to the 1st (first) anniversary of the Appointed Date, below 51% (fifty one per cent) thereof, or such lower proportion as may be permitted by the Utility upon substitution of the promoters of the Supplier by an entity having sufficient financial and technical capacity to discharge the obligations of the Supplier under this Agreement;

“Coal Mine/Blocks” shall mean Coal Mine/Blocks allocated through auction by Governmental Instrumentality as per provisions of Applicable Laws;

“Commission” means the Appropriate Electricity Regulatory Commission or any successor thereof duly constituted under the Act;

“Conditions Precedent” shall have the meaning as set forth in Clause 4.1.1;

“Contract Period” means the period starting on and from date of commencement of supply as per clause 4.6 of this agreement and ending on the earlier of the [***] anniversary of the date of commencement of supply and the date of termination of the Agreement;

“Contracted Capacity” shall have the meaning as set forth in Clause 10.1;

“Contractor” means the person or persons, as the case may be, with whom the Supplier has entered into any of the Fuel Supply Agreement, the O&M Contract, or any other material agreement or contract for operation and maintenance of the Contracted Capacity or matters incidental thereto, but does not include a person who has entered into an agreement for providing financial assistance to the Supplier;

“Cure Period” means the period specified in this Agreement for curing any breach or default of any provision of this Agreement by the Party responsible for such breach or default and shall:

(a)	commence from the date on which a notice is delivered by one Party to the other Party asking the latter to cure the breach or default specified in such notice; and

(b)	not relieve any Party from liability to pay Damages or compensation under the provisions of this Agreement; and

provided that if the cure of any breach by the Supplier requires any reasonable action by the Supplier that must be approved by the Utility hereunder, the applicable Cure Period shall be extended by the period taken by the Utility or the to accord their approval;

“Damages” shall have the meaning as set forth in Sub-clause (y) of Clause 1.2.1;

“Deed of Hypothecation” shall have the meaning as set forth in Clause 13.1.2;

“Default Escrow Account” shall have the meaning as set forth in Clause 13.1.1;

“Default Escrow Agreement” shall have the meaning as set forth in Clause 13.1.1;

“Default Escrow Bank” shall have the meaning as set forth in Clause 13.1.1;

“Delivery Point” means any point in the Inter-State Transmission System where the Power Station of the Supplier is delivering power either through ISTS connectivity, or through a dedicated transmission line or through the Intra state transmission system of the state in which it is located

Provided that in case this agreement has been signed pursuant to the bidding carried out by utilities located in the same state, Delivery Point, for the Supplier located in this state, shall mean any point in the Intra-State grid where the electricity is delivered by the Supplier;

“Despatch” shall have the meaning as set forth in Clause 14.1.1;

[“Designated Hours” shall have the meaning as set forth in Clause 10.4;]

“Developer” shall mean the owner of the Power Station from which the Supplier shall supply the Power to the Utility(s);]

“Dispute” shall have the meaning as set forth in Clause 23.1.1;

“Disputed Amounts” shall have the meaning as set forth in Clause 11.9.3;

“Dispute Resolution Procedure” means the procedure for resolution of Disputes as set forth in Article 23;

“Distribution Licensee” means a person who has been granted a licence under section 14 of the Electricity Act, 2003 to distribute electricity as a distribution licensee;

“Document” or “Documentation” means documentation in printed or written form, or in tapes, discs, drawings, computer programmes, writings, reports, photographs, films, cassettes, or expressed in any other written, electronic, audio or visual form;

“DSM Regulations” means the CERC Deviation Settlement Mechanism and Related Matters Regulations, 2022;

“Equity” means the sum expressed in Indian Rupees representing the paid up equity share capital of the Supplier for meeting the equity component of the Project Cost, and for the purposes of this Agreement shall include convertible instruments or other similar forms of capital, which shall compulsorily convert into equity share capital of the Supplier, and any interest-free funds advanced by any shareholder of the Supplier for meeting such equity component;

“Fixed Charge” shall have the meaning as set forth in Clause 11.1.2;

“Force Majeure” or “Force Majeure Event” shall have the meaning ascribed to it in Clause 17.1;

[“Fuel” means the [coal/gas] which is fit for use in generation of electricity at the Power Station;]

“Fuel Supply Agreement” means the agreement entered into between the Supplier and a supplier of Fuel [and includes any arrangement for purchase of Fuel at spot prices];

“GOI” means the Government of India;

“Good Industry Practice” means the practices, methods, techniques, designs, standards, skills, diligence, efficiency, reliability and prudence which are generally and reasonably expected from a reasonably skilled and experienced operator engaged in the same type of undertaking as envisaged under this Agreement and which would be expected to result in the performance of its obligations by the Supplier in accordance with this Agreement, Applicable Laws and Applicable Permits in reliable, safe, economical and efficient manner, and includes prudent utility practices generally accepted by electricitygenerating stations for ensuring safe, economic and efficient construction, operation and maintenance of the Power Stationand for providing safe, economic, reliable and efficient supply of electricity;

“Government” means the Government of India or the Government of the State, as the case may be;

“Government Instrumentality” means any department, division or sub-division of the Government of India or the State Government and includes any commission, board, authority, agency or municipal and other local authority or statutory body, including Panchayat, under the control of the Government of India or the State Government, as the case may be, and having jurisdiction over all or any part of the Power Station or the performance of all or any of the services or obligations of the Supplier under or pursuant to this Agreement;

“Grid” means the high voltage backbone system of inter-connected transmission lines and sub-stations;

“Grid Code” means the Indian Electricity Grid Code 2010 or any substitute thereof;

“Indemnified Party” means the Party entitled to the benefit of an indemnity pursuant to Article 22;

“Indemnifying Party” means the Party obligated to indemnify the other Party pursuant to Article 22;

“Insurance Cover” means the aggregate of the maximum sums insured under the insurances taken out by the Supplier pursuant to Article 15, and includes all insurances required to be taken out by the Supplier under Clause 15.1 but not actually taken, and when used in the context of any act or event, it shall mean the aggregate of the maximum sums insured and payable or deemed to be insured and payable in relation to such act or event;

[“Linkage Coal” shall mean the coal linkage provided by Coal India Limited or Singareni Collieries Company Limited at notified price for regulated sector of thermal power;]

“LOA” or “Letter of Award” means the letter of award referred to in Recital (D);

“Letter of Credit” shall have the meaning as set forth in Clause 13.2.1;

“Material Adverse Effect” means a material adverse effect of any act or event on the ability of either Party to perform any of its obligations under and in accordance with the provisions of this Agreement and which act or event causes a material financial burden or loss to either Party;

“Monthly Payment” shall have the meaning as set forth in Clause 13.1.1;

“Mis-declaration” shall have the meaning as set forth in Clause 11.5.5;

“Monthly Invoice” shall have the meaning as set forth in Clause 11.9.1;

“Non-Availability” means any partial or total lack of Availability for any other reason;

“Normative Availability” shall have the meaning as set forth in Clause 5.1.2;

“Parties” means the parties to this Agreement collectively and “Party” shall mean any of the parties to this Agreement individually;

“Payment Due Date” shall have the meaning as set forth in Clause 11.9.3;

“Performance Security” shall mean the performance security to be provided by the Supplier in terms of  Clause 9.1.1;

“Performance Security-Utility” shall mean the performance security to be provided by the Utility in terms of   Clause 9.1.2;

“Power Purchase Agreement” shall mean the back to back arrangement for supply of electricity between the Supplier and the Developer from the Power Station;]

“Power Station” means the generating station as described in Recital Aor a Unit thereof, and shall include the Dedicated Transmission System, Project Assets, Project Facilities;

“Procurement Contract” shall have the meaning as set forth in Clause 3.1.1;

“Project” means the construction, operation and maintenance of the Power Station in accordance with the provisions of this Agreement, and includes all works, services and equipment relating to or in respect of the Scope of the Agreement;

“Project Agreements” means this Agreement, Fuel Supply Agreement, O&M contract and any other material agreements or contracts that may be entered into by the Supplier with any person in connection with matters relating to, arising out of or incidental to the Project;

“Project Assets” means all physical and other assets relating to and forming part of the Project including:

    - rights over the Station Premises in the form of licence or otherwise;

    - tangible assets such as civil works and equipment including foundations, embankments, pavements, electrical systems, communication systems, relief centres, administrative offices and Sub-stations;

[(c) rights over Captive Mines;]

- all rights of the Supplier under the Project Agreements;

- financial assets, such as receivables, security deposits etc.;

- insurance proceeds; and

- Applicable Permits and authorisations relating to or in respect of the Power Station;

“RLDC” means the Regional load Despatch Centre as specified in the Act;

“Re.”, “Rs.” or “Rupees” or “Indian Rupees” means the lawful currency of the Republic of India;

“Request for Proposals”or“RFP”shall have the meaning as set forth in Recital (C);

“Request for Qualification” or “RFQ” shall have the meaning as set forth in Recital (B);

“Revenues” means all of the present and future funds, paymentobligations, monies, claims, bills and any other property whatsoever which may from time to time be derived from or accrue to or be offered or due to the Utility in the form of cash receipts or receivables from any and all sources, save and except any capital receipts of the Utility for and in relation to any capital expenditure for creation of assets;

“SLDC” means the State Load Despatch Centre as specified in the Act;

“Scope of the Agreement” shall have the meaning as set forth in Clause 2.1;

“Secured Obligations”means:

(a)	the amounts due to the Default Escrow Bank from the Utility in relation to the Letter of Credit;

(b) 	obligations of the Utility for payment of Tariff under and in accordance with this Agreement; and

(c)	obligation of the Utility to make Termination Payment under and in accordance with this Agreement upon termination thereof;

“Specifications and Standards” means the specifications and standards relating to the quality, quantity, capacity and other requirements for the Power Station, as set forth in  the rules and regulations made under the Act;

“State” means the State or the Union Territory, as the case may be, in which the headquarters of the Utility is situate and “State Government” means the government of that State or Union Territory;

“Station Premises” shall mean and include the site, real estate, assets, equipments, facilities and amenities comprising the Power Station;

“Statutory Auditors” means a reputable firm of chartered accountants acting as the statutory auditors of the Supplier under the provisions of the Companies Act, 2013, including any re-enactment or amendment thereof, for the time being in force, and appointed in accordance with Clause 16.2.1;

“Supplier” shall have the meaning attributed thereto in the array of Parties as set forth in the Recitals;

“Supplier Default” shall have the meaning as set forth in Clause 19.1.1;

“Tariff” shall have the meaning as set forth in Clause 11.1.1;

“Taxes” means any Indian taxes including goods and service tax,  customs duties, value added tax, royalties local taxes, cess and any impost or surcharge of like nature (whether Central, State or local) on the goods, materials, equipment and services incorporated in and forming part of the Power Station charged, levied or imposed by any Government Instrumentality, but excluding any interest, penalties and other sums in relation thereto imposed on any account whatsoever. For the avoidance of doubt, Taxes shall not include taxes on corporate income;

“Termination” means the expiry or termination of this Agreement and the Procurement Contract hereunder;

“Termination Notice” means the communication issued in accordance with this Agreement by one Party to the other Party terminating this Agreement;

“Termination Payment” means the amount payable by the defaulting Party to the other Party, under and in accordance with the provisions of this Agreement upon Termination;

“Unit” means a unit of the Power Station which is equipped with a turbine and associated facilities for generation of electricity independently of other units at the Power Station;

“Utility” shall have the meaning attributed thereto in the array of Parties as set forth in the Recitals;

“Utility Default” shall have the meaning as set forth in Clause 19.2.1;

“Utility Representative” means such person or persons as may be authorised in writing by the Utility to act on its behalf under this Agreement and shall include any person or persons having authority to exercise any rights or perform and fulfil any obligations of the Utility under this Agreement;

“Variable Charge” shall have the meaning as set forth in clause 12.1; and

“WPI” means the Wholesale Price Index for all commodities as published by the Ministry of Industry, GOI and shall include any index which substitutes the WPI, and any reference to WPI shall, unless the context otherwise requires, be construed as a reference to the WPI published for the period ending with the preceding month, save and except that for the purposes of annual revision of the Fixed Charge in accordance with the provisions of Clause 11.3, the revision due on April 1 of any year shall be computed with reference to WPI as on January 31 of that year.

IN WITNESS WHEREOF THE PARTIES HAVE EXECUTED AND DELIVERED THIS AGREEMENT AS OF THE DAY, MONTH AND YEAR FIRST ABOVE WRITTEN.

| SIGNED, SEALED AND DELIVERED For and on behalf of THE UTILITY by: (Signature) (Name) (Designation) (Address) (Fax No.) (e-mail address) In the presence of: 1. | THE COMMON SEAL OF SUPPLIER has been affixed pursuant to the resolution passed by the Board of Directors of the Supplierat its meeting held on the .... day of 20....hereunto affixed in the presence of .... Director, who has signed these presents in token thereof and ....Company Secretary / Authorised Officer who has countersigned the same in token thereof£: (Signature) (Name) (Designation) (Address) (Fax No.) (e-mail address) 2. |
| --- | --- |

Schedules

SCHEDULE – A

(See Clause 2.1)

# A. SITE OF THE POWER STATION

## 1	The Site

Site of the Power Station shall include the land, buildings, structures as briefly described in Annex-I of this Schedule A.

## 2	Power Station

The principal features of the Power Station are described in Annex-I of this Schedule-A.

Annex –I

(Schedule-A)

## Annex-I: Description of Coal-based Power Station$

1	The site

The Site of the Power station shall include the land, building and structures as briefly described below:

{Provide a brief description here.}

2	Capacity of the Power Station

2.1	The Power Station shall have a generating capacity of not less than ...... MW.

2.2	The configuration of Units is given below:

(a)	The number of Units is .......

(b)	The nameplate capacity of each Unit is...... MW.

3	Dedicated communication

The Power Station shall have a dedicated communication linkage with the Utility.

3	Specifications and Standards

The Power Station shall be constructed in conformity with the Specifications and Standards specified in Annex-I of Schedule-C.

4	Station Heat Rate

The Station Heat Rate of the Power station  is[] kCal per kWh at 100% (hundred per cent) maximum continuous rating (MCR) or such lower Station Heat Rate as may be specified in the Capacity Certificate.

5	Ramp Rates

All Units of the Power Station shall be capable of increasing or decreasing their output (generation level) by not less than 3% (three per cent) per minute. Such capability shall at all times be demonstrated during the Unit load of 50% (fifty per cent) or more.

6	Each Unit of the Power Station shall have the capacity to ramp up from a cold start and reach full capacity within a period of 4 (four) hours from the time of each start.

7	Description of the Power Station

The Power Station shall conform with Applicable Laws and the regulations notified by the Central Electricity Authority and the Appropriate Commission.

The Power Station is briefly described below:

A.	Boiler

(i)	Type 							---

(ii)	Number of steam generators with auxiliaries

(iii)	Steaming capacity (BMCR)				---T/hr

(iv)	Pressure at SH outlet					---kg/cm2(abs)

(v)	Temperature at SH outlet				---oC

(vi) 	Temperature at RH outlet				---oC

B.	Seam Turbine

(i)	Type

(ii)	Number

(iii)	TMCR output					---MW

(iv)	VWO output					---MW

(v)	Turbine inlet pressure at TMCR		---kg/cm2

(vi)	MS temperature at turbine inlet		---oC

(vii)	RH temperature at turbine inlet		---oC

(viii)	HP/LP by pass					---%

(ix)	Boiler feed pump

(a)	TDBFPCapacity (m3/hr)		---

(b)	MDBFPCapacity (m3/hr)		---

C.	Condenser

(i)	Type

(ii)	Design cooling water temperature		---oC

- Tube material

- Type of cooling water

- Condensate polishing plant			---(Capacity)

- Generator

- Number					---

- Capacity					---MVA

- Power factor					---

- Cooling

  - Rotor					---

  - Stator					---

Annex - I

(Schedule-A)

Description of Gas-based Power Station$

1	The site

The Site of the Power station shall include the land, building and structures as briefly described below:

{Provide a brief description here.}

2	Capacity of the Power Station

2.1	The Power Station shall have a generating capacity of not less than ...... MW.

2.2	The configuration of Units is given below:

(a)	The number of Units is.......

(b)	The nameplate capacity of each Unit is ...... MW.

3	Dedicated communication

The Power Station shall have a dedicated communication linkage with the Utility.

4	Station Heat Rate

The Station Heat Rate of the Power station shall be [2,000 (two thousand) Kcal per KWh] (NCV basis) or such lower figure as may be specified in the Capacity Certificate.

5	Ramp Rates

All Units of the Power Station shall be capable of increasing or decreasing their output (generation level) by not less than 5% (five per cent) per minute. Such capability shall at all times be demonstrated during the Unit load of 50% (fifty per cent) or more.

6	Each Unit of the Power Station shall have the capacity to ramp up from a cold start and reach full capacity within a period of [3 (three) hours].

7	Description of the Power Station

The Power Station shall conform with Applicable Laws and the regulations notified by the Central Electricity Authority and the Appropriate Commission.

Gas based thermal generating stations comprise of Gas turbine/IC Engine as prime mover with the Generator coupled to it. The engine shall be based on four stroke technology with spark ignition, for gas as the main fuel, or dual fuel ignition capabilities, for Liquid/Gas as main fuel or even both.

A.	Engine

Number of cylinders

Cylinder bore					mm

Stroke						mm

Speed						Rpm

Mean Piston Speed				m/s

Mean effective Pressure			Bar

Compression ratio

Number of inlet valves

Number of outlet valves

Direction of rotation faced towards

Flywheel

Noise level					---dB (A) ---m distance

B.	Generator

Number of units

Capacity					---MVA

Power Factor					---

Cooling

- Rotor

- Stator					---

C.	Exhaust gas boilers and STG for plant combined cycle operation*

One exhaust gas boiler shall be considered per Engine set.

Evaporator, economizer, super heater & steam drum sized for heat recovery corresponding to 100% load on Engine load.

Boiler

Type								---

Number of steam generators with auxiliaries			---

Steam capacity (BMCR)					---T/hr

Pressure at SH outlet						---kg/cm2  (abs)

Temperature at SH outlet					---0C

Temperature at RH outlet					---0C

Steam Turbine

Type

Number

TMCR output							---MW

VWO output							---MW

Turbine inlet pressure at TMCR				---kg/cm2

MS temperature at turbine inlet				---0C

RH temperature at turbine inlet				---0C

HP/LP by pump						%

Boiler feed pump

- TDBFP Capacity (m3/hr)			---

- MDBFP Capacity (m3/hr)		---

*In case small stream generators, this may be omitted.

SCHEDULE –B

(See Clause 9.1)

# B. PERFORMANCE SECURITY BY THE SUPPLIER AND THE UTILITY

The.....,

Distribution Company

State of....

WHEREAS:

(A)	.... (the “Supplier”) and [the.... Distribution Company] represented by....and having its principal offices at.... (“Utility”) have entered into an Agreement for Procurement of Power dated ....(the “Agreement”) whereby the Utility has agreed to the Supplier undertaking the financing and operation of the Power Station with a generating capacity of ....MW in the State of ....on finance, own and operate (the “FOO”) basis, subject to and in accordance with the provisions of the Agreement.

(B)	The Agreement requires the Parties to furnish a Performance Security in a sum of [Rs..... cr. (Rupees.... crore)] (the “Guarantee Amount”) as security for due and faithful performance of its obligations, under and in accordance with the Agreement (as defined in the Agreement).

(C)	We,.... through our Branch at .....the “Bank”) have agreed to furnish this Bank Guarantee by way of Performance Security.

NOW, THEREFORE, the Bank hereby, unconditionally and irrevocably, guarantees and affirms as follows:

1.	The Bank hereby unconditionally and irrevocably guarantees and undertakes to pay to the Utility upon occurrence of any failure or default in due and faithful performance of all or any ofthe Supplier’s obligations, under and in accordance with the provisions of the Agreement, on its mere first written demand, and without any demur, reservation, recourse, contest or protest, and without any reference to the Supplier, such sum or sums upto an aggregate sum of the Guarantee Amount as the Utilityshall claim, without the Utility being required to prove or to show grounds or reasons for its demand and/or for the sum specified therein.

2.	A letter from the Utility, under the hand of an Officer not below the rank of a Superintending Engineer or equivalent, that the Supplier has committed default in the due and faithful performance of all or any of its obligations under and in accordance with the Agreement shall be conclusive, final and binding on the Bank. The Bank further agrees that the Utility shall be the sole judge as to whether the Supplier is in default in due and faithful performance of its obligations during the ContractPeriod under the Agreement and its decision that the Supplier is in default shall be final, and binding on the Bank, notwithstanding any differences between the Utility and the Supplier, or any dispute between them pending before any court, tribunal, arbitrators or any other authority or body, or by the discharge of the Supplier for any reason whatsoever.

3.	In order to give effect to this Guarantee, the Utility shall be entitled to act as if the Bank were the principal debtor and any change in the constitution of the Supplier and/or the Bank, whether by their absorption with any other body or corporation or otherwise, shall not in any way or manner affect the liability or obligation of the Bank under this Guarantee.

4.	It shall not be necessary, and the Bank hereby waives any necessity, for the Utility to proceed against the Supplier before presenting to the Bank its demand under this Guarantee.

5.	The Utility shall have the liberty, without affecting in any manner the liability of the Bank under this Guarantee, to vary at any time, the terms and conditions of the Agreement or to extend the time or period for the compliance with, fulfilment and/or performance of all or any of the obligations of the Supplier contained in the Agreement or to postpone for any time, and from time to time, any of the rights and powers exercisable by the Utility against the Supplier, and either to enforce or forbear from enforcing any of the terms and conditions contained in the Agreement and/or the securities available to the Utility, and the Bank shall not be released from its liability and obligation under these presents by any exercise by the Utility of the liberty with reference to the matters aforesaid or by reason of time being given to the Supplier or any other forbearance, indulgence, act or omission on the part of the Utility or of any other matter or thing whatsoever which under any law relating to sureties and guarantors would but for this provision have the effect of releasing the Bank from its liability and obligation under this Guarantee and the Bank hereby waives all of its rights under any such law.

6.	This Guarantee is in addition to and not in substitution of any other guarantee or security now or which may hereafter be held by the Utility in respect of or relating to the Agreement or for the fulfilment, compliance and/or performance of all or any of the obligations of the Supplier under the Agreement.

7.	Notwithstanding anything contained hereinbefore, the liability of the Bank under this Guarantee is restricted to the Guarantee Amount and this Guarantee will remain in force for the period specified in paragraph 8 below and unless a demand or claim in writing is made by the Utility on the Bank under this Guarantee, no later than 6 (six) months from the date of expiry of this Guarantee, all rights of the Utility under this Guarantee shall be forfeited and the Bank shall be relieved from its liabilities hereunder.

8.	The Performance Security shall cease to be in force and effect when the Parties shall have provided another Performance Security in substitution of this Performance Security.

9.	The Bank undertakes not to revoke this Guarantee during its currency, except with the previous express consent of the Utility in writing, and declares and warrants that it has the power to issue this Guarantee and the undersigned has full powers to do so on behalf of the Bank.

10.	Any notice by way of request, demand or otherwise hereunder may be sent by post addressed to the Bank at its above referred Branch, which shall be deemed to have been duly authorised to receive such notice and to effect payment thereof forthwith, and if sent by post it shall be deemed to have been given at the time when it ought to have been delivered in due course of post and in proving such notice, when given by post, it shall be sufficient to prove that the envelope containing the notice was posted and a certificate signed by an officer of the Utility that the envelope was so posted shall be conclusive.

11. 	This Guarantee shall come into force with immediate effect and shall remain in force and effect for a period of two years from the date hereof or until it is released earlier by the Utility pursuant to the provisions of the Agreement.

Signed and sealed this.... day of ....20.... at ....

SIGNED, SEALED AND DELIVERED

For and on behalf of

the BANK by:

(Signature)

(Name)

(Designation)

(Code Number)

(Address)

NOTES:

- The bank guarantee should contain the name, designation and code number of the officer(s) signing the guarantee.

- The address, telephone number and other details of the Head Office of the Bank as well as of issuing Branch should be mentioned on the covering letter of issuing Branch.

SCHEDULE – C

(See Clause 13.1.1)

# C. DEFAULT ESCROW AGREEMENT

THIS DEFAULT ESCROW AGREEMENT is entered into on this the.... day of ....20....

AMONGST

1.	....Limited, a company incorporated under the provisions of the Companies Act, 2013and having its registered office at ....(hereinafter referred to as the “Supplier” which expression shall, unless repugnant to the context or meaning thereof, include its successors, substitutes and permitted assigns);

2.	....(name and particulars of the Default Escrow Bank), through its ....branch, and having its registered office at.... (hereinafter referred to as the “Default Escrow Bank” which expression shall, unless repugnant to the context or meaning thereof, include its successors, substitutes and permitted assigns); and

3.	The....Distribution Company represented by ....and having its principal offices at ....(hereinafter referred to as the “Utility” which expression shall, unless repugnant to the context or meaning thereof, include its administrators, successors and permitted assigns).

WHEREAS:

- The Utility has entered into a agreement dated .... with the Supplier (the “Agreement for Procurement of Power”) for supply of.... MW of electricity from the Power Station at....in the State of...., and a copy of which is annexed hereto and marked as Annex-A to form part of this Agreement.

- To secure the Utility’s payment obligations to the Supplier under the Agreement for Procurement of Power, the Utility is required to establish a default escrow account on the terms and conditions stated therein (the “Default Escrow Account”).

NOW, THEREFORE, in consideration of the foregoing and the respective covenants and agreements set forth in this Agreement, the receipt and sufficiency of which is hereby acknowledged, and intending to be legally bound hereby, the Parties agree as follows:

## 1	DEFINITIONS AND INTERPRETATION

1.1	Definitions

In this Agreement, the following words and expressions shall, unless repugnant to the context or meaning thereof, have the meaning hereinafter respectively assigned to them:

“Agreement” means this Default Escrow Agreement and any amendment thereto made in accordance with the provisions contained herein;

“Cure Period” means the period specified in this Agreement for curing any breach or default of any provision of this Agreement by the Utility, and shall commence from the date on which a notice is delivered by the Supplier to the Utility asking the latter to cure the breach or default specified in such notice;

“DefaultEscrow Account” shall have the meaning set forth in Recital B of this Agreement;

“Parties” means the parties to this Agreement collectively and “Party” shall mean any of the Parties to this Agreement individually;

“Agreement for Procurement of Power” shall have the meaning set forth in Recital A of this Agreement;

“Security” shall have the meaning set forth in Clause 3.1;

“Utility Account” shall have the meaning set forth in Clause 2.4;

“Utility Escrow Default” shall have the meaning set forth in Clause 8.1;

“Utility’s Lenders” means the banks and/or financial institutions, which have provided or propose to provide financial assistance and/or other facilities and guarantees to the Utility and who have, for the repayment and/or discharge of obligations of the Utility been provided security by way of a charge on the Revenues of the Utility, as specified in Annex-I hereto.

1.2	Interpretation

1.2.1	The words and expressions beginning with capital letters and defined in this Agreement shall have the meaning ascribed thereto herein, and the words and expressions used in this Agreement and not defined herein but defined in the Agreement for Procurement of Power shall, unless repugnant to the context, have the meaning ascribed thereto in the Agreement for Procurement of Power.

1.2.2	References to Clauses and Annexes are, unless stated otherwise, references to Clauses and Annexesof this Agreement.

1.2.3	The rules of interpretation stated in Clauses 1.2, 1.3 and 1.4 of the Agreement for Procurement of Power shall apply, mutatis mutandis, to this Agreement.

## 2	DEFAULT ESCROW ACCOUNT

2.1	Default Escrow Bank to act as trustee

2.1.1 	The Utility hereby appoints the Default Escrow Bank to act as trustee for the Supplier and the Utility in connection herewith and authorises the Default Escrow Bank to exercise such rights, powers, authorities and discretion as are specifically delegated to the Default Escrow Bank by the terms hereof together with all such rights, powers, authorities and discretion as are reasonably incidental hereto, and the Default Escrow Bank accepts such appointment pursuant to the terms hereof.

2.1.2 	The Utility hereby declares that all rights, title and interest in and to the Default Escrow Account shall be vested in the Default Escrow Bank and held in trust for the Supplier and the Utility, and applied in accordance with the terms of this Agreement. No person other than the Supplier and the Utility shall have any rights hereunder as third party beneficiaries under this Agreement.

2.2	Acceptance of Default Escrow Bank

The Default Escrow Bank hereby agrees to act as such and to accept the Revenues of the Utility pursuant to the provisions of this Agreement and the Agreement for Procurement of Power. The Default Escrow Bank shall hold and safeguard the Default Escrow Account during the term of this Agreement and shall treat the amount in the Default Escrow Account as monies deposited by the Utility with the Default Escrow Bank. In performing its functions and duties under this Agreement, the Default Escrow Bank shall act in trust for the benefit of, and as agent for, the Supplier and the Utility, or their nominees, successors or permitted assigns, in accordance with the provisions of this Agreement.

2.3	Establishment of Accounts

2.3.1	Within 30 (thirty) days from the date of this Agreement, and in any case prior to the Appointed Date, the Utility shall open and establish the Default Escrow Account with the …………………. (name of Branch) Branch of the Default Escrow Bank, and such account shall be maintained at all times until the termination of this Agreement under Clause 9 hereof. The Default Escrow Account shall be denominated in Rupees.

2.3.2	The Default Escrow Bank shall maintain the Default Escrow Account in accordance with the terms of this Agreement and its usual practices and applicable regulations, and pay the maximum rate of interest payable to similar customers on the balance in the said account from time to time.

2.3.3	The Default Escrow Bank and the Utility shall, in accordance with Good Industry Practice, agree on the detailed mandates, terms and conditions, and operating procedures for the Default Escrow Account, but in the event of any conflict or inconsistency between this Agreement and such mandates, terms and conditions, or procedures, this Agreement shall prevail.

2.4	Utility Account

The Default Escrow Bank and the Utility acknowledge that at least 30% (thirty per cent) of the Utility’s total monthly Revenues are being deposited in the Utility’s existing account at the Default Escrow Bank (the “Utility Account”), and the Utility undertakes to maintain the Utility Account and continue to deposit therein at least 30% (thirty per cent) of its total monthly Revenue, till the termination of this Agreement under Clause 9 hereof.

2.5	Default Escrow Bank’s fee

The Default Escrow Bank shall be entitled to receive its fee and expenses in an amount, and at such times, as may be agreed between the Default Escrow Bank and the Utility. For the avoidance of doubt, the Default Escrow Bank shall be entitled to deduct such fee and expenses from the monies deposited in the Default Escrow Account.

2.6	Rights of the Parties

Save and except as otherwise provided in the Agreement for Procurement of Power, the rights of the Supplier and the Utility in the monies held in the Default Escrow Account are set forth in their entirety in this Agreement and they shall have no other rights against or to the monies in the Default Escrow Account.

## 3	OBLIGATIONS OF THE DEFAULT ESCROW BANK

3.1	Creation of Security Interest

The Utility expressly agrees that it shall, prior to the Appointed Date, execute the Deed of Hypothecation and create a first priority charge/ security interest in favour of the Supplier on the Revenues deposited into the Default Escrow Account pursuant to this Agreement, but not exceeding the Monthly Payment for and in respect of each and every month until termination of this Agreement (the “Security”).

3.2	Transfer to Default Escrow Account

The Default Escrow Bank shall procure and ensure transfer of Revenues deposited into the Utility Account from the Utility Account to the Default Escrow Account to the extent of and in the manner specified in this Agreement.

3.3	Statement of accounts

The Default Escrow Bank shall provide to the Utility and the Supplier, no later than the 15 (fifteen) days from the end of each month, a statement of accounts detailing all deposits and withdrawals into and from the Default Escrow Bank during the previous month. During any period, following the delivery of a notice of the occurrence of a Utility Escrow Default and until delivery of notice that the Utility Escrow Default is no longer continuing, the Default Escrow Bank shall provide statement of accounts to the Utility and the Supplier on a daily basis.

3.4	Protection of Supplier’s interest

The Default Escrow Bank shall, at all times, act and discharge its functions and obligations under this Agreement in accordance with the principle of protecting and enforcing the rights and interest of the Supplier hereunder and the Security afforded to it herein for the full and timely performance by the Utility of the Secured Obligations in the manner contemplated under this Agreement and the Agreement for Procurement of Power.

3.5	Monies to be held in trust

Monies received by the Default Escrow Bank under this Agreement shall, until used or applied in accordance with this Agreement, be held by the Default Escrow Bank in trust for the purposes for which they were received, and shall be segregated from other funds and property of the Default Escrow Bank.

3.6	Communications and notices

In discharge of its duties and obligations hereunder, the Default Escrow Bank:

(a)	may, in the absence of bad faith or gross negligence on its part, rely as to any matters of fact which might reasonably be expected to be within the knowledge of the Utility upon a certificate signed by or on behalf of the Utility;

(b)	may, in the absence of bad faith or gross negligence on its part, rely upon the authenticity of any communication or document believed by it to be authentic;

(c)	shall within 5 (five) business days after receipt, deliver a copy to the Supplier of any notice or document received by it from the Utility in connection herewith; and

(d)	shall within 5 (five) business days after receipt, deliver a copy to the Utility of any notice or document received by it from the Supplier in connection herewith.

3.7	No set off

The Default Escrow Bank agrees not to claim or exercise any right of set off, banker’s lien or other right or remedy with respect to amounts standing to the credit of the Default Escrow Account. For the avoidance of doubt, it is hereby acknowledged and agreed by the Default Escrow Bank that the monies held by the Default Escrow Bank in the Default Escrow Account shall not be considered as part of the assets of the Default Escrow Bank, shall in the case of bankruptcy or liquidation of the Default Escrow Bank, be wholly excluded from the assets of the Default Escrow Bank in such bankruptcy or liquidation.

3.8	Regulatory approvals

The Default Escrow Bank shall use its best efforts to procure, and thereafter maintain and comply with, all regulatory approvals required for it to establish and operate the Default Escrow Account. The Default Escrow Bank represents and warrants that it is not aware of any reason why such regulatory approvals will not ordinarily be granted to the Default Escrow Bank.

## 4	OBLIGATIONS OF THE UTILITY

4.1	General

4.1.1	The Utility covenants with the Supplier and the Default Escrow Bank that it will discharge the Secured Obligations in accordance with the provisions of the Agreement for Procurement of Power and this Agreement.

4.1.2	The Utility hereby agrees and undertakes that until the termination of this Agreement, no less than 30% (thirty per cent) of its total monthly Revenue shall continue to be deposited into the Utility Account at the Default Escrow Bank and the Revenues therein shall be routed through the Default Escrow Account in accordance with the terms hereof.

4.1.3	The Utility agrees and undertakes that it shall not take any actions inconsistent with the instructions given under this Agreement or interfere in any manner with the transfer of funds into the Default Escrow Account in accordance with the terms of this Agreement, or deliver or cause to be delivered to the Default Escrow Bank any amendment, modification or supplement to such instructions or any additional or new instructions regarding routing, deposit or withdrawal of funds by the Default Escrow Bank without the express written approval of the Supplier, which amendment, modification or supplement thereto or any such additional or new instructions shall be effective only if consented to by a duly authorised representative of the Supplier.

4.2	Creation of Charge

4.2.1	The Utility hereby agrees and undertakes that it shall create, under and pursuant to the Deed of Hypothecation, a first charge in favour of the Supplier over the Revenues routed through the Default Escrow Account in pursuance of this Agreement, which charge shall remain in force and effect until payment and discharge of the Secured Obligations. The Utility further acknowledges and agrees that commencing from the date of execution of the Deed of Hypothecation and until payment and discharge of the Secured Obligations, the Utility’s Lenders or any other entity shall not have any charge over any part of the Security, and that such charge, if created in future, in favour of Utility’s Lenders or any other entity would be secondary and subordinate to the first charge created in favour of the Supplier pursuant to the Deed of Hypothecation. The Utility expressly agrees that it shall procure and ensure that the rights of the Supplier hereunder are not prejudiced in any manner whatsoever.

4.2.2	The Utility agrees and undertakes to provide such other documents, certificates and agreements as the Supplier or the Default Escrow Bank may reasonably request in respect of creating a first charge in favour of the Supplier in accordance with Clause 4.2.1.

4.2.3	The Utility may, subject to the provisions of this Agreement and the Deed of Hypothecation, create any other security interest subordinate and secondary to (i) the first charge created in favour of the Supplier over the Revenues routed through the Default Escrow Account or (ii) any part thereof, in favour of any person other than the Supplier for any reason whatsoever.

4.3	Changes in revenue collection

No change shall be made or permitted by the Utility in its business operations or revenue collection policies which would result in the reduction or diversion of Revenues from the Utility Account such that its level falls below 30% (thirty per cent) of the total monthly Revenues of the Utility from any and all sources.

## 5. 	OPERATION &MANAGEMENT OF DEFAULT ESCROW ACCOUNT

5.1	General

5.1.1	All amounts deposited in the Utility Account shall be applied by the Default Escrow Bank in accordance with this Clause 5. The parties expressly agree that all amounts routed through the Default Escrow Account pursuant to this Agreement shall constitute a part of the Security and shall not constitute payment of the Secured Obligations until applied to the payment thereof as hereinafter provided.

5.1.2	In the event of any dispute arising out of this Agreement, the Parties shall have recourse to the dispute resolution mechanism specified in Clause 12:

Provided that pending the full and final resolution of such dispute, the Default Escrow Bank shall retain the disputed amounts in the Default Escrow Account and shall not allow transfer or withdrawal of funds from the Default Escrow Account to the extent of the amount under dispute. Upon full and final settlement of the dispute, either the Utility or the Supplier may bring the decision of the Arbitrator, Commission or court, as the case may be, to the notice of the Default Escrow Bank who shall be bound by such decision and shall carry out such actions as are specified in the decision.

5.2	Deposits by the Utility

The Utility and the Default Escrow Bank agree and undertake that during the period commencing from the 10th (tenth) day and ending on the 30th (thirtieth) day of every month, the Default Escrow Bank shall deposit into the Default Escrow Account by daily transfers from the Utility Account, without any further authorisation or instructions from the Utility, funds aggregating an amount equal to the Monthly Payment, and shall continue to make such deposits every month until all Secured Obligations, including the obligations arising out of Termination Payment, are fully discharged.

### 5.3	Irrevocable instructions

The Utility irrevocably directs the Default Escrow Bank, and the Default Escrow Bank agrees to transfer from the Utility Account to the Default Escrow Account on a monthly basis, an amount equal to the Monthly Payment, and further route and transfer such amounts in the manner and to the extent specified in this Agreement.

  - Withdrawals during Operation Period

The Default Escrow Bank shall, during the Contract Period, procure and ensure that on or before the 25th (twenty fifth) day of every month, an amount equal to the Monthly Payment is retained in the Default Escrow Account for payment in respect of the Monthly Invoice for the preceding month, and the balance remaining may be withdrawn or transferred in accordance with the instructions of the Utility.

5.5	Drawal against Letter of Credit

5.5.1	If for any reason whatsoever, any amount due and payable in respect of the Monthly Invoice for and in respect of the preceding month is not paid in accordance with the provisions of the Agreement for Procurement of Power, the Supplier may, at any time after the 27th (twenty seventh) day of the month in which the Payment Due Date shall have occurred, draw on the Letter of Credit, to recover such amount.

5.5.2	Notwithstanding anything to the contrary contained in this Agreement, in the event that the amount covered by the Letter of Credit is at any time less than the Monthly Payment or is insufficient for recovery of payment due against the Monthly Invoice, and there is a failure of the Utility to replenish such shortfall and reinstate the Letter of Credit within a period of 7 (seven) days, the Default Escrow Bank shall transfer or withhold funds from the Default Escrow Account for the purpose of reinstating the Letter of Credit and shall continue such transfer or withholding of funds until the Letter of Credit has been fully replenished and reinstated for an amount equal to the Monthly Payment.

5.6	Withdrawals upon Termination

5.6.1	Upon Termination of the Agreement For Procurement of Power, if the Utility fails to make the Termination Payment due and payable to the Supplier within a period of 30 (thirty) days from the date of demand by the Supplier under and in accordance with the provisions of the Agreement for Procurement of Power, the Supplier may by notice, convey the necessary particulars and instruct the Default Escrow Bank to make the Termination Payment in accordance with this Clause 5.6.

5.6.2	Notwithstanding anything to the contrary in this Agreement, upon receipt of a notice from the Supplier under and in accordance with the provisions of Clause 5.6.1, all amounts standing to the credit of the Default Escrow Account and deposited therein from time to time shall, subject to a monthly limit of the Monthly Payment, be appropriated and transferred to the Escrow Account during each and every month until the Termination Payment and interest thereon are fully paid and discharged in accordance with the provisions of the Agreement for Procurement of Power .

5.6.3	The Utility expressly acknowledges and agrees that upon Termination of the Agreement for Procurement of Power, it shall continue to deposit Revenues equal to 30% (thirty per cent) of its total monthly Revenues into the Utility Account in accordance with Clauses 2.4 and 4.1.2, and such Revenues shall, subject to the provisions of Clause 5.6.2, be routed and deposited into the Default Escrow Account by the Default Escrow Bank till the Termination Payment and any interest thereon, have been paid in full. For the avoidance of doubt, the Utility agrees that it shall not take any actions inconsistent with the instructions given hereunder by the Supplier or interfere in any way with the transfer of funds into the Default Escrow Account or with the further transfer of funds to the Escrow Account in accordance with the provisions of this Clause 5.6.

## 6	REPRESENTATIONS AND WARRANTIES

6.1	Representations and Warranties of the Utility

The Utility hereby represents and warrants to the Supplier and the Default Escrow Bank as of the date of this Agreement and at all times that:

(a)	the Utility is a duly constituted entity and is validly existing under the laws of India and has all requisite legal power and authority to execute this Agreement and to carry out the terms, conditions and provisions contained in this Agreement;

(b)	this Agreement constitutes valid legal and binding obligations of the Utility, enforceable in accordance with the terms of this Agreement;

(c)	to the best of the knowledge of the Utility, there is no pending or threatened action, suit or proceeding before any court, tribunal or judicial or quasi judicial body or Government that could reasonably be expected to materially and adversely affect the financial condition or operations of the Utility or the ability of the Utility to perform its obligations under this Agreement or which purports to affect the legality, validity or enforceability of this Agreement;

(d)	the execution, delivery and performance of this Agreement by the Utility have been duly authorized by all requisite actions and will not constitute a violation of:

(i)	any statute, judgment, order, decree or regulation of any court, Government Instrumentality or arbitral tribunal applicable or relating to the Utility, its assets or its business; or

(ii)	the Utility’s constitution or other documents or any indenture, contract or agreement to which it is Party or by which it or its property may be bound;

(e)	no hypothecation, lien, charge, security interest or other encumbrance shall exist over or shall be created over the Revenues of the Utility, routed through the Default Escrow Account pursuant to this Agreement, on and after the date of execution of the Deed of Hypothecation;

(f)	on and after the date of execution of the Deed of Hypothecation, the Utility Lenders do not and shall not have any first ranking security charge, security interest or other encumbrance over the Revenues of the Utility routed through the Default Escrow Account, except a second/and subordinate charge which may be created in their favour in accordance with Clauses 4.2.1 and 4.2.3;

(g)	the schedules, annexes and other attachments attached hereto do not and will not contain any material misstatement of fact which is untrue or omit to state any fact, the omission of which makes or will make any of the statements therein, in the light of the circumstances under which they were or will be made, misleading in any respect;

(h)	all filings and other actions necessary to create, perfect and protect a first priority security interest and charge with respect to the Security have been duly made or taken or shall be duly made as soon as possible and as of the said date, all such filings and actions shall be in full force and effect;

(i)	the particulars relating to the Utility’s Lenders, as specified in Annex-I of this Agreement, shall be complete and accurate in all material respects and all such accounts are held and made in good faith; and

(j)	at least 30% (thirty per cent) of the Utility’s total monthly Revenues are deposited in the Utility Account every month and shall continue to be deposited in the Utility Account till the termination of this Agreement in accordance with the terms herein.

6.2	Representations and Warranties of the Default Escrow Bank

The Default Escrow Bank shall represent and warrant to the Utility and the Supplier as of the date of this Agreement and at all times that:

(a)	the Default Escrow Bank is a duly constituted scheduled commercial bank having its head office at …………………… and its branch among others, at …………………… and validly existing under the laws of India and has all requisite legal power and authority to enter into this Agreement and to perform its duties and obligations hereunder;

(b)	this Agreement constitutes the valid legal and binding obligations of the Default Escrow Bank enforceable in accordance with the terms of this Agreement;

(c)	there are no actions, suits or proceedings pending or threatened, against or affecting the Default Escrow Bank before any court or administrative body or arbitral tribunal that could reasonably be expected to affect adversely and materially the ability of the Default Escrow Bank to perform its duties and obligations under this Agreement;

(d)	the execution delivery and performance of this Agreement has been duly authorised by all requisite action, and will not constitute a violation of:

(i)any statute, judgment, order, decree or regulation of any court,       Government Instrumentality or arbitral tribunal applicable or relating       to the Default Escrow Bank, its assets or its business; or

(ii)the Default Escrow Bank’s constitution or other documents or any       indenture, contract or agreement to which it is a party or by which it       or its property may be bound; and

(e)	the Default Escrow Bank is not aware of any other charge or security interest or encumbrance granted over the Revenues of the Utility routed through the Default Escrow Account in favour of any other person other than the Supplier, save and except those created in favour of the Utility’s Lenders as specified in Annex-I hereto.

6.3	Representations and Warranties of the Supplier

The Supplier hereby represents and warrants to the Default Escrow Bank and the Utility that:

(a)	it has been duly constituted under the Companies Act, 1956 as amended and is validly existing under the laws of India and has all requisite legal power and authority to enter into this Agreement and to perform its duties and obligations hereunder;

(b)	this Agreement constitutes the valid, legal and binding obligations of the Supplier enforceable in accordance with the terms of this Agreement;

(c)	the execution, delivery and performance of this Agreement by the Supplier has been duly authorized by all requisite action, and will not constitute a violation of:

(i)	any statute, judgment, order, decree or regulation of any court, Government Instrumentality or arbitration tribunal applicable or relating to the Supplier, its assets or its business; or

(ii)	the Supplier’s constitution or other documents or any indenture, contract or agreement to which it is Party or by which it is Party or by which it or its property may be bound; and

(d)	there are no actions, suits or proceedings pending or threatened, against or affecting the Supplier before any court or administrative body or arbitral tribunal that could reasonably be expected to affect adversely and materially the ability of the Supplier to perform its duties and obligations under this Agreement.

## 7. 	UTILITY’S COVENANTS

7.1	The Utility covenants that:

(a)	It shall create and maintain valid, perfected and enforceable first priority and ranking security interest and charge over all of the Security pursuant to the Deed of Hypothecation;

(b)	it shall procure all amendments, approvals, consents or waivers as may be required from the Utility’s Lenders and any other financing parties from whom such amendments, approvals, consents or waivers are required, for the creation, maintenance and enforcement of the security interest contemplated hereby or by the Deed of Hypothecation;

(c)	it shall not, on and after the date of the signing of the Deed of Hypothecation, grant or create a first priority security interest, hypothecation, charge, lien, security interest or other encumbrance over the Revenues of the Utility routed through the Default Escrow Account pursuant to this Agreement, throughout the term of this Agreement other than the Security created under the Deed of Hypothecation , in favour of the Supplier, save and except in compliance with the provisions of this Agreement or the Deed of Hypothecation;

(d)	it shall obtain in a timely manner and maintain in full force and effect (or where appropriate, renew) all authorisations that are necessary and that are required to be in the name of the Utility, in connection with:

(i)	the execution, delivery, performance and observance by the Utility of this Agreement;

- the validity, binding effect and enforceability of this Agreement; and the Deed of Hypothecation; and

- the creation and perfection of the charge over the Revenues routed through the Default Escrow Account pursuant to this Agreement;

(e)	it shall effect all registrations, recordings, filings and notarisations, which are or may become necessary to enable the performance by the Utility of its obligations under this Agreement and the Deed of Hypothecation;

(f)	it shall execute such further documents, instruments and register or record the same and take any other action necessary to give effect to this Agreement and the Deed of Hypothecation; and

(g)	it shall inform the Supplier of any receipt of notice, claim or legal proceedings instituted against it which might affect the payment obligations as set out in the Agreement.

## 8	UTILITY ESCROW DEFAULT

8.1	Utility Escrow Default

Following events shall constitute an event of default by the Utility (a “Utility Escrow Default”) unless such event of default has occurred as a result of Force Majeure or any act or omission of the Supplier:

(a)	the Utility commits breach of this Agreement by failing to deposit its Revenues equal to 30% (thirty per cent) of its total monthly Revenues in any month into the Utility Account as provided herein and fails to cure such breach by depositing the same into the Utility Account within a period of 5 (five) business days thereof;

(b)	the Utility does not deposit or cause to be deposited an amount equal to the Monthly Payment into the Default Escrow Account as provided herein and fails to cure such breach by depositing the same into the Default Escrow Account within a period of 5 (five) business days thereof.

(c)	the Utility causes the Default Escrow Bank to withdraw or transfer funds in breach of the terms of this Agreement and fails to cure such breach by depositing the relevant funds into the Default Escrow Account within a Cure Period of 5 (five) business days;

(d)	the Utility commits or causes any other breach of the provisions of this Agreement and fails to cure the same within a Cure Period of 5 (five) business days;

(e)	the Utility fails to pay the amounts due under any Monthly Invoice either through the Default Escrow Account or the Letter of Credit;

(f)	any representation or warranty made by the Utility in this Agreement shall be or shall have been incorrect in any material respect;

(g)	the amount covered by the Letter of Credit is at any time less than the Monthly Payment or is insufficient for recovery of payment due against the Monthly Invoice, and there is failure on the part of the Utility to replenish such shortfall and reinstate the Letter of Credit within a period of 7 (seven) days;

(h)	the Supplier is unable to draw on the Letter of Credit pursuant to the failure of the Utility to establish the Letter of Credit in accordance with the Agreement for Procurement of Power; and

(i)	the Utility commits or causes any breach of the provisions of the Deed of Hypothecation and fails to cure the same within a Cure Period of 5 (five) business days.

## 9	TERMINATION OF DEFAULT ESCROW AGREEMENT

9.1	Duration of the Default Escrow Agreement

This Agreement shall remain in full force and effect so long as any sum remains outstanding from the Utility in respect of the Secured Obligations, unless terminated earlier by consent of all the Parties or otherwise in accordance with the provisions of this Agreement.

9.2	Termination of the Agreement

The Utility may, by no less than 60 (sixty) days prior notice to the Default Escrow Bank and the Supplier, terminate this Agreement and appoint a successor Default Escrow Bank, provided that the successor Default Escrow Bank is acceptable to the Supplier. The termination of this Agreement shall take effect only upon coming into force of a Default Escrow Agreement with the successor Default Escrow Bank and the completion of the procedure set forth in Clause 9.4 to the satisfaction of the Supplier.

9.3	Resignation by the Default Escrow Bank

The Default Escrow Bank may, after giving at least 180 (one hundred eighty) days notice in writing to the Utility and the Supplier resign from acting as Default Escrow Bank for the purposes of this Agreement. In the event of such notice of resignation, the Utility and the Supplier shall forthwith appoint a successor bank as Default Escrow Bank and shall, no later than 60 (sixty) days prior to the effectiveness of such resignation, execute and cause such successor bank to execute a Default Escrow Agreement with the Utility and the Supplier. Provided that if a successor bank acceptable to the Supplier is found within a shorter period, the Supplier and Utility may waive the notice period of 180 (one hundred eighty) days. For the avoidance of doubt, the resignation of the Default Escrow Bank hereunder shall be effective only upon coming into force of a Default Escrow Agreement with the successor Default Escrow Bank and the completion of the procedure set forth in Clause 9.4 to the satisfaction of the Supplier.

9.4	Procedure for substitution

In the event that a successor Default Escrow Bank is appointed under the provisions of Clause 9.2 or 9.3, as the case may be, the Default Escrow Bank shall:

(i)	cease therewith accepting any payments or deposits into the Default Escrow Account;

(ii)	transfer all amounts standing to the credit for the Default Escrow Account to the Default Escrow Account opened with the successor Default Escrow Bank to the satisfaction of the Supplier;

(iii)	when all such amounts have been transferred, close the Default Escrow Account; and

(iv)	within 30 (thirty) days of such closing, provide to the Utility and the Supplier a written report which shall fully reconcile all deposits to, and withdrawals from the Default Escrow Account.

9.5	Default Escrow Bank to continue

Notwithstanding the termination of the Default Escrow Agreement or the resignation of the Default Escrow Bank, as the case may be, the Default Escrow Agreement shall remain in force and the Default Escrow Bank shall continue to discharge its obligations thereunder until a successor Default Escrow Bank has been appointed and its Default Escrow Agreement has become effective upon completion of the procedure set forth in Clause 9.4 to the satisfaction of the Supplier.

9.6	Closure of Default Escrow Account

The Default Escrow Bank shall, at the request of the Utility and the Supplier, made on or after the payment by the Utility of all the Secured Obligations, and upon confirmation of receipt of such payments, close the Default Escrow Account and any sub-accounts thereunder and pay any amount standing to the credit thereof to the Utility. Upon closure of the Default Escrow Account hereunder, the Default Escrow Agreement shall be deemed to be terminated.

## 10	SUPPLEMENTARY DEFAULT ESCROW AGREEMENT

10.1	Supplementary default escrow agreement

The Utility shall be entitled to enter into a supplementary default escrow agreement with the Default Escrow Bank providing, inter alia, for detailed procedures and documentation in relation to the Default Escrow Account; provided that such supplementary default escrow agreement shall not contain any provision which is inconsistent with this Agreement and in the event of any conflict or inconsistency between provisions of this Agreement and such supplementary agreement, the provisions of this Agreement shall prevail.

## 11	INDEMNITY

11.1	General indemnity

11.1.1 	The Utility will indemnify, defend and hold the Supplier and the Default Escrow Bank harmless against any and all proceedings, actions and third party claims for any loss, damage, cost and expense arising out of any breach by the Utility of any of its obligations under this Agreement or on account of failure of the Utility to comply with Applicable Laws and Applicable Permits.

11.1.2	The Supplier will indemnify, defend and hold the Utility harmless against any and all proceedings, actions and third party claims for any loss, damage, cost and expense arising out of failure of the Supplier to fulfil any of its obligations under this Agreement, which materially and adversely affects the performance of the Utility’s obligations under this Agreement, other than any loss, damage, cost and expense arising out of acts done in discharge of their lawful functions by the Supplier, its officers, servants and agents.

11.1.3	The Default Escrow Bank will indemnify, defend and hold the Utility and the Supplier harmless against any and all proceedings, actions and third party claims for any loss, damage, cost and expense arising out of failure of the Default Escrow Bank to fulfil its obligations under this Agreement, which materially and adversely affects the performance of the Utility or Supplier’s obligations under this Agreement, other than any loss, damage, cost and expense, arising out of acts done in discharge of their lawful functions by the Default Escrow Bank, its officers, servants and agents.

11.2	Notice and contest of claims

In the event that any Party hereto receives a claim from a third party in respect of which it is entitled to the benefit of an indemnity under Clause 11.1 or in respect of which it is entitled to reimbursement (the “Indemnified Party”), it shall notify the other Party responsible for indemnifying such claim hereunder (the “Indemnifying Party”) within 15 (fifteen) days of receipt of the claim and shall not settle or pay the claim without the prior approval of the Indemnifying Party, which approval shall not be unreasonably withheld or delayed. In the event that the Indemnifying Party wishes to contest or dispute the claim, it may conduct the proceedings in the name of the Indemnified Party and shall bear all costs involved in contesting the same. The Indemnified Party shall provide all cooperation and assistance in contesting any claim and shall sign all such writings and documents as the Indemnifying Party may reasonably require.

## 12	DISPUTE RESOLUTION

12.1	Dispute resolution

12.1.1	Any dispute, difference or claim arising out of or in connection with this Agreement, which is not resolved amicably, shall be decided finally by reference to arbitration to a Board of Arbitrators comprising one nominee of each Party to the dispute, and where the number of such nominees is an even number, the nominees shall elect another person to such Board. Such arbitration shall be held in accordance with the Rules of Arbitration of the International Centre for Alternate Dispute Resolution, New Delhi (the “Rules”) or such other rules as may be mutually agreed by the Parties, and shall be subject to the provisions of the Arbitration and Conciliation Act, 1996.

12.1.2	The Arbitrators shall issue a reasoned award and such award shall be final and binding on the Parties. The place of arbitration shall be the capital of the State and the language of arbitration shall be English.

## 13. 	MISCELLANEOUS PROVISIONS

13.1	Governing law and jurisdiction

This Agreement shall be construed and interpreted in accordance with and governed by the laws of India, and the courtsin the State where the headquarter of the Utility is situatedshall have jurisdiction over all matters arising out of or relating to this Agreement.

13.2	Waiver of sovereign immunity

The Utility unconditionally and irrevocably:

(a)	agrees that the execution, delivery and performance by it of this Agreement constitute commercial acts done and performed for commercial purpose;

(b)	agrees that, should any proceedings be brought against it or its assets, property or revenues in any jurisdiction in relation to this Agreement or any transaction contemplated by this Agreement, no immunity (whether by reason of sovereignty or otherwise) from such proceedings shall be claimed by or on behalf of the Government or the Utility with respect to its assets;

(c)	waives any right of immunity which it or its assets, property or revenues now has, may acquire in the future or which may be attributed to it in any jurisdiction; and

(d) 	consents generally in respect of the enforcement of any judgement or award against it in any such proceedings to the giving of any relief or the issue of any process in any jurisdiction in connection with such proceedings (including the making, enforcement or execution against it or in respect of any assets, property or revenues whatsoever irrespective of their use or intended use of any order or judgement that may be made or given in connection therewith).

13.3	Priority of agreements

In the event of any conflict between the Agreement for Procurement of Power and this Agreement, the provisions contained in the Agreement for Procurement of shall prevail over this Agreement.

13.4	Alteration of terms

All additions, amendments, modifications and variations to this Agreement shall be effectual and binding only if in writing and signed by the duly authorised representatives of the Parties.

13.5	Waiver

13.5.1	Waiver by any Party of a default by another Party in the observance and performance of any provision of or obligations under this Agreement:

(a)	shall not operate or be construed as a waiver of any other or subsequent default hereof or of other provisions of or obligations under this Agreement;

(b)	shall not be effective unless it is in writing and executed by a duly authorised representative of the Party; and

(c)	shall not affect the validity or enforceability of this Agreement in any manner.

13.5.2	Neither the failure by any Party to insist on any occasion upon the performance of the terms, conditions and provisions of this Agreement or any obligation thereunder nor time or other indulgence granted by any Party to another Party shall be treated or deemed as waiver of such breach or acceptance of any variation or the relinquishment of any such right hereunder.

13.6	No third party beneficiaries

This Agreement is solely for the benefit of the Parties and no other person or entity shall have any rights hereunder.

13.7	Survival

13.7.1	Termination of this Agreement:

(a)	shall not relieve the Parties of any obligations hereunder which expressly or by implication survive termination hereof; and

(b)	except as otherwise provided in any provision of this Agreement expressly limiting the liability of either Party, shall not relieve either Party of any obligations or liabilities for loss or damage to the other Party arising out of, or caused by, acts or omissions of such Party prior to the effectiveness of such termination or arising out of such termination.

13.7.2	All obligations surviving the cancellation, expiration or termination of this Agreement shall only survive for a period of 3 (three) years following the date of such termination or expiry of this Agreement.

13.8	Severability

If for any reason whatever any provision of this Agreement is or becomes invalid, illegal or unenforceable or is declared as such by any court or tribunal of competent jurisdiction or any other instrumentality, the validity, legality or enforceability of the remaining provisions shall not be affected in any manner, and the Parties will negotiate in good faith with a view to agreeing to one or more provisions which may be substituted for such invalid, unenforceable or illegal provisions, as nearly as is practicable to such invalid, illegal or unenforceable provision. Failure to agree upon any such provisions shall not be subject to dispute resolution under Clause 12.1 of this Agreement or otherwise.

13.9	Successors and assigns

This Agreement shall be binding on and shall inure to the benefit of the Parties and their respective successors and permitted assigns.

13.10	Continuation of Agreement

Any corporation or association into which the Default Escrow Bank may be converted or merged, or with which it may be consolidated or to which it may sell or transfer its business and assets as a whole or substantially as a whole or any corporation or association resulting from any such conversion, sale, merger, consolidation or transfer to which it is a party, shall be and become the successor Default Escrow Bank hereunder without the execution or filing of any agreement, document or instrument of any further act, deed or conveyance on the part of the Parties, anything herein to the contrary notwithstanding.

13.11	Notices

All notices or other communications to be given or made under this Agreement shall be in writing and shall either be delivered personally or sent by courier or registered post with an additional copy to be sent by facsimile or e-mail. The address for service of each Party, its facsimile number and e-mail address are set out under its name on the signing pages hereto. A notice shall be effective upon actual receipt thereof, save that where it is received after 5.30 (five thirty) p.m. on a business day, or on a day that is not a business day, the notice shall be deemed to be received on the first business day following the date of actual receipt. Without prejudice to the foregoing, a Party giving or making a notice or communication by facsimile or e-mail shall promptly deliver a copy thereof personally, or send it by courier or registered post to the addressee of such notice or communication. It is hereby agreed and acknowledged that any Party may by notice change the address to which such notices and communications to it are to be sent.Such change shall be effective when all the Parties have notice of it.

13.12	Specimen signatures

As soon as practicable but in no event later than 15 (fifteen) days from the date of this Agreement, the Utility and the Supplier shall deliver to each other and to the Default Escrow Bank, specimen signatures of their respective authorised officers duly attested by their respective banks for the purposes of this Agreement. The Utility and the Supplier shall have the right to change their respective authorised officers by delivering specimen signatures of their new authorised officers.

13.13	Language

All notices, certificates, correspondence and proceedings under or in connection with this Agreement shall be in English.

13.14	Authorised representatives

Each of the Parties shall, by notice in writing, designate their respective authorised representatives through whom only all communications shall be made. A Party hereto shall be entitled to remove and/or substitute or make fresh appointment of such authorised representative by similar notice.

13.15	Original Document

This Agreement may be executed in 4 (four) counterparts, each of which when executed and delivered shall constitute an original of this Agreement.

IN WITNESS WHEREOF THE PARTIES HAVE EXECUTED AND DELIVERED THIS AGREEMENT AS OF THE DATE FIRST ABOVE WRITTEN.

| THE COMMON SEAL OF SUPPLIER has been affixed pursuant to the resolution passed by the Board of Directors of the Supplier at its meeting held on the.... day of 20.... hereunto affixed in the presence of...., Director, [who has signed these presents in token thereof and...., Company Secretary / Authorised Officer who has countersigned the same in token thereof]£: (Signature) (Name) (Designation) (Address) (Fax No.) (e-mail address) | SIGNED, SEALED AND DELIVERED For and on behalf of THE DEFAULT ESCROW BANK by: (Signature) (Name) (Designation) (Address) (Fax No.) (e-mail address) |
| --- | --- |
| SIGNED, SEALED AND DELIVERED |  |  |
| For and on behalf of |  |  |  |
| THE UTILITY by: |
| (Signature) |  |  |  |
| (Name) |  |  |  |
| (Designation) |  |  |  |
| (Address) |  |  |  |
| (Fax No.) |  |  |  |
| (e-mail address) |  |  |  |
| In the presence of: |  |  |  |
| 1. |  | 2. |  |

Annex- I

(Schedule-C)

## Annex-I: Utility’s Lenders

| Serial. No. | Particulars of Lenders | Amount for which charge created | Brief description of assets financed against first charge |
| --- | --- | --- | --- |

SCHEDULE – D

(See Clause 13.1.2)

# D. DEED OF HYPOTHECATION

THIS DEED OF HYPOTHECATION is entered into on this the ....day of ....20….

BETWEEN

1.	.... Limited, a company incorporated under the provisions of the Companies Act, 2013 and having its registered office at ....(hereinafter referred to as the “Supplier” which expression shall, unless repugnant to the context or meaning thereof, include its successors, permitted assigns and substitutes);

2.	The ....Distribution Company represented by .... and having its principal offices at.... (hereinafter referred to as the “Utility” which expression shall, unless repugnant to the context or meaning thereof, include its administrators, successors and permitted assigns).

WHEREAS:

(A)	The Utility has entered into a agreement dated.... with the Supplier (the “Agreement for Procurement of Power”) for supply of .... MW of electricity from the Power Station at ....in the State of .... and a copy of which is annexed hereto and marked as Annex-A to form part of this Agreement.

(B)	To secure the Utility’s payment obligations to the Supplier under and in accordance with the Agreement for Procurement of Power, the Utility is required to establish a default escrow mechanism, inter alia, on the terms and conditions stated therein and in the Default Escrow Agreement dated .... entered into between the Parties and the Default Escrow Bank, a copy of which is annexed hereto and marked as Annex-B to form part of this Agreement.

(C)	To further secure the Secured Obligations, the Utility has agreed to grant a charge and security interest in favour of the Supplier on the Utility’s right, title and interest on and in the Default Escrow Account and all funds, amounts, deposits and monies deposited therein, in accordance with the terms hereof.

NOW, THEREFORE, in consideration of the foregoing and the respective covenants and agreements set forth in this Agreement, the receipt and sufficiency of which is hereby acknowledged, and intending to be legally bound hereby, the Parties agree as follows:

## 1	DEFINITIONS AND INTERPRETATION

1.1	Definitions

In this Agreement, the following words and expressions shall, unless repugnant to the context or meaning thereof, have the meaning hereinafter respectively assigned to them:

“Deed”means this Deed of Hypothecation and any amendment thereto made in accordance with the provisions contained herein;

“Default Escrow Agreement” shall have the meaning set forth in Recital B of this Deed;

“Hypothecated Interest” shall have the meaning ascribed thereto in Clause 2.2.1 of this Deed;

“Agreement for Procurement of Power” shall have the meaning set forth in Recital A of this Deed;

1.2	Interpretation

1.2.1	The words and expressions beginning with capital letters and defined in this Deed shall have the meaning ascribed thereto herein, and the words and expressions used in this Deed and not defined herein but defined in the Agreement for Procurement of Power or the Default Escrow Agreement shall, unless repugnant to the context, have the meaning ascribed thereto in the Agreement for Procurement of Power or the Default Escrow Agreement, as the case may be.

1.2.2	References to Clauses are, unless stated otherwise, references to Clauses of this Deed.

1.2.3	The rules of interpretation stated in Clauses 1.2, 1.3 and 1.4 of the Agreement for Procurement of Power shall apply, mutatis mutandis, to this Deed.

## 2	SECURITY INTEREST

2.1	Covenant to pay

In consideration of the Supplier having entered into the Agreement for Procurement of Power and agreeing to make available to the Utility the Contracted Capacity, subject to the terms and conditions set out in the Agreement for Procurement of Power, the Utility hereby covenants with the Supplier that it shall pay to the Supplier all the Secured Obligations in the manner set out in the Agreement for Procurement of Power.

2.2	Creation of Charge

2.2.1	As security for the payment of the Secured Obligations when due in accordance with the Agreement for Procurement of Power, the Utility, as the legal and/or beneficial owner of the Hypothecated Interest hereby hypothecates by way of first priority charge in favour of the Supplier, all right, title, interest, benefit, claims and demands whatsoever of the Utility in respect of the Revenues deposited into the Default Escrow Account, but not exceeding the Monthly Payment for and in respect of any month (collectively, the “Hypothecated Interest”).

2.2.2	The charge created pursuant to this Clause 2.2 by the Utility over the Hypothecated Interest in favour of the Supplier is a floating charge and it shall not hinder the Utility from selling, leasing or otherwise disposing of or dealing with the Hypothecated Interest or any part thereof, save and except as provided in Clause 3.1.

Provided that the floating charge created pursuant to this Clause 2.2 shall forthwith and automatically be converted into a fixed charge upon the occurrence of any Utility Escrow Default.

2.2.3	At any time after a Utility Escrow Default occurs and is continuing, the Supplier shall have the authority to act upon and enforce the provisions of this Deed in accordance with the provisions hereof and the Agreement for Procurement of Power.

2.2.4	Following the occurrence of a Utility Escrow Default, the Supplier shall not, save and except as may be required under the Agreement for Procurement of Power, be obliged before taking steps to enforce the Security constituted by or pursuant to this Deed to:

(a)	take action or obtain judgement or any arbitration award against the Utility in any court or before any arbitrator;

(b)	make or file any claim or proof in a winding up or dissolution of the Utility; and

(c)	exercise any legal remedies, which may be available to it under or in respect of the Agreement for Procurement of Power.

2.3	Release of Charge

2.3.1	Upon termination of the Agreement for Procurement of Powerin terms thereof, the first priority charge created under Clause 2.2 shall be released and vacated on the date when all the Secured Obligations have been paid in full.

2.3.2	In case of the occurrence of the events described in Clause 2.3.1, the Supplier shall, at its own costs and expense, forthwith:

(a)	cede the benefit of the first priority charge on and security interest in the Hypothecated Interest;

(b)	re-assign, retransfer or re-convey to the Utility, or as it may direct, the Hypothecated Interest; and

(c)	execute all such documents and do all such other acts as may be required by the Utility in connection with the release of the benefit of the charge on and security interest in the Hypothecated Interest.

## 3	FURTHER ENCUMBRANCES

3.1	Except for the charge created under this Deed and permitted under Clause 2.2, the Utility shall not, without the prior written consent of the Supplier, which may be granted or rejected in its sole and absolute discretion within thirty (30) days of receipt of a request in this regard from the Utility, create or suffer any mortgage, charge, lien or encumbrance in or to the Hypothecated Interest or any part thereof or do or allow anything that may prejudice this charge on the Hypothecated Interest.

3.2	The Utility shall be entitled to create a subordinate/second charge in favour of the Utility’s Lenders or any other entity over the Hypothecated Interest, provided, however, that the Utility shall procure and ensure that the rights of the Supplier under this Deed are not prejudiced in any manner.

## 4	REPRESENTATIONS AND WARRANTIES

4.1	Representations and Warranties of the Utility

The Utility hereby represents and warrants to the Supplier as of the date of this Deed and at all times that:

(a)	the Utility is a duly constituted entity and is validly existing under the laws of India and has all requisite legal power and authority to execute this Deed and to carry out the terms, conditions and provisions contained in this Agreement;

(b)	this Deed constitutes valid legal and binding obligations of the Deed, enforceable in accordance with the terms of this Deed;

(c)	the charge and security interest created hereunder constitute a first priority security interest in favour of the Supplier;

(d)	based on available records, the Revenues are believed by the Utility to be true and bonafide and fully collectible Revenues generated in the ordinary course of business of the Utility and the Utility has full right and interest in the Revenues;

(e)	to the best of its knowledge, there is no pending or threatened action, suit or proceeding before any court, tribunal or judicial or quasi judicial body or Government that could reasonably be expected to materially and adversely affect the financial condition or operations of the Utility or the ability of the Utility to perform its obligations under this Deed or which purports to affect the legality, validity or enforceability of this Deed;

(f)	the execution, delivery and performance of this Deed by the Utility have been duly authorised by all requisite actions and will not constitute a violation of:

(i)	any statute, judgment, order, decree or regulation of any court, Government Instrumentality or arbitral tribunal applicable or relating to the Utility, its assets or its business; or

(ii)	the Utility’s constitution or other documents or any indenture, contract or agreement to which it is Party or by which it or its property may be bound;

(g)	no hypothecation, lien, charge, security interest or any other encumbrance shall exist over or shall be created over the Revenues of the Utility routed through the Default Escrow Account after the date hereof, except as permitted under this Deed;

(h)	as of the date hereof and until the expiry of this Deed, the Utility Lenders or any other entity do not and shall not have any first ranking charge, security interest or other encumbrance over the Revenues of the Utility routed through the Default Escrow Account, except a second/and subordinate charge which may be created in their favour in accordance with the provisions of Clauses 3.1 and 3.2; and

(i)	the schedules, annexes and other attachments attached hereto do not and will not contain any material misstatement of fact which is untrue or omit to state any fact, the omission of which makes or will make any of the statements therein, in the light of the circumstances under which they were or will be made, misleading in any respect.

4.2	Representations and Warranties of the Supplier

The Supplier hereby represents and warrants to the Utility that:

(a)	it has been duly constituted under the Companies Act, 1956 as amended and is validly existing under the laws of India and has all requisite legal power and authority to enter into this Deed and to perform its duties and obligations hereunder;

(b)	this Deed constitutes the valid, legal and binding obligations of the Supplier enforceable in accordance with the terms of this Deed; and

(c)	the execution, delivery and performance of this Deed by the Supplier has been duly authorised by all requisite action, and will not constitute a violation of:

(i)	any statute, judgment, order, decree or regulation of any court, Government Instrumentality or arbitration tribunal applicable or relating to the Supplier, its assets or its business; or

(ii)	the Supplier’s constitution or other documents or any indenture, contract or agreement to which it is Party or by which it is Party or by which it or its property may be bound.

## 5. 	UTILITY’S COVENANTS

5.1	The Utility covenants that during the term of this Deed:

(a)	it shall do all acts and things as may be reasonably required or appropriate to give effect to the charge/security interest created in favour of the Supplier on and in the Hypothecated Interest and take all steps to maintain such charge and security interest in full force and effect on and in the Hypothecated Interest;

(b)	it shall obtain and maintain at its own expense any license, permission, consent or authorisation and pay any taxes or duties, including without limitation, stamp duties, which may be required in order to create, maintain and preserve the charge/security interest granted under this Deed and to enable the Supplier to have the full benefit of this Deed;

(c)	it shall procure all amendments, approvals, consents or waivers as may be required from the Utility’s Lenders and any other financing parties from whom such amendments, approvals, consents or waivers are required, for the creation, maintenance and enforcement of the charge/security interest contemplated hereby;

(d)	 it shall not grant or create a first priority security interest, hypothecation, charge, lien, security interest or any other encumbrance over the Revenues of the Utility routed through the Default Escrow Account pursuant to the Default Escrow Agreement, throughout the term of this Deed other than the Security created hereunder in favour of the Supplier, save and except in compliance with the provisions of this Deed;

(e)	it shall obtain in a timely manner and maintain in full force and effect (or where appropriate, renew) all authorisations that are necessary and that are required to be in the name of the Utility, in connection with:

(i)	the execution, delivery, performance and observance by the Utility of this Deed;

(ii)	the validity, binding effect and enforceability of this Deed; and

(iii)	the creation and perfection of the charge, over the Revenues routed through the Default Escrow Account, pursuant to this Deed;

(f)	it shall effect all registrations, recordings, filings and notarisations, which are or may become necessary to enable the performance by the Utility of its obligations under this Deed;

(g)	it shall execute such further documents, instruments and register or record the same and take any other action necessary to give effect to this Deed ;

(h)	it shall inform the Supplier of any receipt of notice, claim or legal proceedings instituted against it which might affect the payment obligations as set out in this Deed;

(i)	deposit or cause to be deposited in the Utility Account the Revenues immediately upon the receipt thereof; and

(j)	after the occurrence and during the continuance of a Utility Escrow Default, deliver to the Supplier (not later than the second business day of each month) copies of summary statements of the Revenues received during the immediately preceding month.

## 6.	FURTHER ACTIONS

The Utility shall, from time to time, upon the request of the Supplier, promptly and duly execute or procure the execution of all such further documents and conduct such filings and registration, and take any other action (at the sole expense of the Supplier) as the Supplier may reasonably require in order that the Supplier may obtain the full benefit of the charge created by this Deed and of the rights and powers hereby granted.

## 7	INDEMNITY

7.1	General indemnity

7.1.1 	The Utility will indemnify, defend and hold the Supplier harmless against any and all proceedings, actions and third party claims for any loss, damage, cost and expense arising out of any breach by the Utility of any of its obligations under this Deed or on account of failure of the Utility to comply with Applicable Laws and Applicable Permits.

7.1.2	The Supplier will indemnify, defend and hold the Utility harmless against any and all proceedings, actions and third party claims for any loss, damage, cost and expense arising out of failure of the Supplier to fulfil any of its obligations under this Deed, which materially and adversely affects the performance of the Utility’s obligations under this Deed, other than any loss, damage, cost and expense arising out of acts done in discharge of their lawful functions by the Supplier, its officers, servants and agents.

7.2	Notice and contest of claims

In the event that any Party hereto receives a claim from a third party in respect of which it is entitled to the benefit of an indemnity under Clause 7.1 or in respect of which it is entitled to reimbursement (the “Indemnified Party”), it shall notify the other Party responsible for indemnifying such claim hereunder (the “Indemnifying Party”) within 15 (fifteen) days of receipt of the claim and shall not settle or pay the claim without the prior approval of the Indemnifying Party, which approval shall not be unreasonably withheld or delayed. In the event that the Indemnifying Party wishes to contest or dispute the claim, it may conduct the proceedings in the name of the Indemnified Party and shall bear all costs involved in contesting the same. The Indemnified Party shall provide all cooperation and assistance in contesting any claim and shall sign all such writings and documents as the Indemnifying Party may reasonably require.

## 8.	CONTINUING SECURITY

8.1	The Security created by this Deed shall be a continuing security for the performance and discharge of the Secured Obligations and the security so created shall:

(a) 	not be set aside by any intermediate payment or satisfaction of any part of the amount hereby secured; and

(b)	be in addition to and shall not in any way be prejudiced or affected by any collateral or other security now or hereafter held by the Supplier for all or any part of the Secured Obligations.

8.2	The charge granted hereby and the rights, powers and remedies conferred on the Supplier by this Deed or by Applicable Laws shall not be discharged, impaired or otherwise affected by:

(a)	any time or other indulgence given or agreed to be given by the Supplier to the Utility or to any other party providing Security for the Secured Obligations;

(b)	any amendment to the Agreement for Procurement of Poweror the Default Escrow Agreement not agreed to by the Supplier;

(c)	any release or exchange of Security or obligations granted or undertaken pursuant to the Agreement for Procurement of Poweror the Default Escrow Agreement or any documents connected therewith;

(d)	any other act, event or omission which but for this provision would impair or discharge the Utility’s liability hereunder; and

(e)	any change in the structure or organisation of the Utility as a result of a Change in Law, insolvency of the Utility or otherwise.

## 9	DISPUTE RESOLUTION

9.1	Dispute resolution

9.1.1	Any dispute, difference or claim arising out of or in connection with this Deed, which is not resolved amicably, shall be decided finally by reference to arbitration to a Board of Arbitrators comprising one nominee of each Party to the dispute, and where the number of such nominees is an even number, the nominees shall elect another person to such Board. Such arbitration shall be held in accordance with the Rules of Arbitration of the International Centre for Alternate Dispute Resolution, New Delhi (the “Rules”) or such other rules as may be mutually agreed by the Parties, and shall be subject to the provisions of the Arbitration and Conciliation Act, 1996.

9.1.2	The Arbitrators shall issue a reasoned award and such award shall be final and binding on the Parties. The place of arbitration shall be the capital of the State and the language of arbitration shall be English.

## 10. 	MISCELLANEOUS PROVISIONS

10.1	Governing law and jurisdiction

This Deed shall be construed and interpreted in accordance with and governed by the laws of India, and the courts in the State where headquarter of the Utility is situatedshall have jurisdiction over all matters arising out of or relating to this Deed.

10.2	Waiver of sovereign immunity

The Utility unconditionally and irrevocably:

(a)	agrees that the execution, delivery and performance by it of this Deed constitute commercial acts done and performed for commercial purpose;

(b)	agrees that, should any proceedings be brought against it or its assets, property or revenues in any jurisdiction in relation to this Deed or any transaction contemplated by this Deed, no immunity (whether by reason of sovereignty or otherwise) from such proceedings shall be claimed by or on behalf of the Government or the Utility with respect to its assets;

(c)	waives any right of immunity which it or its assets, property or revenues now has, may acquire in the future or which may be attributed to it in any jurisdiction; and

(d) 	consents generally in respect of the enforcement of any judgement or award against it in any such proceedings to the giving of any relief or the issue of any process in any jurisdiction in connection with such proceedings (including the making, enforcement or execution against it or in respect of any assets, property or revenues whatsoever irrespective of their use or intended use of any order or judgement that may be made or given in connection therewith).

10.3	Priority of agreements

In the event of any conflict between the Agreement for Procurement of Powerand this Agreement, the provisions contained in this Deed shall prevail over the Agreement for Procurement of Power.

10.4	Alteration of terms

All additions, amendments, modifications and variations to this Deed shall be effectual and binding only if in writing and signed by the duly authorised representatives of the Parties.

10.5	Waiver

10.5.1	Waiver by any Party of a default by another Party in the observance and performance of any provision of or obligations under this Deed:

(a)	shall not operate or be construed as a waiver of any other or subsequent default hereof or of other provisions of or obligations under this Deed;

(b)	shall not be effective unless it is in writing and executed by a duly authorised representative of the Party; and

(c)	shall not affect the validity or enforceability of this Deed in any manner.

10.5.2	Neither the failure by any Party to insist on any occasion upon the performance of the terms, conditions and provisions of this Deed or any obligation thereunder nor time or other indulgence granted by any Party to another Party shall be treated or deemed as waiver of such breach or acceptance of any variation or the relinquishment of any such right hereunder.

10.6	No third party beneficiaries

This Deed is solely for the benefit of the Parties and no other person or entity shall have any rights hereunder.

10.7	Survival

10.7.1	Termination of this Deed:

(a)	shall not relieve the Parties of any obligations hereunder which expressly or by implication survive termination hereof; and

(b)	except as otherwise provided in any provision of this Deed expressly limiting the liability of either Party, shall not relieve either Party of any obligations or liabilities for loss or damage to the other Party arising out of, or caused by, acts or omissions of such Party prior to the effectiveness of such termination or arising out of such termination.

10.7.2	All obligations surviving the cancellation, expiration or termination of this Deed shall only survive for a period of 3 (three) years following the date of such termination or expiry of this Deed.

10.8	Severability

If for any reason whatever any provision of this Deed is or becomes invalid, illegal or unenforceable or is declared as such by any court or tribunal of competent jurisdiction or any other instrumentality, the validity, legality or enforceability of the remaining provisions shall not be affected in any manner, and the Parties will negotiate in good faith with a view to agreeing to one or more provisions which may be substituted for such invalid, unenforceable or illegal provisions, as nearly as is practicable to such invalid, illegal or unenforceable provision. Failure to agree upon any such provisions shall not be subject to dispute resolution under Clause 9.1 of this Deed or otherwise.

10.9	Successors and assigns

This Deed shall be binding on and shall inure to the benefit of the Parties and their respective successors and permitted assigns.

10.10	Continuation of Deed

Any corporation or association into which the Utility may be converted or merged, or with which it may be consolidated or to which it may sell or transfer its business and assets as a whole or substantially as a whole or any corporation or association resulting from any such conversion, sale, merger, consolidation or transfer to which it is a party, shall be and become the successor Utility hereunder without the execution or filing of any agreement, document or instrument of any further act, deed or conveyance on the part of the Parties, anything herein to the contrary notwithstanding.

10.11	Notices

All notices or other communications to be given or made under this Deed shall be in writing and shall either be delivered personally or sent by courier or registered post with an additional copy to be sent by facsimile or e-mail. The address for service of each Party, its facsimile number and e-mail address are set out under its name on the signing pages hereto. A notice shall be effective upon actual receipt thereof, save that where it is received after 5.30 (five thirty) p.m. on a business day, or on a day that is not a business day, the notice shall be deemed to be received on the first business day following the date of actual receipt. Without prejudice to the foregoing, a Party giving or making a notice or communication by facsimile or e-mail shall promptly deliver a copy thereof personally, or send it by courier or registered post to the addressee of such notice or communication. It is hereby agreed and acknowledged that any Party may by notice change the address to which such notices and communications to it are to be sent. Such change shall be effective when all the Parties have notice of it.

10.12	Specimen signatures

As soon as practicable but in no event later than 15 (fifteen) days from the date of this Deed, the Utility and the Supplier shall deliver to each other and to the Default Escrow Bank, specimen signatures of their respective authorised officers duly attested by their respective banks for the purposes of this Agreement. The Utility and the Supplier shall have the right to change their respective authorised officers by delivering specimen signatures of their new authorised officers.

10.13	Language

All notices, certificates, correspondence and proceedings under or in connection with this Deed shall be in English.

10.14	Authorised representatives

Each of the Parties shall, by notice in writing, designate their respective authorised representatives through whom only all communications shall be made. A Party hereto shall be entitled to remove and/or substitute or make fresh appointment of such authorised representative by similar notice.

10.15	Original Document

This Deed may be executed in 4 (four) counterparts, each of which when executed and delivered shall constitute an original of this Deed.

10.16	Effectiveness

This Deed shall become effective on and from the date hereof.

IN WITNESS WHEREOF THE PARTIES HAVE EXECUTED AND DELIVERED THIS AGREEMENT AS OF THE DATE FIRST ABOVE WRITTEN.

| THE COMMON SEAL OF SUPPLIER has been affixed pursuant to the resolution passed by the Board of Directors of the Supplier at its meeting held on the.... day of 20.... hereunto affixed in the presence of...., Director, [who has signed these presents in token thereof and...., company Secretary / Authorised Officer who has countersigned the same in token thereof]£: (Signature) (Name) (Designation) (Address) (Fax No.) (e-mail address) | SIGNED, SEALED AND DELIVERED For and on behalf of THE UTILITY by: (Signature) (Name) (Designation) (Address) (Fax No.) (e-mail address) |
| --- | --- |

SCHEDULE –E

(See Clause 13.2.1)

# E  LETTER OF CREDIT

DATE:	....

TO:	.... Limited (the “Supplier”)

FROM:	(Specify the name and address of the bank issuing the Letter of Credit)$(the “Bank”)

The Bank hereby issues this unconditional, irrevocable and revolving monthly letter of credit (the “Letter of Credit”) No.... in favour of the Supplier named above, subject to the following terms and conditions:

- On the instructions of the Utility, we hereby establish this Letter of Credit in favour of the Supplier in the maximum aggregate amount of Rs. ....Rupees....)$$(the “Monthly Payment”), payable not more than once in a month upon notice received from the Supplier to this effect.

2.	The Letter of Credit shall come into force with effect from...., 20.... and shall be valid and effective upto the 31st (thirty first) day of March, 20.... (indicate the year) falling after the year in which the Letter of Credit is issued (the “Expiry Date”), and shall be automatically and compulsorily renewed every year by the Bank, 2 (two) months prior to the date of expiry, for the period of the financial year that commences immediately after the Expiry Date, and shall continue to be so renewed until the end of the Contract Period. The date of expiry for the renewed period hereunder shall be deemed to be the Expiry Date for the purposes hereof.

3.	This Letter of Credit provides security to the Supplier for the payment obligations of the Utility under an Agreement for Procurement of Powerdated ....entered into between the Utility and the Supplier (the “Agreement for Procurement of Power”) for supply of ...... MW of electricity from the Power Station owned and operated by the Supplier in the State of ....

4.	Any reference to the Agreement for Procurement of Poweror other agreement is for information only and does not in any way incorporate the terms and conditions of such Agreement for Procurement of Poweror agreement into the terms and conditions of this Letter of Credit.

5.	The Supplier may draw upon this Letter of Credit by presenting a written demand for payment (by way of mail, courier or by hand) to the Bank along with the following documents:

  - a copy of the Monthly Invoice (as defined in the Agreement for Procurement of Power) issued by the Supplier to the Utility, any amounts whereof have remained unpaid; and

  - a certificate from the Supplier, under the hand of an Officer not below the rank of a Director of the Supplier, to the effect that the Monthly Invoice (as defined in the Agreement for Procurement of Power) is in accordance with the Agreement for Procurement of Powerand that the amount due has remained unpaid and has not been disputed by the Utility.

6.	The Bank shall honour such demand for payment, subject to it being compliant with the terms hereof, without inquiring whether the Supplier has a right as between itself and the Utility to make such demand. Payment hereunder shall be made within 2 (two) business days after receipt of the demand for payment.

7.	If a demand for payment or the aforesaid accompanying documents do not conform to the provisions of this Letter of Credit, we shall give immediate notice to the Supplier that the demand for payment or the aforesaid documents, as the case may be, were not effected in accordance with the Letter of Credit, stating the reasons thereof and also specifying what the Supplier is required to do for making effective its demand for payment in accordance with the Letter of Credit.

8.	The Expiry Date of this Letter of Credit shall be deemed to be automatically extended, 2 (two) months prior to its Expiry Date, without any act or deed, for an additional period of 1 (one) financial year from the respective Expiry Date, unless at least 180 (one hundred and eighty) days prior to any Expiry Date, the Bank gives notice in writing to the Supplier and the Utility that the Bank elects not to renew this Letter of Credit for any such additional period, in which case immediately after the Expiry Date of this Letter of Credit, the Bank shall cease to be the Default Escrow Bank under and in accordance with the provisions of the Default Escrow Agreement dated ...., entered into between the Bank, the Utility and the Supplier.

9.	Partial drawal shall be permitted hereunder, provided that the maximum drawdown in any month shall not exceed the Monthly Payment.

10.	The Utility shall cause the Letter of Credit to be replenished to the equivalent of Monthly Payment within 7 (seven) days of a drawdown.

11.	All payments made under this Letter of Credit will be free and clear of, and without deduction for, any present or future fees, taxes, restrictions or conditions of any nature, and without setoff or counterclaim for any reason, except as required by law.

12.	All costs and expenses in connection with this Letter of Credit are to be on account of the Utility.

13.	Save and except as otherwise expressly stated, this Letter of Credit is subject to the International Standby Practice, ISP 98, International Chamber of Commerce Publication No. 590.

14.	This Letter of Credit is governed by the Laws of India.

15.	All notices, demand for payments and communications in regard to this Letter of Credit are to be given in writing at the addresses below:

To: 	….. (Name of Utility representative)

….. (Designation)

….. (Address, telephone and fax numbers)

To:	….. (Name of the Bank representative)

….. (Designation)

….. (Address, telephone and fax numbers)

To:	….. (Name of the Supplier representative)

….. (Designation)

….. (Address, telephone and fax numbers)

Signed and sealed this.... day of ....20…. at ....

SIGNED, SEALED AND DELIVERED

For and on behalf of

the BANK by:

(Signature)

(Name)

(Designation)

(Code Number)

(Address)

NOTES:

(i)	The Letter of Credit should contain the name, designation and code number of the officer(s) signing the Letter of Credit.

- The address, telephone number and other details of the Head Office of the Bank as well as of issuing Branch should be mentioned on the covering letter of issuing Branch.

SCHEDULE - F

# FCHANGE IN LAW RULES*

Annexure- 1

The Electricity (Timely Recovery of Costs due to Change in Law) Rules, 2021 [as notified on October 22, 2021] is annexed hereto as Annexure 1 to this Schedule-F

* The Change in Law Rules applicable for this PPA shall be the Change in Law Rules in force seven (7) days prior to the bid submission date. The Change in Law Rules in so far as this PPA is concerned, shall remain constant during the Term of the PPA notwithstanding any amendments made to the Change in Law Rules.

Annexure-2

Electricity (Late Payment Surcharge and Related Matters) Rules, 2022 [as notified on June 3, 2022]

* The Electricity (Late Payment Surcharge and Related Matters) Rules applicable for this agreement shall be the Electricity (Late Payment Surcharge and Related Matters) Rules in force seven (7) days prior to the bid submission date. The Electricity (Late Payment Surcharge and Related Matters) Rules in so far as this PPA is concerned, shall remain constant during the Term of the PPA notwithstanding any amendments made to the Electricity (Late Payment Surcharge and Related Matters) Rules.

SCHEDULE G

# G. TRANSITION TO MARKET BASED DESPATCH

- The Parties agree that they will transition and operate under the market based despatch mechanism as and when it is made fully operational under relevant regulations issued by CERC. The date of this transition shall be referred to as market based despatchtransition date.

- Notwithstanding the provisions relating to the Contracted Capacity in this Agreement, from the market based despatchtransition date, the Supplier and the Utility agree to be bound by and to adhere to the process for day-ahead scheduling of power corresponding to the Contracted Capacity, as per market based despatchRegulations.

- From the market based despatchtransition date, the Supplier shall offer its Contracted Capacity in the day-ahead market and recover its payments as per applicable market clearing prices. Any difference between the VariableCharge determined as per this Agreement and the market clearing price shall be cumulated and settled between the Supplier and the Utility in accordance with the market based despatch Regulations. This balance payment of VariableCharge determined as per the market based despatchRegulations shall also be subject to the payment security mechanism in Article 13 of this Agreement.

Provided that the time periods where the Supplier offers its capacity and gets cleared at market clearing prices which is below the Variable Charge determined as per this Agreement over the corresponding periods, shall not be subject to any further adjustments between the Supplier and the Utility.

- The determination of Fixed Charge component of Tariff, its billing, payment, discount for early payment and associated payment security mechanisms shall continue to be applicable and valid under this Agreement irrespective of the transition to market based despatch.

- The Parties agree to make necessary amendments to this agreement to transition and operate under the market based despatch mechanism and to comply by relevantregulations.

Schedule H

# H. METHODOLOGY FOR CALCULATION OF ECR FOR BLENDING WITH ALTERNATE SOURCES

Methodologyforcalculationofcompensationduetoblending of Imported coal or coal arranged by Supplier from alternate sources due to shortfall in linkage coal

The SHR and Auxiliary Consumption for calculations shall be considered as per CERC Regulations for relevant unit capacity and configuration.

Methodoloqyforcalculatinqcompensation

Step-1:ECRlinkageCoal(Deliverypoint)=ECR  Quoted

Step -2:ECRimported Coal/arranged from other sources (Deliverypoint)'	{[GSHR/GCV ofimported/other Coal]x[PriceofImported/other Coal]x[1/(1-AuxConsumption)]x[1/(1-Applicable Transmission losses]}

Step-3:ECRChargeable(Deliverypoint)={(GXECRatStep-1)+[ECRcomputedatStep

-2x(1-G)]}

Step-4:Compensation={(ECRascomputedatStep-3minusECRQuoted)xScheduledGenerationatDeliveryPoint}.

Where,

G= %GenerationachievedbasedonActuallinkageCoalreceived;

GSHR = Normative Gross Station Heat Rate as worked out on the basis of applicableCERCRegulations;

AuxConsumption=NormativeauxiliaryconsumptionasperapplicableCERCRegulations;

Note:

- If theactualgenerationatdeliverypointislessthanscheduledgenerationatdelivery point, it will be restricted to actual generation at delivery point in step 4above.

- All facts, figures and computations in this regard should be duly certified by theauditor.

- The coal consumedfrom all the sourceson month to monthshall be duly certifiedby the auditor and the same shall be reconciled annually with the Opening Stock,coal receivedduringthe year, coal consumedduringthe yearand the closingstock.

- Total Generation Ex-bus and Scheduled GenerationEx-bus on month to monthbasis as per the meters at the station switchyard bus shall be reconciled with therelevant/SCADA data of SLDC/RLDC and/or Regional Energy Accounting of RPC/RLDCforthemonth.

- Thereare some plantswhich are supplyingelectricityunderSection62 as wellas 63 of the Act. In such casesthe percentageof bendingwill be assumedto be sameforPPAsunderSection62and63oftheAct.

- The recoveryof fixed charge shall continueto remain on the same basis as providedinthePPA.

SCHEDULE – I

# I. METHODOLOGY FOR CALCULATION OF RAMP RATE PENALTY

Penalty calculation methodology for Ramp rates < 1%/minute

Td - The number of blocks in which both declared ramp up rate and declared ramp down  rate are 1%/minute or greater (i.e. 15% of ex-bus generation corresponding to MCR per  time block) shall be counted as “Td”

Tm - The total  number of time blocks  in the period of computation shall be  counted as  “Tm”. The blocks in which no units are on-bar (i.e zero DC on-bar) and the blocks in which  the schedule is less than technical minimum (i.e. start-up or shutdown) shall not form part  of “Td” and “Tm”.

D - Number of time blocks during the computation period when the scheduled ramp rate  is greater than or equal to 1%/min in the net injection schedule.

F - Number of blocks in which the station has achieved ramp rate greater than or equal to  1%/min, out of the blocks in which the scheduled ramp rate  is greater than or equal to  1%/min in the net injection schedule. F is a subset of D.

Penalty shall be applicable if Td/Tm < 0.85 OR F/D < 0.75

R= minimum of (Td/Tm, F/D)

For R>= 0.9, P=0

For  0.75<R<0.9, P = 6.003- 6.67R

& for R<= 0.75, P=1

Appendices

APPENDIX-I

# I  LIST OF BID-SPECIFIC CLAUSES£

## A.	Provisions with currency-based footnotes

Footnotes with “£” sign

- Agreement for Procurement of Power: Signature Page

- Schedule-C: Default Escrow Agreement: Signature page..

- Schedule-D: Deed of Hypothecation: signature Page.

- Appendix-I: List of Bid-Specific Clauses.

Note: The above footnotes marked “£”shall be removed prior to execution of the Agreement for Procurement of Power.

Footnotes with “$” or “$$”signs

- Clause 5.4: Obligation relating to Transmission .

- Clause 11.2: Base Fixed Charge

- Clause 12.2: Base Variable Charge.

- Schedule-A (Annex-I): Site of the Power Station.

- Schedule –E: Letter of Credit: Form; and Paragraph 1.

Note: Non-numerical footnotes marked “$” or “$$” shall not be deleted. They shall remain in the Agreement for Procurement of Power to be executed between the Parties.

## B.	Provisions where curly brackets are used

- Clause 7.1 (m): Representations and warranties of the Supplier

- Clause 25.13 (a) and (b): Notices

- Schedule-A (Annex-I): Site of the Power Station: Paragraph 1.

## C.	Provisions with blank spaces

- Recitals: First line, Recitals 2 and D.

- Clause 5.3: Obligations relating to transmission charges.

- Clause 11.2: Base Fixed Charge.

- Clause 12.3: Base Variable Charge.

- Clause 12.3: Variable Charge.

- Agreement for Procurement of Power: Signature page.

## D.	Schedules with blank spaces

All blank spaces in Schedules shall be retained in the Agreement for Procurement of Powerto be executed between the Parties. These shall be filled up as and when the format of the respective Schedule is used.

Note: The Table of Contents may also be suitably modified to reflect omission(s) and/or re-numbering of Bid-specific provisions.

# Footnotes

Insert the name of the coal company

To be fixed between 1 (one) and 7 (seven) years. The definition of Contract Period and other timelines may be modified accordingly. While fixing the contract Period, the Utility may take into account the likely availability of transmission corridors in accordance with the extant regulations

To be retained only if coal is being sourced from Allocated Coal Linkage provided by the Utility.

Change as per schedule of commencement of supply

Insert the name of the coal company

To be retained only if source of fuel is from Linkage Coal or Allocated Coal Linkage. In case of the commissioned power plants, FSA shall be signed with the Supplier along with the execution of this APP. In case of the likely to be commissioned power plants, a Letter of Assurance may be issued by CIL/SCCL to the Supplier and FSA shall be signed on commissioning of the power plant

Change as per scheduled commencement of supply

Change as per scheduled commencement of supply

(To be filled up by Utility before calling the Bids. This figure to be specified considering type of fuel source for power generation and prevailing CERC Regulations

The Performance Security may be replaced by an Insurance Bond or a similar instrument at the discretion of the Utility.

To be calculated @ Rs. 10,00,000 (Rs. ten lakh) per MW of Contracted Capacity. This may be increased to Rs. 15,00,000 (Rs. Fifteen lakh) per MW of Contracted Capacity if Contracted Capacity is less than 500 MW and Rs. 8,00,000 (Rs. eight lakh) per MW of Contracted Capacity if Contracted Capacity is more than 1000 MW.

To be calculated @ Rs. 10,00,000 (Rs. ten lakh) per MW of Contracted Capacity. This may be increased to Rs. 15,00,000 (Rs. Fifteen lakh) per MW of Contracted Capacity if Contracted Capacity is less than 500 MW and Rs. 8,00,000 (Rs. eight lakh) per MW of Contracted Capacity if Contracted Capacity is more than 1000 MW.

The words enclosed in square parenthesis in clause 10.1, the entire Clause 10.4 and the definition of Designated Hours in Article 26 may be omitted if the procurement of electricity is not confined to Designated Hours.

Clause 10.4 may be omitted if the procurement of electricity is not to be confined to Designated. Hours. The Designated Hours may be specified by the Utility as per requirement at the time of bidding

Clause 10.5 may be omitted if the Procurement of the electricity is confined to Designated Hours. The pre specified hours of low requirement may be specified by the Utility at the time of bidding

The words in square parenthesis may be omitted if the procurement of electricity is not to be confined to Designated Hours.

$ This amount shall be the amount specified in the Bid, which shall not less than Re. 1 (Rupee one) per kWh in any case or such minimum amount as may be specified in the RFP.

The words in square parenthesis in Clauses 11.4.2 and 11.4.3 may be added if procurement of electricity is to be confined to Designated Hours.

$ The amount shown as blank in clause 12.2 shall be specified in the Bid.

In case electricity is procured through Option f, g, h of Clause 12.3, the cost of Fuel may be specified in US Cents.

In case electricity is procured through Option f or h of Clause 12.3 pertaining to coal imported from international market or Coal from Captive Mines abroad, the cost of Transportation may be specified separately for shipping cost and for domestic transportation cost of Coal as per the Bid submitted by the Supplier. The Domestic Transportation cost of Coal specified in US cents shall be converted from US Cents to Indian rupees using the exchange rate prevailing one day prior to the Bid date. The exchange rate for this purpose shall be the mean of the buying and selling rate as notified by the State Bank of India or any substitute thereof.

The Utility may retain one of the ten Options specified herein and omit the rest. However, the Utility may retain Option   f in addition to another relevant Option if only a part of the Fuel is to be imported at market prices. The proportion of electricity to be generated from imported Fuel under Option  f may also be specified in the Bidding Documents.

0.8% (zero pointper cent) has been added to cover transit losses in transportation of Fuel for non pit head plants. For pit head plants 0.2% to be considered

To be retained only if coal is being sourced from Allocated Coal Linkage provided by the Utility.

This period may equal to about 10% (ten per cent) of the Contract Period.

This period may equal to about 5% (five per cent) of the Contract Period.

To be retained only if coal is being sourced from the Allocated Coal Linkage provided by the Utility.

To be retained only if coal is being sourced through Allocated Coal Linkage arranged by the Utility.

To be retained only if the source of fuel is from Linkage Coal.

£ To be affixed in accordance with the articles of association of the Supplierand the resolution passed by its Board of Directors.

In case of a Trading Licensee being the Supplier, the details of the Power Station of the Developer need to be filled in this Schedule.

Three formats have been provided for this Annex-I. Depending on project-specific requirements, the appropriate format of Annex-I may be retained and the remaining two formats may be omitted. In case of non-conventional sources of energy, a suitable format may be evolved.

$Particulars in respect of the blanks in this Annex-I shall be provided by the selected bidder after issue of Letter of Award and the same shall be included in the Agreement to be executed between Parties.

This figure ro be provided by Supplier .

$Particulars in respect of the blanks in this Annex-I shall be provided by the selected bidder after issue of Letter of Award and the same shall be included in the Agreement to be executed between Parties.

£ To be affixed in accordance with the articles of association of the Supplierand the resolution passed by its Board of Directors

£ To be affixed in accordance with the articles of association of the Supplierand the resolution passed by its Board of Directors.

$ As provided in Article 13 of the Agreement for Procurement of Power, the bank issuing the Letter of Credit should be the bank which has been appointed as the Default Escrow Bank under the Default Escrow Agreement

$$As provided in the Agreement for Procurement of Power, this amount shall be equal to 20% of the annual Capacity Charge payable by the Utility to the Supplier for Normative Availability of the power station during a period of one month.  The Letter of Credit shall be modified and renewed once every year to reflect the revision in Monthly Payment in accordance with the provisions of the Agreement

£ This Appendix-I contains a list of provisions that would need to be suitably modified for reflecting bid-specific provisions after the Supplier has been selected. This Appendix-I may be included in the draft Agreement for Procurement of Powerforming part of the bid documents. It may however, be deleted when the Agreement for Procurement of Poweris to be executed.